## Slide 1: IEEE 802.15 TG13 Multi-Gbit/s Optical Wireless Communication July 2022 Closing report
Date: 2022-07-14
Author:

## Slide 2
This presentation contains the IEEE 802.15 TG13 Multi- Gbit/s Optical Wireless Communication Closing Report for the July 2022 hybrid meeting.
Abstract

## Slide 3
TG13 draft is in IEEE SA ballot
  SA ballot: 95% approve, 82% return, 3 NO, 314 comments (9 G, 112 T, 193 E)
  1st recirc: 98% approve, 85% return, 1 NO, 158 comments (1 G, 96 T, 61 E)
  2nd recirc: 97% approve, 84% return, 2 NO, 94 comments (45 T, 49 E)
Agenda in doc. 15-22/0361r5
    Goal was finalization of D7.0
    Start recirculation, discuss finalization and publication
    Joint session 802.15/802.1 TUE 11-12 prepare, TUE 18-19 joint meeting
    MON July-11 PM1 TG13
    TUR July-12 PM1 TG13
    WED July-13 PM1 TG13
    THUR July-14 PM1 TG13
TG13 draft status and plan for July

## Slide 4
Monday July-11 PM1 (13:30-15:30 EST, 19:30-21:30 CET)
  Reconfirm CRG, Announce teleconferences
  Prepare joint meeting with 802.1
  Status of SA ballot, Review draft
  Discuss final changes
Tuesday July-12 PM1 (13:30-15:30 EST, 19:30-21:30 CET)
  PAR extension, Discuss final changes
Wednesday July-13 PM1 (13:30-15:30 EST, 19:30-21:30 CET)
  Discuss final changes
Thursday July-14 PM1 (13:30-15:30 EST, 19:30-21:30 CET)
  Approve May meeting and teleconference minutes
  Discuss final changes
  Start recirculation
  Discuss TG13 timeline
TG13 meetings this week

## Slide 6: WG Motion to reconfirm CRG
Move that 802.15 WG approves the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802.15.13_D7 with the following membership: Volker Jungnickel as Chair, Tuncer Baykas, Sang-Kyu Lim, Tero Kivinen. The 802.15.13 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
  Moved: Lennert Bober
  Second: Tero Kivinen
  Y / N / A = 44 / 0 / 5

## Slide 7: Plan for CRG Telcos
TG13 CRG Telco dates
  21 July 2022, 17:00-18.30 CET (11:00-12:30 ET, 0:00-1:30 KT)
  25 July 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  1 August 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  8 August 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  15 August 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  22 August 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  29 August 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  5 September 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  meetings to be cancelled if not needed

## Slide 9
WG Motion
Motion:
Move that the PAR Extension contained in documents 15-22-0406-00-0000-802-15-13-draft-par-extension.pdf, be approved by the IEEE 802.15 WG and that the EC be requested to forward the PAR Revision to NesCom. The 802.15 working group chair and technical editor are authorized to make additional modifications to the PAR as needed to reflect EC discussion at its closing meeting. (Note: no change to the CSD associated with this PAR)
(M) Lennert Bober (S) Tero Kivinen
Y / N /A = 46 / 0 / 4

## Slide 11
WG Motion to start recirculation
TG13 Conditional approval for SA Recirculation
Motion: Move that 802.15 WG start a Standards Association Recirculation Ballot of document P802.15.13-D7 (as edited in accordance with the instructions in document 15-22-0045-18) pending the completion and inclusion of the edits in the draft.
(M) Lennert Bober
(S) Phil Beecher
Y / N / A = 46 / 0 / 5

## Slide 12: TG13 SA ballot status
Initial SA letter ballot
  82% return rate, 95% approval rate
  3 NO votes with 21 MBS comments
  314 comments were received (9 general, 112 technical, 193 editorial)
1st Recirculation
  83% return rate, 98% approval rate
  1 NO vote with 10 MBS comments
  158 comments were received (1 general, 96 technical, 61 editorial)
2nd Recirculation
  84% return rate, 97% approval rate
  2 NO votes with 6 MBS comments
  94 comments were received (0 general, 45 technical, 49 editorial)
  93 comments were fully addressed
3rd Recirculation will be started

## Slide 13: Plan for finalization of TG13 Spec
D7.0 goes to 3rd recirc out of July
  After July: prepare the draft D7.0 and start recirculation
  Hold first CRG meetings
  Resolve comments in September
  Plan ist to submit to RevCom in November
Thanks to all TG13 members for the restless work!