## Slide 1
Project: IEEE P802.15 Working Group for Wireless Speciality Networks (WSN)
Submission Title: TG 3mb July 2022 Closing Plenary Slides
Date Submitted: 12 September 2022
Source: Thomas Kürner TU Braunschweig
Address Schleinitzstr. 22, D-38092 Braunschweig, Germany
Voice:+495313912416, FAX: +495313915192, E-Mail: t.kuerner@tu-bs.de
Re: n/a
Abstract: TG 3ma July 2022 Closing Plenary Slides
Purpose: Closing report to WG 15 closing plenary
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG3mb September 2022 Closing Report

## Slide 3: Meetings/Task Completed
1 meetings on Mon AM2
Short Introduction to 802.15.3-RevB-D1
Coexistence Assurance Document (22/0462)
TG motion to start Letter Ballot and form a CRC

## Slide 4: Review of Time Line for TG3mb
  January 2022 Kick-Off; Issuing Call for Proposals
  March 2022 Roll-up available ; start reviewing the roll-up version; Listening proposals;
  Webcons AprilMay Roll-up available; start reviewing roll-up
  May 2022 Start drafting D0
  July 2022 Starting TG Review /WG Editor Review
  September 2022 Starting LB
  November 2022 LB Comment Resolution
  January 2023 Starting SB
  March 2023 SB Comment Resolution
  May 2023 Submission to RevCom

## Slide 5: Next Meetings
  Requested November meeting slots for TG3mb
    4 time slots for Ballot Resolution
  CRC calls
    2 November 2022, 15-17h CET
    3 November 2022, 15-17h CET
    9 November 2022, 15-17h CET
    10 November 2022, 15-17h CET

## Slide 6: TG Motion
Move that TG3mb formally approves the Coexistence Assurance Document 15-22-0462-02-03ma-coexistence-assurance.doc.
Moved By: Iwao Hosako
Seconded By: Monique Brown
No objection and abstain, the motion carries with unanimous consent
September 2022

## Slide 7: TG Motion
Move that TG3mb formally requests that the 802.15 WG start a WG Letter Ballot requesting approval to forward document P802-15-3-Rev B-D1.pdf to Sponsor Ballot.
Moved By: Iwao Hosako
Seconded By: Monique Brown
No objection and abstain, the motion carries with unanimous consent
September 2022

## Slide 8: WG Motion
Move that 802.15 WG start a WG Letter Ballot requesting approval to forward document P802-15-3-RevB-D1.pdf and CA document 15-22-0462-02-03ma-coexistence-assurance.doc to Sponsor Ballot.
Moved By: Thomas Kürner
Seconded By
y/a/n =
September 2022

## Slide 9: TG Motion
Move that 802.15.3mb TG approve the formation of a Comment Resolution Committee (CRC) for the WG balloting of the P802.15.3-RevB-D1 with the following membership: Thomas Kürner (Chair), Iwao Hosako, Monique Brown, Josep Jornet, Shoichi Kitazawa and Jörg Robert. The 802.15.3mb CRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By: Iwao Hosako
Seconded By: Monique Brown
No objection and abstain, the motion carries with unanimous consent
September 2022

## Slide 10: WG Motion
Move that 802.15 WG approve the formation of a Comment Resolution Committee (CRC) for the WG balloting of the P802.15.3-RevB-D1 with the following membership: Thomas Kürner (Chair), Iwao Hosako, Monique Brown, Josep Jornet, Shoichi Kitazawa and Jörg Robert. The 802.15.3mb CRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By: Thomas Kürner
Seconded By:
September 2022