## Slide 1
Project: IEEE P802.15 Working Group for Wireless Specialty Networks (WSN)
Submission Title: TG 15.4ab September 2022 Interim Session Closing Report
Date Submitted: 15 September 2022
Source: Benjamin A. Rolfe (Blind Creek Associates)
Contact:
Voice: +1 408 395 7207, E-Mail: ben.rolfe @ ieee.org
Re: Task Group 4ab: 802.15.4 UWB Next Generation
Abstract: Summary of TG4ab meetings during the session
Purpose: Inform and Ammuse
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.
Notes: Jul 12, 2010
Page 1

## Slide 2: Mixed Mode Interim September 2022
Live!
in-person and on-line!
New and Improved!
Task Group 15.4ab
Next Generation UWB Amendment

## Slide 3: Task Group 15.4ab Next Generation UWB Amendment
Objective: enhancements to 802.15.4 Ultra Wideband (UWB) physical layers (PHYs) medium access control (MAC) and associated ranging techniques while retaining backward compatibility with enhanced ranging capable devices (ERDEVs).

## Slide 4: 5.2.b Scope of the project (As approved):
This amendment enhances the Ultra Wideband (UWB) physical layers (PHYs) medium access control (MAC), and associated ranging techniques while retaining backward compatibility with enhanced ranging capable devices (ERDEVs). Areas of enhancement include:
  additional coding, preamble and modulation schemes to additional coding, preamble and modulation schemes to support improved link budget and/or reduced air-time relative to IEEE Std 802.15.4 UWB;
  additional channels and operating frequencies;
  interference mitigation techniques to support greater device density and higher traffic use cases relative to the IEEE Std 802.15.4 UWB;
  improvements to accuracy, precision and reliability and interoperability for high-integrity ranging; schemes to reduce complexity and power consumption;
  definitions for tightly coupled hybrid operation with narrowband signaling to assist UWB;
  enhanced native discovery and connection setup mechanisms;
  sensing capabilities to support presence detection and environment mapping;
  and mechanisms supporting low-power low-latency streaming as well as high data-rate streaming allowing at least 50 Mb/s of throughput.
Support for peer-to-peer, peer-to-multi-peer, and station-to-infrastructure protocols are in scope, as are infrastructure synchronization mechanisms. This amendment includes safeguards so that the high throughput data use cases do not cause significant disruption to low duty-cycle ranging use cases.
https://development.standards.ieee.org/myproject-web/app#viewpar/9081

## Slide 5: Task Group Organization
Chair: Benjamin Rolfe (BCA)1
Vice Chair: Clint Powell (Meta)
Vice Chair: Clint Chaplin (SRA)
Vice Chair and Recording Secretary: David Xun Yang (Huawei)
Lead Technical Editor: Billy Verso (Qorvo)
  Thank you to all the volunteers!
1 Affiliation Details here: https://mentor.ieee.org/802-ec/dcn/22/ec-22-0061-00-00EC-rolfe-affiliations-by-802-activity.pdf

## Slide 6: Task Group Agenda
 |  |  |  |  |  |  | Sept 2022 Wireless Plenary |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  | Mtg. Local Time | SUNDAY |  | MONDAY |  |  |  | TUESDAY |  |  |  | WEDNESDAY |  |  |  | THURSDAY |  |  | 
 |  |  |  | Hawaiian | 11-Sep-2022 |  | 12-Sep-2022 |  |  |  | 13-Sep-2022 |  |  |  | 14-Sep-2022 |  |  |  | 15-Sep-2022 |  |  | 
EDT | PDT | UTC | JST |  | Virtual Rm 1 |  | Virtual Rm 1 | Virtual Rm 2 | Virtual Rm 3 | Virtual Rm 4 | Virtual Rm 1 | Virtual Rm 2 | Virtual Rm 3 | Virtual Rm 4 | Virtual Rm 1 | Virtual Rm 2 | Virtual Rm 3 | Virtual Rm 4 | Virtual Rm 1 | Virtual Rm 2 | Virtual Rm 3 | Virtual Rm 4
13:00 | 10:00 | 17:00 | 2:00 | 07:00-07:30 |  |  | CONTINENTAL BREAKFAST |  |  |  | CONTINENTAL BREAKFAST |  |  |  | CONTINENTAL BREAKFAST |  |  |  | CONTINENTAL BREAKFAST |  |  | 
13:30 | 10:30 | 17:30 | 2:30 | 07:30-08:00 |  |  |  |  |  |  |  |  |  |  | 802.15 AC MEETING Rm 3 |  |  |  |  |  |  | 
14:00 | 11:00 | 18:00 | 3:00 | 08:00-08:30 |  |  | JOINT WIRELESS OPENING |  |  |  | TG4ab NG-UWB |  |  |  |  |  |  |  |  |  |  | 
14:30 | 11:30 | 18:30 | 3:30 | 08:30-09:00 |  |  |  |  |  |  |  |  |  |  | TG4ab NG-UWB |  |  |  |  |  |  | 
15:00 | 12:00 | 19:00 | 4:00 | 09:00-09:30 |  |  | 802.15 WG Opening Plenary Rm 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
15:30 | 12:30 | 19:30 | 4:30 | 09:30-10:00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
16:00 | 13:00 | 20:00 | 5:00 | 10:00-10:30 |  |  | Break |  |  |  | Break |  |  |  | Break |  |  |  | Break |  |  | 
16:30 | 13:30 | 20:30 | 5:30 | 10:30-11:00 |  |  | TG4 Cor1 |  |  | TG3ma HDR | SC Main_Rules Rm 1 |  |  |  | 802.15 WG Midweek Plenary Rm 1 |  |  |  | TG4ab NG-UWB |  |  | SC IETF
17:00 | 14:00 | 21:00 | 6:00 | 11:00-11:30 |  |  | TG4me |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
17:30 | 14:30 | 21:30 | 6:30 | 11:30-12:00 |  |  |  |  |  |  | 802.15/802.1 Joint Mtg Rm 1 |  |  |  | SC WNG Rm 1 |  |  |  |  |  |  | 
18:00 | 15:00 | 22:00 | 7:00 | 12:00-12:30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
18:30 | 15:30 | 22:30 | 7:30 | 12:30-13:00 |  |  | LUNCH |  |  |  | LUNCH |  |  |  | LUNCH |  |  |  | LUNCH |  |  | 
19:00 | 16:00 | 23:00 | 8:00 | 13:00-13:30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
19:30 | 16:30 | 23:30 | 8:30 | 13:30-14:00 |  |  | TG4ab NG-UWB |  |  | TG13 OWC | TG4ab NG-UWB |  | TG16t LicNB | TG13 OWC | TG4ab NG-UWB |  | TG16t LicNB | TG13 OWC | TG4ab NG-UWB | TG7a OCC | TG16t LicNB | TG13 OWC
20:00 | 17:00 | 0:00 | 9:00 | 14:00-14:30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
20:30 | 17:30 | 0:30 | 9:30 | 14:30-15:00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
21:00 | 18:00 | 1:00 | 10:00 | 15:00-15:30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
21:30 | 18:30 | 1:30 | 10:30 | 15:30-16:00 |  |  | Break |  |  |  | Break |  |  |  | Break |  |  |  | Break |  |  | 
22:00 | 19:00 | 2:00 | 11:00 | 16:00-16:30 | WIRELESS CHAIRS MEETING |  | TG4ab NG-UWB |  | TG7a OCC | TG6ma BAN/ VAN | TG4me |  |  | TG6ma BAN/ VAN | TG4me |  | TG7a OCC | TG6ma BAN/ VAN | 802.15 WG Closing Plenary Rm 1 |  |  | 
22:30 | 19:30 | 2:30 | 11:30 | 16:30-17:00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
23:00 | 20:00 | 3:00 | 12:00 | 17:00-17:30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
23:30 | 20:30 | 3:30 | 12:30 | 17:30-18:00 | 802.15 AC MEETING Rm 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
0:00 | 21:00 | 4:00 | 13:00 | 18:00-18:30 |  |  | Break |  |  |  | Break |  |  |  | Break |  |  |  | Break |  |  | 
https://mentor.ieee.org/802.15/dcn/22/15-22-0440-11-04ab-tg4ab-agenda-september-2022.xlsx

## Slide 7: Session Objectives
Hear technical contributions and develop technical content for the draft
Converge and build consensus
Consider proposed text for draft
Map the path to a technically complete draft

## Slide 8: Project Schedule

## Slide 9: Project Schedule (working baseline)
Notes: SASB/RevCom schdule for 2024 a guess
Proposed project schedule | Nov-21 | Dec-21 | Jan-22 | Feb-22 | Mar-22 | Apr-22 | May-22 | Jun-22 | Jul-22 | Aug-22 | Sep-22 | Oct-22 | Nov-22 | Dec-22 | Jan-23 | Feb-23 | Mar-23 | Apr-23 | May-23 | Jun-23 | Jul-23 | Aug-23 | Sep-23 | Oct-23 | Nov-23 | Dec-23 | Jan-24 | Feb-24 | Mar-24 | Apr-24 | May-24 | Jun-24 | Jul-24 | Aug-24 | Sep-24 | Oct-24 | Nov-24 | 
Call for proposals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Hear and evaluate proposals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Cut-off for new proposals, PHY |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Cut-off for new proposals, MAC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Integrate poposals/contributions into TFD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Develop draft from TFD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Draft 0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
TG draft review and revision |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Working group pre-ballot review |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Pre-ballot review and comment resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
First letter ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | LB |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
LB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
WG Recirculatoin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | LB-R |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, 1st recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Conditional approval for SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
WG Recirculatoin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | LB-R |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, 2nd recirc and final recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
First SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, first SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SA Resirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA-R |  |  |  |  |  |  |  |  |  | 
Comment resolution, SA recirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SA Resirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA-R |  |  |  |  |  |  | 
Comment resolution, 2nd SA recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Conditional or unconditional approval to RevCom |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ?? |  |  |  | ?? |  |  |  |  | 
Optional 3rd SA recirc if needed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA-R |  |  |  |  | 
RevCom meets |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ` |  |  |  | `
You are Here >

## Slide 10: Schedule Major Milestones
Call for proposals | November 2021
Cut-off for new features (high level feature set), PHY | May 2022
Cut-off for new features (high level feature set), MAC | July 2022
Draft 0 | January 2023
TG draft review and revision complete | March 2022
Working group pre-ballot review/comment collection b | March 2023 – May 2023
Working group pre-ballot review complete | May 2023 (before meeting)
First letter ballot | July 2023 (following meeting)
Near Term Working Milestones
Call for proposals | November 2021
Cut-off for new features (high level feature set), PHY | May 2022
Cut-off for new features (high level feature set), MAC | July 2022
Draft 0 | September 2022
TG draft review and revision complete | November 2022
Working group pre-ballot review complete | January 2022 (before meeting)
First letter ballot | March 2023 (following meeting)
… | 
Plan A
Revise

## Slide 11: Technical Presentations

## Slide 12: Technical Contributions
15-22-0456 | https://mentor.ieee.org/802.15/dcn/22/15-22-0456-00-04ab-uwb-channel-usage-coordination-for-better-uwb-coexistence.pptx
15-22-0473 | https://mentor.ieee.org/802.15/dcn/22/15-22-0473-01-04ab-nb-cca-follow-up.pptx
15-22-0466 | https://mentor.ieee.org/802.15/dcn/22/15-22-0466-00-04ab-more-on-updating-the-number-of-fragments-for-nba-mms-uwb-ranging.pptx
15-22-0479 | https://mentor.ieee.org/802.15/dcn/22/15-22-0479-00-04ab-more-consideration-on-sensing-pulse-shape-in-802-15-4ab.pptx
15-22-0475 | https://mentor.ieee.org/802.15/dcn/22/15-22-0475-00-04ab-phr-content-and-rate.pptx
15-22-0485 | https://mentor.ieee.org/802.15/dcn/22/15-22-0485-01-04ab-ssbd-channel-access.pptx
15-22-0461 | https://mentor.ieee.org/802.15/dcn/22/15-22-0481-01-04ab-short-term-cross-correlation.pptx
15-22-0468 | https://mentor.ieee.org/802.15/dcn/22/15-22-0468-02-04ab-bpsk-modulation-for-high-speed-data-rates-in-impulse-ultra-wideband-radio.pptx
15-22-0467 | https://mentor.ieee.org/802.15/dcn/22/15-22-0467-01-04ab-a-phy-header-proposal.pptx
15-22-0489 | https://mentor.ieee.org/802.15/dcn/22/15-22-0489-00-04ab-uwb-sensing-sequence-selection.pptx
15-22-0465 | https://mentor.ieee.org/802.15/dcn/22/15-22-0465-01-04ab-usecase-for-the-multiple-transmissions-in-a-ranging-slot.ppt
15-22-0494 | https://mentor.ieee.org/802.15/dcn/22/15-22-0494-02-04ab-further-evaluation-of-preamble-sequence-options-for-15-4ab.pptx

## Slide 13: Technical Contributions
15-22-0476 | https://mentor.ieee.org/802.15/dcn/22/15-22-0476-01-04ab-more-on-nb-considerations-for-nba-mms-uwb.pptx
15-22-0474 | https://mentor.ieee.org/802.15/dcn/22/15-22-0474-01-04ab-mms-uwb-ranging-integrity-protection-via-time-hopping.pptx
15-22-0493 | https://mentor.ieee.org/802.15/dcn/22/15-22-0493-00-04ab-updates-on-narrowband-channel-allocation-and-access.pptx
15-22-0508 | https://mentor.ieee.org/802.15/dcn/22/15-22-0508-00-04ab-status-on-downlink-tdoa-dl-tdoa-location-service-technical-specifications-in-802-15.pptx
15-22-0471 | https://mentor.ieee.org/802.15/dcn/22/15-22-0471-00-04ab-requirements-for-location-tracking-in-dense-environments.pdf
15-22-0504 | https://mentor.ieee.org/802.15/dcn/22/15-22-0504-01-04ab-uwb-sensing-discussion-for-802-15-4ab.pptx
15-22-0507 | https://mentor.ieee.org/802.15/dcn/22/15-22-0507-00-04ab-simulation-evaluation-of-preamble-sequences-for-4ab.pptx
15-22-0506 | https://mentor.ieee.org/802.15/dcn/22/15-22-0506-01-04ab-new-results-on-possible-ldpc-codes-for-15-4ab.pptx
15-22-0501 | https://mentor.ieee.org/802.15/dcn/22/15-22-0501-00-04ab-new-scheduling-ie-for-4ab-applications.pptx
15-22-0500 | https://mentor.ieee.org/802.15/dcn/22/15-22-0500-00-04ab-new-control-ie-for-4ab-applications.pptx
15-22-0514 | https://mentor.ieee.org/802.15/dcn/22/15-22-0514-00-04ab-non-coherent-phy-layer-proposal-for-15-4ab-tfd.docx
15-22-0499 | https://mentor.ieee.org/802.15/dcn/22/15-22-0499-00-04ab-rmarkers-in-mixed-mms-for-ranging-integrity.pptx

## Slide 14: Next Steps

## Slide 15: Telecon Schedule
Usual Cadence:
Weekly on Tuesday
Alternating time:
06:00 PT
22:00 PT (10pm)
Skip week after interim
First call: 27th Sept 06:00
[phase decided by coin flip]
Sept '22 |  |  |  |  |  | 
S | M | T | W | 14 | F | S
11 | 12 | 13 | 14 | 15 | 16 | 17
18 | 19 | 20 | 21 | 22 | 23 | 24
25 | 26 | 27 | 28 | 29 | 30 | 
First Call

## Slide 16: Telecon Schedule
Sept '22 |  |  |  |  |  | 
S | M | T | W | 14 | F | S
18 | 19 | 20 | 21 | 22 | 23 | 24
25 | 26 | 27 | 28 | 29 | 30 | 
November '22 |  |  |  |  |  | 
S | M | T | W | T | F | S
 |  | 1 | 2 | 3 | 4 | 5
6 | 7 | 8 | 9 | 10 | 11 | 12
13 | 14 | 15 | 16 | 17 | 18 | 19
20 | 21 | 22 | 23 | 24 | 25 | 26
27 | 28 | 29 | 30 |  |  | 
October '22 |  |  |  |  |  | 
S | M | T | W | T | F | S
 |  |  |  |  |  | 1
2 | 3 | 4 | 5 | 6 | 7 | 8
9 | 10 | 11 | 12 | 13 | 14 | 15
16 | 17 | 18 | 19 | 20 | 21 | 22
23 | 24 | 25 | 26 | 27 | 28 | 29
30 | 31 |  |  |  |  | 
Plenary
First Call

## Slide 17: And that was the way it was, September 2022!