## Slide 1: IEEE 802.15 TG13 Multi-Gbit/s Optical Wireless Communication November 2022 Meeting Agenda
Date: 2022-11-14
Author:

## Slide 2
This presentation contains the IEEE 802.15 TG13 Multi- Gbit/s Optical Wireless Communication Meeting Agenda for the November 2022 hybrid meeting in Bangkok.
Abstract

## Slide 3
Patent-related information
  https://mentor.ieee.org/myproject/Public/mytools/mob/slideset.ppt
IEEE SA Copyright Policy
  https://standards.ieee.org/content/dam/ieee-standards/standards/web/documents/other/copyright-policy-WG-meetings.potx
Attendance recording procedures
  https://imat.ieee.org/my-site/home
  12 meetings is 100%
  Login using your IEEE account also used for registration
  Must log attendance during each 2-hour session
  Attendance counts to achieving/maintaining your voting rights
Documentation
  http://mentor.ieee.org
  Use 802.15 and “TG13” for submission
  If you plan to make a submission be sure it does not contain company logos or advertising
Logistics
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 3

## Slide 4: Registration for 802 LMSC Plenaries and 802 Wireless Interims
This 802.15 meeting is part of an IEEE 802 LMSC Plenary or IEEE 802 Wireless Interim session
You must pay the registration fee in order to attend
If you have not already done so, you can register here or follow the registration link here http://802world.org/plenary/
If you do not intend to register for this session you must leave this meeting and, if you have logged attendance on IMAT, email the appropriate WG chair or vice chairs to have your attendance cancelled

## Slide 5: Deadbeat Consequences (Deadbeat: in default of paying registration fee for a prior mtg.)
No participation credit will be granted for said session.
Any participation credit acquired before said session toward membership in any IEEE 802 LMSC group is revoked.
Membership in any IEEE 802 LMSC group is terminated.
No participation credit will be granted for attendance at any subsequent IEEE 802 LMSC session until the individual has complied with the registration requirements for all previously attended IEEE 802 LMSC sessions by the start of said subsequent session.

## Slide 6
Position(s) | Officer(s)
Chair | Volker Jungnickel
Vice Chairs | Sang-Kyu Lim, Tuncer Baykas
Secretary | Sang-Kyu Lim, Tuncer Baykas
TG Technical Editor | Kai Lennert Bober
Logistics (2)
From 802.15 Operations Manual
Task Group Chair
The TG Chair shall be appointed by the WG Chair and confirmed by a TG majority approval. The TG Chair is required to confirm that the function of secretary is performed for each TG meeting.
Task Group Vice-Chair
TG Vice-Chair (an optional position) is appointed by the TG Chair and confirmed by a TG majority.
Task Group Secretary
The TG Secretary shall be appointed by the TG Chair, who may also act as Secretary. TG meetings are not allowed to function without a secretary. The minutes of meetings taken by the TG Secretary (or designee) are to be provided to the TG Chair in time to be available to the WG Chair for publication, i.e. within 30 days after the close of the session.
Task Group Technical Editor
The TG Technical Editor shall be appointed by the TG Chair and confirmed by a TG majority approval.

## Slide 7: Task Group Operating Rules
Anybody can present and contribute to discussions
WG members with voting rights can vote and make motions
See IEEE 802.15 Operations Manual for detailed rules https://mentor.ieee.org/802.15/dcn/10/15-10-0235-31-0000-802-15-operations-manual.docx

## Slide 8: TG13 SA ballot status
Initial SA letter ballot
  82% return rate, 95% approval rate, 3 NO votes with 21 MBS comments
  314 comments were received (9 general, 112 technical, 193 editorial)
1st Recirculation
  83% return rate, 98% approval rate, 1 NO vote with 10 MBS comments
  158 comments were received (1 general, 96 technical, 61 editorial)
2nd Recirculation
  84% return rate, 97% approval rate, 2 NO votes with 6 MBS comments
  94 comments were received (0 general, 45 technical, 49 editorial)
3rd Recirculation
  85% return rate, 97% approval rate, 2 NO votes with MBS comments
  153 comments were received (1 general, 78 technical, 74 editorial)
…
5th Recirculation (end Nov. 14)
  85% return rate, 98% approval rate, 1 NO vote with 1 MBS comment
  17 comments were received (0 general, 11 technical, 6 editorial)

## Slide 9
Agenda in doc. 15-22/0590r0
    resolve comments against D9.0
    approve comment resolutions
    create D10.0
    Motion to start recirculation
    discuss timeline
    prepare EC package
4 slots this week
    TUE Nov-15 PM1
    WED Nov-16 PM2
    THUR Nov-17 AM2
TG13 plan for November

## Slide 10
Meeting Slot #1
Tuesday Nov 15, PM1
Item | Time
MEETING CALLED TO ORDER | 3
Welcome, Who is Who | 5
Check attendance / patent policy / Who takes minutes | 5
Review status of SA ballot | 10
Motion to reconfirm CRG | 5
CRG Teleconferences schedule | 10
Comment resolution | 80
Recess | 2

## Slide 11
TG13 Motion
Motion to approve the agenda for November TG13 hybrid meeting in doc. 15-22-0590r1.
Moved by Tuncer
Seconded by Lennert
Approved by unanimous consent.

## Slide 12: TG 13 Motion to reconfirm CRG
Move to request that 802.15 WG approves the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802.15.13_D10 with the following membership: Volker Jungnickel as Chair, Tuncer Baykas, Sang-Kyu Lim, Tero Kivinen. The 802.15.13 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
  Moved: Lennert
  Second: Tuncer
  Result: Motion passed unanimously.

## Slide 13: WG Motion to reconfirm CRG
Move that 802.15 WG approves the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802.15.13_D10 with the following membership: Volker Jungnickel as Chair, Tuncer Baykas, Sang-Kyu Lim, Tero Kivinen. The 802.15.13 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
  Moved: Volker Jungnickel
  Second:
  Result: Motion passed unanimously.

## Slide 14: Plan for CRG Telcos
TG13 CRG Telco dates
  28 Nov. 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  5 Dec. 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  12 Dec. 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  19 Dec. 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  9 Jan 2023, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  meetings to be cancelled if not needed

## Slide 15: Midwek Plenary Report
SA ballot,
  5th recirculation finished on Monday
  17 comments received, 1 NO vote persited with 1 MBS
  1 Meeting so far resolving those comments
  TG13 is preparing for final recirculation
  Hope to get onto RevCom Agenda in January
Prepare EC package
  WG Motion to create D10 and start recirc
  WG CRG Motion
  WG Motion for Conditional Approval to goto RevCom
2 slots for January

## Slide 16
Meeting Slot #2
Wednesday November 16, PM2
Item | Time
MEETING CALLED TO ORDER | 3
Check attendance / patent policy / Who takes minutes | 5
Discuss EC package | 20
Comment resolution | 15
Recess | 2

## Slide 17
Meeting Slot #3
Thursday November 17, AM1
Item | Time
MEETING CALLED TO ORDER | 3
Check attendance / patent policy / Who takes minutes | 5
Motion to approve September meeting minutes | 5
Motion to approve comment resolution and start recirculation | 15
Motions to move draft to RevCom | 15
Recess | 2

## Slide 18
TG13 Motion to approve comment resolution
Move to accept comment resolutions in doc. 15-22-0628/r2 including the additional comments, and authorize the Technical Editor to include them in TG13 D10.0.
Moved by : Sang-Kyu Lim
Seconded by : Kai Lennert Bober
Approved by unanimous consent.

## Slide 19
TG13 Motion to approve comment resolution
Move to accept comment resolutions in doc. 15-22-0628/r3 including the additional comments, and authorize the Technical Editor to include them in TG13 D10.0.
Moved by : Sang-Kyu Lim
Seconded by : Kai Lennert Bober
Approved by unanimous consent.

## Slide 20
TG13 Motion to start recirculation
Move to request that 802.15 WG start a Standards Association Recirculation Ballot of document P802.15.13-D10 (as edited in accordance with the instructions in document 15-22/0628r2) pending the completion and inclusion of the edits in the draft.
Moved: Sang-Kyu Lim
Second: Lennert Bober
Approved by unanimous consent.

## Slide 21
TG13 Motion to start recirculation
Move to request that 802.15 WG start a Standards Association Recirculation Ballot of document P802.15.13-D10 (as edited in accordance with the instructions in document 15-22/0628r3) pending the completion and inclusion of the edits in the draft.
Moved: Sang-Kyu Lim
Second: Lennert Bober
Approved by unanimous consent.

## Slide 22
WG Motion to start recirculation
Move that 802.15 WG starts a Standards Association Recirculation Ballot of document P802.15.13-D10 (as edited in accordance with the instructions in document 15-22/0628r3) pending the completion and inclusion of the edits in the draft.
Moved: Volker Jungnickel
Second:
Approved by …

## Slide 23
WG15 Motion to submit D10 to RevCom
Motion: that 802.15 WG has reviewed and affirms the CSD https://mentor.ieee.org/802-ec/dcn/21/ec-21-0199-00-ACSD-p802-15-13.pdf and requests conditional approval from the LMSC to submit P802.15.13-D10 (or current revision) to RevCom.
Moved: Volker Jungnickel
Second:
Approved by unanimous consent.

## Slide 24: TG13 Timeline
D10 goes to recirculation out of November
  prepare D10 until 30 Nov.
  Aim to get at RevCom agenda for January
  Two meeting slots for January
  Discuss final presentation of 802.15.13 in IEEE 802

## Slide 25
TG13 Motion
Motion to approve the September meeting minutes of TG13 in doc. 15-22/0655r0.
Moved by Sang-Kyu Lim
Seconded by Lennert Bober
Approved by unanimous consent.