## Slide 1: P802.15.13 Report to EC on Unconditional Approval to go to RevCom
Date: 2023-01-X
Author(s):
Name | Affiliations | Address | Phone | Email
Clint Powell |  |  |  | 

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for approval to send IEEE P802.15.13/D10 to RevCom.
The WG motion to request unconditional approval was approved during the November session of the 802.15 working group on 17 November 2022.
  Passed in the Working Group X yes, 0 no, 0 abstain
The 802 EC motion is on slide 9.

## Slide 3: Status Summary
The P802.15.13 Draft went through six (re)circulations in SA Ballot
Draft P802.15.13/D4 achieved > 75% needed for an approved draft
The WG / TG / CRG has resolved 897 comments received on drafts P802.15.13/D4, D5, D6, D7, D8, and D9.
List of all resolved comments:
  <Fill in link to 15-22-0641-00-0013>

## Slide 4: P802.15.13 SA Ballot Results
(Re) circulation | Ballot Close Date | Document / draft number | Ballot Type | Ballot Group Members | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
Initial | 13 Jan 2021 | P802.15.13/D4 | Initial | 91 | 75 | 82% | 3 | 4% | 69 | 3 | 95%
R1 | 25 Sep 2021 | P802.15.13/D5 | Recirculation | 91 | 76 | 83% | 3 | 3% | 72 | 1 | 98%
R2 | 22 Jan 2022 | P802.15.13/D6 | Recirculation | 91 | 77 | 84% | 4 | 5% | 71 | 2 | 97%
R3 | 20 Aug 2022 | P802.15.13/D7 | Recirculation | 91 | 78 | 85% | 5 | 6% | 71 | 2 | 97%
R4 | 21 Oct 2022 | P802.15.13/D8 | Recirculation | 91 | 78 | 85% | 5 | 6% | 72 | 1 | 98%
R5 | 14 Nov 2022 | P802.15.13/D9 | Recirculation | 91 | 78 | 85% | 5 | 6% | 72 | 1 | 98%
Aggregate Vote |  |  |  | 91 | 78 | 85% | 5 | 6% | 72 | 1 | 98%

## Slide 5: P802.15.13 SA Ballot Comments
(Re) circulation | Ballot Close Date | Document / draft number | Total Comments
Initial | 13 Jan 2021 | P802.15.13/D4 | 323 (116 T, 196 E, 11 G)
R1 | 25 Sep 2021 | P802.15.13/D5 | 158 (96 T, 61 E, 1 G)
R2 | 22 Jan 2022 | P802.15.13/D6 | 109 (60 T, 49 E)
R3 | 20 Aug 2022 | P802.15.13/D7 | 155 (80 T, 74 E, 1 G)
R4 | 21 Oct 2022 | P802.15.13/D8 | 135 (74 T, 61 E)
R5 | 14 Nov 2022 | P802.15.13/D9 | 17 (11 T, 6 E)
R6 | ? | ? | ?
Total |  |  | ?

## Slide 6: Unsatisfied MBS comments by commenter
Voter | Initial | 1st Rec | 2nd Rec | 3rd Rec | 4th Rec | 5th Rec | 6th Rec | Comment topic | Total
Chong Han | 0 | 0 | 0 | 0 | 1 | 1 | ? | Topic: Insertion of a third PHY “LB-PHY”: Latest comment: “insert the text in doc. 15-22/0429r2 to Clause 11.” | 1
CRG Response |  |  |  |  |  |  |  | Disposition Status: REJECTED Disposition Detail: The comment does not identify an issue with the current draft D9. Moreover, the document 15-22/0429r2 contains multiple technical issues and is not consistent with the rest of the document. For example, the document refers to "relaying modes" FD-AF, FD-DF, HD-AF, FD-HF, which are nowhere defined. | 
Total | 0 | 0 | 0 | 0 | 0 | 0 | 0 |  | 1

## Slide 7: Mandatory Coordination
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D03 | 21 July 2020 | All comments were resolved
Registration Authority Committee (RAC) | D04 | 23 August 2021 | All comments were resolved
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Final MEC report:
https://mentor.ieee.org/802.15/dcn/20/15-20-0379-00-0013-tg13-mec-review.pdf

## Slide 8: IEEE P802.15.13 Timeline
Event | Date
SA Ballot (30 day ballot) | [start/end SA ballot]
CRG comment resolutions | [CRG edits complete
SA Ballot Recirculation on [rev] (10-day ballot) | [start/end recirc ballot]
CRG Comment Response Complete | [CRG effort complete]
WG 10-day ballot “that 802.15 WG has reviewed and approves the CSD [csd document reference] and requests [unconditional/conditional] approval from the EC to submit [draft name / rev] to RevCom” | [WG approval]
Request approval from EC to forward draft to RevCom | [EC meeting]
Post to RevCom (submittal deadline) | [t.b.d.]
RevCom meeting (teleconference) | [t.b.d.]
SASB meeting (teleconference) | [t.b.d.]

## Slide 9: 802 EC Motion
Following is motion from operations manual (https://mentor.ieee.org/802.15/documents?is_dcn=0235&is_group=0000)
[Draft name / rev] to RevCom
Approve sending [Draft name / rev] to RevCom.
Approve CSD documentation: [CSD url]
Supporting Documentation: [reference to this document (used in EC minutes)]
Moved: [WG chair]
Seconded: [willing person]
Result: Yes: x, No: x, Abstain: x
[Include details of WG motion to approve submission to EC – usually at closing plenary, maybe WG letter ballot - must be counted vote]