## Slide 1: P802.15.13 Report to LMSC on Conditional Approval to go to RevCom
Date: 2022-11-17
Author(s):
Name | Affiliations | Address | Phone | Email
Lennert Bober | Fraunhofer HHI |  |  | 

## Slide 2: Introduction
This document contains the report to the IEEE 802 LMSC in support of a request for approval to send IEEE P802.15.13/D10 to RevCom.
The WG motion to request conditional approval was approved during the November session of the 802.15 working group on 17 November 2022.
  Passed in the Working Group X yes, X no, X abstain

## Slide 3: Status Summary
The P802.15.13 Draft went through six (re)circulations in SA Ballot
Draft P802.15.13/D4 achieved > 75% needed for an approved draft
The WG has resolved 897 comments received on drafts P802.15.13/D4, D5, D6, D7, D8, and D9.
List of all resolved comments:
  https://mentor.ieee.org/802.15/dcn/22/15-22-0641-00-0013-p802-15-13-collected-sa-ballot-comments.xlsx

## Slide 4: P802.15.13 SA Ballot Results
(Re) circulation | Ballot Close Date | Document / draft number | Ballot Type | Ballot Group Members | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
Initial | 13 Jan 2021 | P802.15.13/D4 | Initial | 91 | 75 | 82% | 3 | 4% | 69 | 3 | 95%
R1 | 25 Sep 2021 | P802.15.13/D5 | Recirculation | 91 | 76 | 83% | 3 | 3% | 72 | 1 | 98%
R2 | 22 Jan 2022 | P802.15.13/D6 | Recirculation | 91 | 77 | 84% | 4 | 5% | 71 | 2 | 97%
R3 | 20 Aug 2022 | P802.15.13/D7 | Recirculation | 91 | 78 | 85% | 5 | 6% | 71 | 2 | 97%
R4 | 21 Oct 2022 | P802.15.13/D8 | Recirculation | 91 | 78 | 85% | 5 | 6% | 72 | 1 | 98%
R5 | 14 Nov 2022 | P802.15.13/D9 | Recirculation | 91 | 78 | 85% | 5 | 6% | 72 | 1 | 98%
R6 | ? | P802.15.13/D10 | Recirculation | ? | ? | ? | ? | ? | ? | ? | ?
Aggregate Vote |  |  |  | 91 | 78 | 85% | 5 | 6% | 72 | 1 | 98%

## Slide 5: P802.15.13 SA Ballot Comments
(Re) circulation | Ballot Close Date | Document / draft number | Total Comments
Initial | 13 Jan 2021 | P802.15.13/D4 | 323 (116 T, 196 E, 11 G)
R1 | 25 Sep 2021 | P802.15.13/D5 | 158 (96 T, 61 E, 1 G)
R2 | 22 Jan 2022 | P802.15.13/D6 | 109 (60 T, 49 E)
R3 | 20 Aug 2022 | P802.15.13/D7 | 155 (80 T, 74 E, 1 G)
R4 | 21 Oct 2022 | P802.15.13/D8 | 135 (74 T, 61 E)
R5 | 14 Nov 2022 | P802.15.13/D9 | 17 (11 T, 6 E)
R6 | ? | ? | ?
Total |  |  | 897

## Slide 6: Unsatisfied MBS comments by commenter
Voter | Initial | 1st Rec | 2nd Rec | 3rd Rec | 4th Rec | 5th Rec | 6th Rec | Comment | Total
Chong Han | 0 | 0 | 0 | 0 | 1 | 1 | ? | Topic: Insertion of a third PHY “LB-PHY”: Latest comment: “insert the text in doc. 15-22/0429r2 to Clause 11.” | 1
CRG Response |  |  |  |  |  |  |  | Disposition Status: REJECTED Disposition Detail: The comment does not identify an issue with the current draft D9. Moreover, the document https://mentor.ieee.org/802.15/dcn/22/15-22-0429-02-0013-lb-phy-to-be-reinserted.docx contains multiple technical issues, is not technically complete, and is not consistent with the draft. | 
Total | 0 | 0 | 0 | 0 | 1 | 1 | ? |  | 1

## Slide 7: Mandatory Coordination
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D03 | 21 July 2020 | All comments were resolved
Registration Authority Committee (RAC) | D04 | 23 August 2021 | All comments were resolved
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Final MEC report:
https://mentor.ieee.org/802.15/dcn/20/15-20-0379-00-0013-tg13-mec-review.pdf

## Slide 8: IEEE P802.15.13 Timeline
Event | Date
Initial SA Ballot (30 day ballot) | 09 Dec 2020 - 13 Jan 2021
CRG Comment Response Complete (P802.15.13-D9) | 17 November 2022
Final SA Ballot Recirculation on P802.15.13-D10 (10-day ballot) | t.b.d.
CRG comment resolutions (P802.15.13-D10) | t.b.d.
WG 10-day ballot “that 802.15 WG has reviewed and affirms the CSD https://mentor.ieee.org/802-ec/dcn/21/ec-21-0199-00-ACSD-p802-15-13.pdf and requests conditional approval from the LMSC to submit P802.15.13-D10 (or current revision) to RevCom.” | 17 November 2022
Request approval from LMSC to forward draft to RevCom | 18 November 2022
Post to RevCom (submittal deadline) | 20 December 2022
RevCom meeting (teleconference) | 30 January 2023
SASB meeting (teleconference) | 28 - 30 March 2023