## Slide 1: IEEE 802.15 TG13 Multi-Gbit/s Optical Wireless Communication November 2022 Closing Report
Date: 2022-11-17
Author:

## Slide 2
This presentation contains the IEEE 802.15 TG13 Multi- Gbit/s Optical Wireless Communication Closing Report for the November 2022 hybrid meeting in Bangkok.
Abstract

## Slide 3
Agenda in doc. 15-22/0590r3
    resolved all comments against D9.0
    approved comment resolutions
    requested ITU-T to reserve frame type for TG13
    Motion for conditional approval to start recirculation
    prepared EC package for submitting draft to RevCom
    discuss timeline
3 slots this week
    TUE Nov-15 PM1
    WED Nov-16 PM2
    THUR Nov-17 AM2
TG13 plan for November

## Slide 7: WG Motion to reconfirm CRG
Move that 802.15 WG approves the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802.15.13_D10 with the following membership: Volker Jungnickel as Chair, Tuncer Baykas, Sang-Kyu Lim, Tero Kivinen. The 802.15.13 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
  Moved: Volker Jungnickel
  Second:
  Result: Motion passed unanimously.

## Slide 8: Plan for CRG Telcos
TG13 CRG Telco dates
  28 Nov. 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  5 Dec. 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  12 Dec. 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  19 Dec. 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  9 Jan 2023, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  meetings to be cancelled if not needed

## Slide 11
WG15 Motion to start recirculation
Move that 802.15 WG starts a Standards Association Recirculation Ballot of document P802.15.13-D10 (as edited in accordance with the instructions in document 15-22/0628r3) pending the completion and inclusion of the edits in the draft.
Moved: Volker Jungnickel
Second:
Approved by …

## Slide 12
WG15 Motion to submit D10 to RevCom
Motion: that 802.15 WG has reviewed and affirms the CSD https://mentor.ieee.org/802-ec/dcn/21/ec-21-0199-00-ACSD-p802-15-13.pdf and requests conditional approval from the LMSC to submit P802.15.13-D10 (or current revision) to RevCom.
Moved: Volker Jungnickel
Second:
Approved by unanimous consent.

## Slide 13: TG13 Next steps
D10 goes to recirculation out of November
  prepare D10 until 30 Nov.
  Aim to get at RevCom agenda for January
  Two meeting slots for January
  Final presentation of 802.15.13 in IEEE 802

## Slide 15: Thanks to WG15 for hosting this project
The Optical Wireless Communication Task Group thanks WG15 for hosting this project.
  We had a slow start in 2015, due to the legacy of 802.15.7-2011
  After around 2018, it really took off
  Main success factors
    Decicion to implement handover/interference management as distributed MIMO
    Hiring a new Technical Editor (Lennert Bober) who was knowledgeable about MAC
    Spring Cleaning: Move all legacy stuff to the appendix, accept new contents only after careful consideration to be complete and integrable into the draft
  Great Support from the working group
    Improve the draft during SA ballot (Tero Kivinen)
    From WG Chairs and Vice Chairs over the whole time
    Numerous contributions from industry and academia
    Some long-term contributors/officers: Sang-Kyu Lim, Tuncer Baykas, Lennert Bober, Chong Han, Tero Kivinen, Volker Jungnickel