## Slide 1
Project: IEEE P802.15 Working Group for Wireless Specialty Networks (WSN)
Submission Title: TG4ab March 2023 Closing Report
Date Submitted: 16 March 2023
Source: Benjamin A. Rolfe (Blind Creek Associates)
Contact:
Voice: +1 408 395 7207, E-Mail: ben.rolfe @ ieee.org
Re: Task Group 4ab: 802.15.4 UWB Next Generation
Abstract: Mixed-mode interim session meeting slides
Purpose: Emulate organization, encourage participation and make further progress
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.
Notes: Jul 12, 2010
Page 1

## Slide 2: Task Group 15.4ab Next Generation UWB Amendment
Mixed Mode Plenary, March 2023
Live from
Atlanta, GA, USA,

## Slide 3: Task Group 15.4ab Next Generation UWB Amendment
Objective: enhancements to 802.15.4 Ultra Wideband (UWB) physical layers (PHYs) medium access control (MAC) and associated ranging techniques while retaining backward compatibility with enhanced ranging capable devices (ERDEVs).

## Slide 4: 5.2.b Scope of the project (As approved):
This amendment enhances the Ultra Wideband (UWB) physical layers (PHYs) medium access control (MAC), and associated ranging techniques while retaining backward compatibility with enhanced ranging capable devices (ERDEVs). Areas of enhancement include:
  additional coding, preamble and modulation schemes to additional coding, preamble and modulation schemes to support improved link budget and/or reduced air-time relative to IEEE Std 802.15.4 UWB;
  additional channels and operating frequencies;
  interference mitigation techniques to support greater device density and higher traffic use cases relative to the IEEE Std 802.15.4 UWB;
  improvements to accuracy, precision and reliability and interoperability for high-integrity ranging; schemes to reduce complexity and power consumption;
  definitions for tightly coupled hybrid operation with narrowband signaling to assist UWB;
  enhanced native discovery and connection setup mechanisms;
  sensing capabilities to support presence detection and environment mapping;
  and mechanisms supporting low-power low-latency streaming as well as high data-rate streaming allowing at least 50 Mb/s of throughput.
Support for peer-to-peer, peer-to-multi-peer, and station-to-infrastructure protocols are in scope, as are infrastructure synchronization mechanisms. This amendment includes safeguards so that the high throughput data use cases do not cause significant disruption to low duty-cycle ranging use cases.
https://development.standards.ieee.org/myproject-web/app#viewpar/9081

## Slide 5: Task Group Organization
Chair: Benjamin Rolfe (BCA)1
Vice Chair: Clint Powell (Meta)
Vice Chair: Clint Chaplin (SRA) [Remote]
Vice Chair and Recording Secretary: David Xun Yang (Huawei)
Lead Technical Editor: Billy Verso (Qorvo)
  Thank you to all the volunteers!
1 Affiliation Details here: https://mentor.ieee.org/802-ec/dcn/22/ec-22-0061-00-00EC-rolfe-affiliations-by-802-activity.pdf

## Slide 6: Task Group Agenda
Document: 15-23-0104-10-04ab-tg4ab-agenda-march-2023-plenary.xlsx
EST | PST | UTC | JST | R4 | 142nd IEEE 802.15 WSN MEETING |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  | Hilton Atlanta |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  | Atlanta, Georgia |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  | The graphic below describes the weekly session of the IEEE P802.15 WG in graphic format. All local times are Baltimore time. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  | Mtg. Local Time | SUNDAY |  | MONDAY |  |  |  | TUESDAY |  |  |  | WEDNESDAY |  |  |  | THURSDAY |  |  | 
 |  |  |  | Atlanta | 12-Mar-2023 |  | 13-Mar-2023 |  |  |  | 14-Mar-2023 |  |  |  | 15-Mar-2023 |  |  |  | 16-Mar-2023 |  |  | 
 |  |  |  |  | Virtual Rm 1 |  | Virtual Rm 1 | Virtual Rm 2 | Virtual Rm 3 | Virtual Rm 4 | Virtual Rm 1 | Virtual Rm 2 | Virtual Rm 3 | Virtual Rm 4 | Virtual Rm 1 | Virtual Rm 2 | Virtual Rm 3 | Virtual Rm 4 | Virtual Rm 1 | Virtual Rm 2 | Virtual Rm 3 | Virtual Rm 4
7:00 | 4:00 | 12:00 | 21:00 | 07:00-07:30 |  |  | CONTINENTAL BREAKFAST |  |  |  | CONTINENTAL BREAKFAST |  |  |  | CONTINENTAL BREAKFAST |  |  |  | CONTINENTAL BREAKFAST |  |  | 
7:30 | 4:30 | 12:30 | 21:30 | 07:30-08:00 |  |  |  |  |  |  |  |  |  |  | 802.15 AC Meeting (Virtual Rm 1) |  |  |  |  |  |  | 
8:00 | 5:00 | 13:00 | 22:00 | 08:00-08:30 |  |  | 802 LMSC OPENING MEETING |  |  |  | TG4ab NG-UWB | TG6ma BAN/ VAN | TG7a OCC | AdHoc - Reqs. WG15 Chair Approv. |  |  |  |  | TG4ab NG-UWB | SG Privacy | TG7a OCC | AdHoc - Reqs. WG15 Chair Approv.
8:30 | 5:30 | 13:30 | 22:30 | 08:30-09:00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
9:00 | 6:00 | 14:00 | 23:00 | 09:00-09:30 |  |  |  |  |  |  |  |  |  |  | TG13 OWC | SG Privacy | TG7a OCC | TG3mb HDR |  |  |  | 
9:30 | 6:30 | 14:30 | 23:30 | 09:30-10:00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
10:00 | 7:00 | 15:00 | 0:00 | 10:00-10:30 |  |  | Break |  |  |  | Break |  |  |  | Break |  |  |  | Break |  |  | 
10:30 | 7:30 | 15:30 | 0:30 | 10:30-11:00 |  |  | 802.15 WG Opening Plenary (Virtual Rm 1) |  |  |  | 802.18 Regulatory |  |  |  | 802.15 WG Midweek Plenary (Virtual Rm 1) |  |  |  | Joint TG4ab & TG6ma | TG4me |  | TG3mb HDR
11:00 | 8:00 | 16:00 | 1:00 | 11:00-11:30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
11:30 | 8:30 | 16:30 | 1:30 | 11:30-12:00 |  |  |  |  |  |  |  |  |  |  | WNG (Virtual Rm 1) |  |  |  |  |  |  | 
12:00 | 9:00 | 17:00 | 2:00 | 12:00-12:30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
12:30 | 9:30 | 17:30 | 2:30 | 12:30-13:00 |  |  | LUNCH |  |  |  | LUNCH |  |  |  | LUNCH |  |  |  | LUNCH |  |  | 
13:00 | 10:00 | 18:00 | 3:00 | 13:00-13:30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
13:30 | 10:30 | 18:30 | 3:30 | 13:30-14:00 |  |  | TG4ab NG-UWB | SC MAINT | SC IETF | SC THz | TG4ab NG-UWB | SC MAINT | TG16t LicNB | AdHoc - Reqs. WG15 Chair Approv. | TG4ab NG-UWB | SG Privacy | TG16t LicNB | TG3mb HDR | TG4ab NG-UWB | SC MAINT | TG16t LicNB | TG3mb HDR
14:00 | 11:00 | 19:00 | 4:00 | 14:00-14:30 | 802.15 WG Leadership |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
14:30 | 11:30 | 19:30 | 4:30 | 14:30-15:00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
15:00 | 12:00 | 20:00 | 5:00 | 15:00-15:30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
15:30 | 12:30 | 20:30 | 5:30 | 15:30-16:00 |  |  | Break |  |  |  | Break |  |  |  | Break |  |  |  | Break |  |  | 
16:00 | 13:00 | 21:00 | 6:00 | 16:00-16:30 | WIRELESS CHAIRS MTG (see note for Webex) |  | TG4ab NG-UWB | TG4me | TG6ma BAN/ VAN | AdHoc - Reqs. WG15 Chair Approv. |  | TG4me | Joint TG3mb & SC THz | IG JS1G | TG4ab NG-UWB | TG4me | TG6ma BAN/ VAN | AdHoc - Reqs. WG15 Chair Approv. | 802.15 WG Closing Plenary (Virtual Rm 1) |  |  | 
16:30 | 13:30 | 21:30 | 6:30 | 16:30-17:00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
17:00 | 14:00 | 22:00 | 7:00 | 17:00-17:30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
17:30 | 14:30 | 22:30 | 7:30 | 17:30-18:00 | 802.15 AC MEETING (Virtual Rm 1) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 7: Session Objectives
Converge and build consensus
Consider, refine and adopt proposed text for draft
Map the path to a technically complete draft

## Slide 8: Session Highlights
9 Meeting slots
Divided time between Technical discussion in TG and ad-hoc breakouts for sub-topic work
All technical areas progressed
Approaching or reached “good enough” threshold for moving to draft development
Held joint meeting with TG6ma

## Slide 9: Project Schedule (working baseline)
Notes: SASB/RevCom schdule for 2024 a guess
Proposed project schedule |  | May-22 | Jun-22 | Jul -22 | Aug-22 | Sep-22 | Oct-22 | Nov-22 | Dec-22 | Jan-23 | Feb-23 | Mar-23 | Apr-23 | May-23 | Jun-23 | Jul-23 | Aug-23 | Sep-23 | Oct-23 | Nov-23 | Dec-23 | Jan-24 | Feb-24 | Mar-24 | Apr-24 | May-24 | Jun-24 | Jul-24 | Aug-24 | Sep-24 | Oct-24 | Nov24 | Dec 24 | Jan 25 | Feb 25 | Mar 25 | Apr 25 | 
Hear and evaluate proposals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Cut-off for new proposals, PHY features |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Cut-off for new proposals, MAC features |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Integrate poposals/contributions into TFD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Develop draft from TFD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Draft 0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
TG draft review and revision |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Working group pre-ballot review |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Pre-ballot review and comment resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
First letter ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
LB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
WG Recirculatoin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, 1st recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Conditional approval for SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
WG Recirculatoin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, 2nd recirc and final recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
First SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, first SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SA Resirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, SA recirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SA Resirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, 2nd SA recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Conditional or unconditional approval to RevCom |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Optional 3rd SA recirc if needed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
RevCom meets |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | `
You are Here

## Slide 10: Schedule Major Milestones
Call for proposals | November 2021 | 
Cut-off for new features (high level feature set), PHY | May 2022 | 
Cut-off for new features (high level feature set), MAC | July 2022 | 
Draft 0 | Post-January 2023 | Post March 2023
TG draft review and revision complete | February - March 2023 | Mar-June 2023
Working group pre-ballot review commence | March – May 2023 (following March meeting) | July 2023
First letter ballot | June 2023 (following meeting) | Oct 2023
… |  | 
Near Term Working Milestones

## Slide 11: Draft Creation Begins!
TFD Ready List: |  | Doc # | Link
 | UWB Sensing | 15-23-0079 | https://mentor.ieee.org/802.15/dcn/23/15-23-0079-01-04ab-latest-consensus-on-uwb-sensing-for-802-15-4ab.pptx
 | PHY | 15-23-0649 | https://mentor.ieee.org/802.15/dcn/22/15-22-0649-01-04ab-coherent-phy-layer-proposal-for-15-4ab-tfd.docx
 | Hyper-block | 15-23-0155 | https://mentor.ieee.org/802.15/dcn/23/15-23-0155-01-04ab-status-update-on-hyper-block-based-mode.docx
 | Chan Access | 15-22-0486 | https://mentor.ieee.org/802.15/dcn/22/15-22-0486-02-04ab-ssbd-channel-access-tfd-text.docx
 | UWB WUR | 15-22-0654 | https://mentor.ieee.org/802.15/dcn/22/15-22-0654-00-04ab-draft-text-for-uwb-wake-up-radio.pdf
 | NBA-MMS | 15-23-0100 | https://mentor.ieee.org/802.15/dcn/23/15-23-0100-02-04ab-nba-uwb-technical-framework-for-draft0.docx
 | Scheduling IE | 15-23-0062 | https://mentor.ieee.org/802.15/dcn/23/15-23-0062-03-04ab-text-for-scheduling-ie.docx
 | PHY | 15-23-0174 | https://mentor.ieee.org/802.15/dcn/23/15-23-0174-01-04ab-text-for-uwb-discovery-and-association.docx
 | Application Control IE | 15-23-0061 | https://mentor.ieee.org/802.15/dcn/23/15-23-0061-01-04ab-text-for-application-control-ie.docx
 | AIFS | 15-23-0071 | https://mentor.ieee.org/802.15/dcn/23/15-23-0071-00-04ab-text-for-aifs.docx
 | Without ARC IE part | 15-23-0034 | https://mentor.ieee.org/802.15/dcn/23/15-23-0034-01-04ab-mac-evolution-to-support-air-time-efficient-multi-mode-many-2-many-ranging.pdf

## Slide 12: Next Steps

## Slide 13: Interim Webex Schedule
Proposed: Same time and interval
Alternate Tuesdays, 06:00 PT commencing 28-March
May Interim

## Slide 14: Adjourned Thanks