## Slide 1: 142nd Session of meetings of the IEEE 802.15 Working Group for Wireless Specialty Networks (WSN)
Closing Report
March 13-16, 2023
Held in Atlanta & Hybrid via Webex

## Slide 2
802.15 WG Org. Chart

## Slide 3
802.15 WG Standards Pipeline

## Slide 4
802.15 WG Administrative
Voting members: 135
Nearly voting members: 14
Aspirant voting member: 30
802.15 WG Officer Elections
Clint Powell elected Chair (March 2022)
Phil Beecher elected Vice-Chair (March 2022)
Ann Krieger elected Vice-Chair (Nov. 2022)
Still seeking
  - WG Secretary
  - Volunteer to setup New WG15 Webpages (pref. using )
  - Volunteer to setup automate voting rights calculator (Visual Basic or Python)

## Slide 5
Meeting Slots for 802.15 WG March Plenary

## Slide 6
Critical Infrastructure Networks
Industrial Networks
Automotive
Consumer Devices
Medical
Optical Communications
Multi-media networks &
High Speed Interconnect
Locating and Tracking
FAN/MAN/RAN
Ultra-low Power Sensors
802.15.16
802.15.4
802.15.3
802.15.6
802.15.7
802.15.13
802.15.4
IEEE 802.15 Standards & their Applications
Structural Monitoring
Agricultural Sensing
Slide 6

## Slide 7
TG 3mb – Revision b, Maintenance (mb)
Objective: revision for 802.15.3, extension of the frequency range to 300 GHz and review the 802.1D references and replace them with 802.1Q as appropriate
TG 4ab – Next Generation Ultra WideBand (UWB-NG) amendment
Objective: enhancements to 802.15.4 Ultra Wideband (UWB) physical layers (PHYs) media access control (MAC), and associated ranging techniques while retaining backward compatibility with enhanced ranging capable devices (ERDEVs)
TG 4me – Revision e, Maintenance (mb)
Objective: revision to 802.15.4-2020, rolling up amendments 802.15.4w, 802.15.4y, 802.15.4z, and 802.15.4aa and work on errors, omissions, updates, etc.
802.15 WG Subgroups/Objectives

## Slide 8
TG 6ma – Revision a, Maintenance (ma)
Objective: enhancements to the BAN Ultra Wideband (UWB) physical layer (PHY) and media access control (MAC) to support enhanced dependability to a human BAN (HBAN) and adds support for vehicle body area networks (VBAN), a coordinator in a vehicle with devices around the vehicular cabin
TG 7a – Optical Camera Communication (OCC)
Objective: high-rate OCC Physical Layer (PHY) using light wavelengths from 10,000 nm to 190 nm delivering data rates up to 100 Mb/s for point-to-point and point-to-multipoint communication
802.15 WG Subgroups/Objectives

## Slide 9
TG 13 – Multi-Gigabit/sec Optical Wireless Communication (MG-OWC)
Objective: define OWC specifications to enable high data rate transfer among end points with up to multi-Gigabit throughput and ranges up to 200 m unrestricted line of site targeting support for ceiling-mounted infrastructure serving stationary and mobile devices as well as point-to-point links
TG 14 – Impulse Radio Ultra Wideband Wireless Ad Hoc Networks (UWB-AHN) ---IN HIBERNATION---
Objective: focused on impulse radio (IR) Ultra Wideband (UWB) PHY and MAC providing precision ranging capability that is accurate to the centimeter level by including (via. referencing) the 802.15.4 IR UWB functionality into a simple focused specification
TG 15 – Narrow Band Wireless Ad Hoc Networks (NB-AHN) ---IN HIBERNATION---
Objective: focused on narrow band ad hoc network PHY and MAC by including (via referencing) functionality and features of 802.15.4 into a simple focused specification
802.15 WG Subgroups/Objectives

## Slide 10
TG 16t – Licensed Narrowband (Lic-NB)
Objective: specify new PHY in licensed spectrum with channel bandwidths greater than or equal to 5 kHz and less than 100 kHz focusing on spectrum less than 2 GHz.
SG Privacy
Objective: develop PAR and CSD to become a TG
802.15 WG Subgroups/Objectives

## Slide 11
SC Maintenance/Rules
Objective: review errors noted in published standards providing a response/proposal to the 802.15 WG; review the 802.15 WG operations manual and suggest changes to 802.15 WG; review PARs submitted by other WGs
SC IETF – Internet Engineering Task Force standing committee
Objective: provides an 802.15 liaison to IETF for projects associated with 802.15 standards
SC THz – TeraHertz (THz)
Objective: follow the developments of THz communications, providing input to the regulatory framework for THz comms. in close cooperation IEEE 802.18 TAG; trigger the start of projects to amend existing and develop new standards for THz comms.
SC WNG – Wireless Next Generation (WNG)
Objective: provides an opportunity to individuals to make technical presentations to the 802.15 WG on new technologies and/or proposals for new projects
802.15 WG Subgroups/Objectives

## Slide 12
TG 3mb (Revision) (4 meeting slots + 1 joint w/SC THz)
  Comment resolution on Initial Sponsor Ballot
TG 4ab (UWB-NG) (8 meeting slots + 1 joint w/TG6ma)
  Continue to hear and discuss PHY & MAC presentations
  Identify elements to start pulling together baseline draft
TG 4me (Revision) (4 meeting slots)
  Prepare for informal WG review of merged baseline draft
TG 6ma (Revision) (3 meeting slots + 1 joint w/TG4ab)
  Hear and discuss presentations
  Continue harmonization with TG 4ab
Session Objectives March 13-16, 2023

## Slide 13
TG 7a (OCC) (3 meeting slots)
  Comment resolution on latest Letter Ballot Recirc
  Seek WG approval to start next Letter Ballot Recirc
TG 13 (MG-OWC) (1 meeting slot)
  In IEEE Publication Preparation
TG 14 (UWB-AHN) (0 meeting slots)
TG 15 (NB-AHN) (0 meeting slots)
TG 16t (Lic-NB) (3 meeting slots)
  Continue draft development
Joint 802.1/802.15 (1 meeting slot)
  Presentation by 802.15 TG3mb on 802.15.3 arch. overview
  Next steps for moving ahead
Session Objectives March 13-16, 2023

## Slide 14
SG PRIVACY (3 meeting slots)
  Discuss and formulate objectives w.r.t. address privacy
  Seek approval to form SG
SC MAINTENANCE (3 meeting slots)
  Review any change requests for the Operations Manual
  Work on any templates
  Review other WG PAR submissions
SC IETF (1 meeting slot)
  Discuss IETF activities
SC THz (1 meeting slot + 1 joint w/TG3mb)
SC WNG (1 meeting slot)
  Hearing presentations
Session Objectives March 13-16, 2023

## Slide 15: TG3mb HDR March 2023 Closing Report

## Slide 16: Starting Point of the week: Results of Initial SA Ballot
 | Results
VOTERS | 106
VOTED | 80
APPROVE | 68
ABSTAIN | 10
DISAPPROVE | 2
% VOTERS | 75,5%
% APRROVE | 97,1%
% ABSTAIN | 12,5%
#Comments | 87
The initial SA Ballot for the P802.15.3-RevB draft, concluded on March 12th with the following results:
  The ballot meets quorum and passes.
  87 comments were submitted against the draft and 2 DISSAPPROVE Votes were received.

## Slide 17: Activities during the week
Joint Meeting with SC THz
  Discussing the response to the liaison statement from ETSI ISG THz(15-22-134r3);
  TG Motion on Response to ISG THz
  Prepared overview on IEEE Std 802.15.3 (Presentation to joint 802.15/802.1 Meeting) (23/0135)
Ballot Resolution

## Slide 18: Review of Time Line for TG3ma
  January 2022 Kick-Off; Issuing Call for Proposals
  March 2022 Roll-up available ; start reviewing the roll-up version; Listening proposals;
  Webcons April/May Roll-up available; start reviewing roll-up
  May 2022 Start drafting D0
  July 2022 Starting TG Review /WG Editor Review
  September 2022 Starting LB
  November 2022 LB Comment Resolution
  January 2023 Starting SB
  March 2023 SB Comment Resolution
  May 2023 Submission to RevCom

## Slide 19: TG Motion
Move that 802.15 TG3mb approves TG3mb SA ballot comment resolutions in doc. 15-23-0164-03-03ma and to put them forward to 802.15 WG to approve the start of recirculation ballot of the revised draft P802-15-3-Rev B-D5. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved By: Iwao Hosako
Seconded By: Monique Brown
Motion carries with 5/0/0
Slide 19

## Slide 20: WG Motion
Move that 802.15 WG approves TG3mb SA ballot comment resolutions in doc. 15-23-0164-03-03ma and to start the recirculation ballot of the revised draft P802-15-3-Rev B-D5. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved By: Thomas Kürner
Seconded By: Phil Beecher
Slide 20

## Slide 21: WG Motion
Move that 802.15 WG start a Standards Association Recirculation Ballot of CA document 15-22-0462-05-03ma-coexistence-assurance.doc and document P802.15.3-D5 (as edited in accordance with the instructions in document 115-23-0164-04-03ma). Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved By: Thomas Kürner
Seconded By: Phil Beecher
Slide 21

## Slide 22: TG Motion
Move that 802.15.3mb TG approve the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802-15-3-Rev B-D5.pdf with the following membership: Thomas Kürner (Chair), Iwao Hosako, Josep Jornet, Shoichi Kitazawa and Jörg Robert. The CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved By: Iwao Hosako
Seconded By: Monique Brown
Motion carries with 5/0/0
Slide 22

## Slide 23: WG Motion
Move that 802.15 WG approve the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802-15-3-Rev B-D5.pdf with the following membership: Thomas Kürner (Chair), Iwao Hosako, Josep Jornet, Shoichi Kitazawa and Jörg Robert. The CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved By: Thomas Kürner
Seconded By: Phil Beecher
Slide 23

## Slide 24: Next Meetings
  Requested May 2023 meeting slots for TG3mb
    1 Time slot
  CRG-Calls
    12 April 2023, 13-15h CEST
    28 April 2023, 13-15h CEST
  TG Call
    9 May 2023, 13-15h CEST

## Slide 25: Task Group 15.4ab Closing Report Next Generation UWB Amendment
Objective: enhancements to 802.15.4 Ultra Wideband (UWB) physical layers (PHYs) medium access control (MAC) and associated ranging techniques while retaining backward compatibility with enhanced ranging capable devices (ERDEVs).

## Slide 26: 5.2.b Scope of the project (As approved):
This amendment enhances the Ultra Wideband (UWB) physical layers (PHYs) medium access control (MAC), and associated ranging techniques while retaining backward compatibility with enhanced ranging capable devices (ERDEVs). Areas of enhancement include:
  additional coding, preamble and modulation schemes to additional coding, preamble and modulation schemes to support improved link budget and/or reduced air-time relative to IEEE Std 802.15.4 UWB;
  additional channels and operating frequencies;
  interference mitigation techniques to support greater device density and higher traffic use cases relative to the IEEE Std 802.15.4 UWB;
  improvements to accuracy, precision and reliability and interoperability for high-integrity ranging; schemes to reduce complexity and power consumption;
  definitions for tightly coupled hybrid operation with narrowband signaling to assist UWB;
  enhanced native discovery and connection setup mechanisms;
  sensing capabilities to support presence detection and environment mapping;
  and mechanisms supporting low-power low-latency streaming as well as high data-rate streaming allowing at least 50 Mb/s of throughput.
Support for peer-to-peer, peer-to-multi-peer, and station-to-infrastructure protocols are in scope, as are infrastructure synchronization mechanisms. This amendment includes safeguards so that the high throughput data use cases do not cause significant disruption to low duty-cycle ranging use cases.
https://development.standards.ieee.org/myproject-web/app#viewpar/9081
Slide 26

## Slide 27: Task Group Organization
Chair: Benjamin Rolfe (BCA)1
Vice Chair: Clint Powell (Meta)
Vice Chair: Clint Chaplin (SRA) [Remote]
Vice Chair and Recording Secretary: David Xun Yang (Huawei)
Lead Technical Editor: Billy Verso (Qorvo)
  Thank you to all the volunteers!
1 Affiliation Details here: https://mentor.ieee.org/802-ec/dcn/22/ec-22-0061-00-00EC-rolfe-affiliations-by-802-activity.pdf
Slide 27

## Slide 28: Task Group Agenda
Document: 15-23-0104-10-04ab-tg4ab-agenda-march-2023-plenary.xlsx
EST | PST | UTC | JST | R4 | 142nd IEEE 802.15 WSN MEETING |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  | Hilton Atlanta |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  | Atlanta, Georgia |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  | The graphic below describes the weekly session of the IEEE P802.15 WG in graphic format. All local times are Baltimore time. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  | Mtg. Local Time | SUNDAY |  | MONDAY |  |  |  | TUESDAY |  |  |  | WEDNESDAY |  |  |  | THURSDAY |  |  | 
 |  |  |  | Atlanta | 12-Mar-2023 |  | 13-Mar-2023 |  |  |  | 14-Mar-2023 |  |  |  | 15-Mar-2023 |  |  |  | 16-Mar-2023 |  |  | 
 |  |  |  |  | Virtual Rm 1 |  | Virtual Rm 1 | Virtual Rm 2 | Virtual Rm 3 | Virtual Rm 4 | Virtual Rm 1 | Virtual Rm 2 | Virtual Rm 3 | Virtual Rm 4 | Virtual Rm 1 | Virtual Rm 2 | Virtual Rm 3 | Virtual Rm 4 | Virtual Rm 1 | Virtual Rm 2 | Virtual Rm 3 | Virtual Rm 4
7:00 | 4:00 | 12:00 | 21:00 | 07:00-07:30 |  |  | CONTINENTAL BREAKFAST |  |  |  | CONTINENTAL BREAKFAST |  |  |  | CONTINENTAL BREAKFAST |  |  |  | CONTINENTAL BREAKFAST |  |  | 
7:30 | 4:30 | 12:30 | 21:30 | 07:30-08:00 |  |  |  |  |  |  |  |  |  |  | 802.15 AC Meeting (Virtual Rm 1) |  |  |  |  |  |  | 
8:00 | 5:00 | 13:00 | 22:00 | 08:00-08:30 |  |  | 802 LMSC OPENING MEETING |  |  |  | TG4ab NG-UWB | TG6ma BAN/ VAN | TG7a OCC | AdHoc - Reqs. WG15 Chair Approv. |  |  |  |  | TG4ab NG-UWB | SG Privacy | TG7a OCC | AdHoc - Reqs. WG15 Chair Approv.
8:30 | 5:30 | 13:30 | 22:30 | 08:30-09:00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
9:00 | 6:00 | 14:00 | 23:00 | 09:00-09:30 |  |  |  |  |  |  |  |  |  |  | TG13 OWC | SG Privacy | TG7a OCC | TG3mb HDR |  |  |  | 
9:30 | 6:30 | 14:30 | 23:30 | 09:30-10:00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
10:00 | 7:00 | 15:00 | 0:00 | 10:00-10:30 |  |  | Break |  |  |  | Break |  |  |  | Break |  |  |  | Break |  |  | 
10:30 | 7:30 | 15:30 | 0:30 | 10:30-11:00 |  |  | 802.15 WG Opening Plenary (Virtual Rm 1) |  |  |  | 802.18 Regulatory |  |  |  | 802.15 WG Midweek Plenary (Virtual Rm 1) |  |  |  | Joint TG4ab & TG6ma | TG4me |  | TG3mb HDR
11:00 | 8:00 | 16:00 | 1:00 | 11:00-11:30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
11:30 | 8:30 | 16:30 | 1:30 | 11:30-12:00 |  |  |  |  |  |  |  |  |  |  | WNG (Virtual Rm 1) |  |  |  |  |  |  | 
12:00 | 9:00 | 17:00 | 2:00 | 12:00-12:30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
12:30 | 9:30 | 17:30 | 2:30 | 12:30-13:00 |  |  | LUNCH |  |  |  | LUNCH |  |  |  | LUNCH |  |  |  | LUNCH |  |  | 
13:00 | 10:00 | 18:00 | 3:00 | 13:00-13:30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
13:30 | 10:30 | 18:30 | 3:30 | 13:30-14:00 |  |  | TG4ab NG-UWB | SC MAINT | SC IETF | SC THz | TG4ab NG-UWB | SC MAINT | TG16t LicNB | AdHoc - Reqs. WG15 Chair Approv. | TG4ab NG-UWB | SG Privacy | TG16t LicNB | TG3mb HDR | TG4ab NG-UWB | SC MAINT | TG16t LicNB | TG3mb HDR
14:00 | 11:00 | 19:00 | 4:00 | 14:00-14:30 | 802.15 WG Leadership |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
14:30 | 11:30 | 19:30 | 4:30 | 14:30-15:00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
15:00 | 12:00 | 20:00 | 5:00 | 15:00-15:30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
15:30 | 12:30 | 20:30 | 5:30 | 15:30-16:00 |  |  | Break |  |  |  | Break |  |  |  | Break |  |  |  | Break |  |  | 
16:00 | 13:00 | 21:00 | 6:00 | 16:00-16:30 | WIRELESS CHAIRS MTG (see note for Webex) |  | TG4ab NG-UWB | TG4me | TG6ma BAN/ VAN | AdHoc - Reqs. WG15 Chair Approv. |  | TG4me | Joint TG3mb & SC THz | IG JS1G | TG4ab NG-UWB | TG4me | TG6ma BAN/ VAN | AdHoc - Reqs. WG15 Chair Approv. | 802.15 WG Closing Plenary (Virtual Rm 1) |  |  | 
16:30 | 13:30 | 21:30 | 6:30 | 16:30-17:00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
17:00 | 14:00 | 22:00 | 7:00 | 17:00-17:30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
17:30 | 14:30 | 22:30 | 7:30 | 17:30-18:00 | 802.15 AC MEETING (Virtual Rm 1) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Slide 28

## Slide 29: Session Objectives
Converge and build consensus
Consider, refine and adopt proposed text for draft
Map the path to a technically complete draft
Slide 29

## Slide 30: Session Highlights
9 Meeting slots
Divided time between Technical discussion in TG and ad-hoc breakouts for sub-topic work
All technical areas progressed
Approaching or reached “good enough” threshold for moving to draft development
Held joint meeting with TG6ma
Slide 30

## Slide 31: Project Schedule (working baseline)
Notes: SASB/RevCom schdule for 2024 a guess
Proposed project schedule |  | May-22 | Jun-22 | Jul -22 | Aug-22 | Sep-22 | Oct-22 | Nov-22 | Dec-22 | Jan-23 | Feb-23 | Mar-23 | Apr-23 | May-23 | Jun-23 | Jul-23 | Aug-23 | Sep-23 | Oct-23 | Nov-23 | Dec-23 | Jan-24 | Feb-24 | Mar-24 | Apr-24 | May-24 | Jun-24 | Jul-24 | Aug-24 | Sep-24 | Oct-24 | Nov24 | Dec 24 | Jan 25 | Feb 25 | Mar 25 | Apr 25 | 
Hear and evaluate proposals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Cut-off for new proposals, PHY features |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Cut-off for new proposals, MAC features |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Integrate poposals/contributions into TFD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Develop draft from TFD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Draft 0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
TG draft review and revision |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Working group pre-ballot review |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Pre-ballot review and comment resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
First letter ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
LB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
WG Recirculatoin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, 1st recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Conditional approval for SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
WG Recirculatoin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, 2nd recirc and final recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
First SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, first SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SA Resirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, SA recirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SA Resirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, 2nd SA recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Conditional or unconditional approval to RevCom |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Optional 3rd SA recirc if needed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
RevCom meets |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | `
You are Here
Slide 31

## Slide 32: Schedule Major Milestones
Call for proposals | November 2021 | 
Cut-off for new features (high level feature set), PHY | May 2022 | 
Cut-off for new features (high level feature set), MAC | July 2022 | 
Draft 0 | Post-January 2023 | Post March 2023
TG draft review and revision complete | February - March 2023 | Mar-June 2023
Working group pre-ballot review commence | March – May 2023 (following March meeting) | July 2023
First letter ballot | June 2023 (following meeting) | Oct 2023
… |  | 
Near Term Working Milestones
Slide 32

## Slide 33: Draft Creation Begins!
TFD Ready List: |  | Doc # | Link
 | UWB Sensing | 15-23-0079 | https://mentor.ieee.org/802.15/dcn/23/15-23-0079-01-04ab-latest-consensus-on-uwb-sensing-for-802-15-4ab.pptx
 | PHY | 15-23-0649 | https://mentor.ieee.org/802.15/dcn/22/15-22-0649-01-04ab-coherent-phy-layer-proposal-for-15-4ab-tfd.docx
 | Hyper-block | 15-23-0155 | https://mentor.ieee.org/802.15/dcn/23/15-23-0155-01-04ab-status-update-on-hyper-block-based-mode.docx
 | Chan Access | 15-22-0486 | https://mentor.ieee.org/802.15/dcn/22/15-22-0486-02-04ab-ssbd-channel-access-tfd-text.docx
 | UWB WUR | 15-22-0654 | https://mentor.ieee.org/802.15/dcn/22/15-22-0654-00-04ab-draft-text-for-uwb-wake-up-radio.pdf
 | NBA-MMS | 15-23-0100 | https://mentor.ieee.org/802.15/dcn/23/15-23-0100-02-04ab-nba-uwb-technical-framework-for-draft0.docx
 | Scheduling IE | 15-23-0062 | https://mentor.ieee.org/802.15/dcn/23/15-23-0062-03-04ab-text-for-scheduling-ie.docx
 | PHY | 15-23-0174 | https://mentor.ieee.org/802.15/dcn/23/15-23-0174-01-04ab-text-for-uwb-discovery-and-association.docx
 | Application Control IE | 15-23-0061 | https://mentor.ieee.org/802.15/dcn/23/15-23-0061-01-04ab-text-for-application-control-ie.docx
 | AIFS | 15-23-0071 | https://mentor.ieee.org/802.15/dcn/23/15-23-0071-00-04ab-text-for-aifs.docx
 | Without ARC IE part | 15-23-0034 | https://mentor.ieee.org/802.15/dcn/23/15-23-0034-01-04ab-mac-evolution-to-support-air-time-efficient-multi-mode-many-2-many-ranging.pdf
Slide 33

## Slide 34: Next Steps
Slide 34

## Slide 35: Interim Webex Schedule
Proposed: Same time and interval
Alternate Tuesdays, 06:00 PT commencing 28-March
May Interim
Slide 35

## Slide 36: TG4me Revision to 2020 March 2023 Closing Report

## Slide 37: CLOSING REPORT
We reviewed 3 submissions
We reviewed 3 drafts
After this meeting we will be uploading Draft 3 to the private area for review by the working group
We will send the Draft to the IEEE 802.15.4me Working Group VOTERS for review and comment to the May/2023 meeting
We had 3 meetings slots
We will need 4 meeting slots at the May Session
Minutes are posted 15-23-0153-00-04me

## Slide 38
May/23 – Review of Comments from Draft 3 – This will form a basis for the NEXT REVISION DRAFT – 1st cut of Pre-draft revision
Jul/23 – REVIEW DRAFT REVISION – Workgroup Ballot
Sep/23 – Review of Comments (Form CRG)
Nov/23 – Comment Resolution and Recirc
(CRG)
Mar/24 – Sponsor Ballot and CRG
May/24 – Sponsor Recirc (CRG)
Jul/24 – Sponsor Recirc(CRG)
Sep/24 – Submit to Revcom
Draft Timeline

## Slide 39: IEEE 802.15 TG6ma (Revision of IEEE802.15.6-2012) Closing Report In Personal and Virtual Hybrid Inerim Session Atlanta, GA, USA March 16th, 2023 Ryuji Kohno Yokohama National University(YNU), YRP International Alliance Institute(YRP-IAI)

## Slide 40: Objectives of TG 6ma – Enhanced Dependability Body Area Network (ED-BAN)
Objective: Enhancements to the BAN Ultra Wideband (UWB) physical layer (PHY) and media access control (MAC) to support enhanced dependability to a human BAN (HBAN) and adds support for vehicle body area networks (VBAN), a coordinator in a vehicle with devices around the vehicular cabin.
Action:
Summary of Submitted Draft Proposals Corresponding Call for Proposals
Update of Channel and Coexisting Models
Update of Channel Coding According to 8 QoS Levels of Packets and Coexistence Levels, Interference Mitigation, CCA, etc. in PHY
Update of Channel Management, Hybrid Contention Free/Access Protocol According to 8 QoS Levels of Packets and Coexistence Levels.
Harmonization or Commonality with 4ab in Coexistence and Feasible Implementation of 6ma and 4ab
Feasibility of TSN of 802.1 in MAC
Next Things to Do：
Start to Make an Integrated Proposal to Satisfy Technical Requirements

## Slide 41: TG15.6ma Plenary Session Schedule for 12-17th, March 2023
TG15.6ma has three own sessions such as
Session1(Virtual RM#3) PM2 16:00-18:00 March 13(MON) in Atlanta time(EST), 5:00-7:00 March 14(TUE) in JST
Session2(Virtual RM#2) AM1 8:00-10:00 March 14(TUE) in Atlanta time (EST), 2100-23:00 March 14(TUE) in JST
Session3(Virtual RM#3) PM2 16:00-18:00 March 15(WED)in Atlanta time(EST), 5:00-7:00 March 16(THU) in JST
Joint 6ma&4ab(VRM#1) AM2 10:30-12:30 March 16(THU) in Atlanta time (EST), 23:30-1:30 March 17(FRI) in JST
doc.:IEEE802.15.23-0107-06ma

## Slide 42: TG15.6ma Interim Session Schedule for for 12-17th, March 2023
TG15.6ma has three own sessions such as
Session1(Virtual RM#3) PM2 16:00-18:00 March 13(MON) in Atlanta time(EST), 5:00-7:00 March 14(TUE) in JST
Session2(Virtual RM#2) AM1 8:00-10:00 March 14(TUE) in Atlanta time (EST), 2100-23:00 March 14(TUE) in JST
Session3(Virtual RM#3) PM2 16:00-18:00 March 15(WED)in Atlanta time(EST), 5:00-7:00 March 16(THU) in JST
Joint 6ma&4ab(VRM#1) AM2 10:30-12:30 March 16(THU) in Atlanta time (EST), 23:30-1:30 March 17(FRI) in JST
TG 15.6ma Session1, MON PM2 (Virtual Room #3) |  | 
4:00 PM - 6:00PM March 13(MON) Local Atlanta Time(EST) |  | 
5:00AM March 14(TUE) - 7:00 March 14(TUE) (UTC-4:00) Japan & Korea Time, |  | 
9:00-11:00PM March 13(MON) UTC |  | 
https://ieeesa.webex.com/ieeesa/j.php?MTID=m570cfce4deb35eb3f342c0cd5aa4c7b0 |  | 
Meeting number: 2332 144 1147 |  | 
Password: 80215marchmtgrm3 |  | 
TG 15.6ma Session2, Tue AM1 (Virtual Room #2) |  | 
8:00-10:00 March 14(TUE)Local Atlanta Time(EST) |  | 
21:00 - 23:00 March 14(TUE) (UTC-4:00) Japan & Korea Time, |  | 
13:00 - 15:00 March 14(TUE) UTC |  | 
https://ieeesa.webex.com/ieeesa/j.php?MTID=m8d9626c4e1cc028a178216d5371ece98 |  | 
Meeting number: 2349 186 8749 |  | 
Password: 80215marchmtgrm2 |  | 
TG 15.6ma Session3, Wed PM2 (Virtual Room #3) |  | 
4:00 PM - 6:00PM March 13(MON) Local Atlanta Time(EST) |  | 
5:00AM March 14(TUE) - 7:00 March 14(TUE) (UTC-4:00) Japan & Korea Time, |  | 
9:00-11:00PM March 13(MON) UTC |  | 
https://ieeesa.webex.com/ieeesa/j.php?MTID=m570cfce4deb35eb3f342c0cd5aa4c7b0 |  | 
Meeting number: 2332 144 1147 |  | 
Password: 80215marchmtgrm3 |  | 
Joint Session 0r 6ma and 4ab, March 16 Thu AM2 (Virtual Room #1) |  |  | 
10:30 AM - 12:30 March 16(THU) Local Atlanta Time(EST) |  |  | 
11:30 March 15(THU) - 01:30 March 16(FRI) (UTC-4:00) Japan & Korea Time, |  |  | 
15:30 - 17:30 March 16(THU) UTC |  |  | 
https://ieeesa.webex.com/ieeesa/j.php?MTID=m294baede78fb6c8fe29dfdf2a1db6165 |  |  | 
Meeting number: 2334 241 3835 |  |  | 
Password: 80215marchmtgrm1 |  |  | 

## Slide 43: Agenda items for the week
TG15.6ma meeting call to order
Call for essential patents and policies & procedures reminder
Approve last meeting minutes: TG 15.6ma Meeting Minutes for January 2023 doc.#15-23-0076-00-06ma
Agenda of TG15.6ma September Meeting doc.#15-23-0106-00-06ma
Review and Summary
  IG DEP, SG & TG15.6a Activity for Amendment of IEEE802.15.6 Wireless BAN with Enhanced Dependability
  doc.#15-22-0339-02-06mq
  2. Technical Requirement Document of TG15.6ma doc.#15-21-0577-06-006a
  Call for Proposals doc.#15-22-0488-03-06ma
  Remained Issues in Determined All Specification of New Standard 802.15.6ma doc.#15-22-0663-01-06ma
  Presentation
  Propagation Characteristics of UWB Communication Applications for HBAN Use Cases doc.#15-23-0018-01-06ma
  Propagation Characteristics of UWB Communication Applications for VBAN Use Cases doc.#15-23-0019-01-06ma
  Propagation Simulations of UWB Communication Applications for HBAN and VBAN Use Cases 23-0020-01-06ma
  Summary Table of Channel and Environmental Modeling Activities for BANs on TG15.6ma doc.#15-23-0045-01-06ma
  Utilization of Channel and Environmental Model for Design and Evaluation of PHY proposals for BANs on TG15.6maary of Channel and Environmental Modeling Activities for BANs on TG15.6ma doc.#15-23-0AAA-00-06ma
  Qualitative approach to coexistence and QoS mechanisms doc.#15-23-0101-01-06ma
  Proposal on MAC features for coexisting dependable BANs doc.#15-23-0108-01-06ma
  Definition of Coexistence Levels and How to Support Higher Levels doc.#15-22-0631-01-06ma
  MAC Protocol Proposal for Multiple BAN Environment (Level 1) doc.#15-22-0639-01-06ma
  MAC Protocol Using Negotiation among Coordinators in Coexistence of Multiple Wireless BANs 22-0633-01-06ma
  Preliminary harmonization with 4ab: MAC operation doc.#15-22-0634-02-06ma
  Summary of MAC Protocol Proposals doc.#15-22-0656-01-06ma
  MAC Bridging for Time-Sensitive Networking of 802.15.6ma doc.#15-22-0024-00-06a
  15. Overview of FEC proposals for 15.6ma doc.#15-22-0611-02-06ma
  QoS-aware Hybrid ARQ Scheme Utilizing Decomposable Error Correcting Codes for Wireless Body Area Networks
  doc.#15-22-0561-01-06ma
  16. Evaluation of IEEE 802.15.6 Ultra-wideband Physical Layer Utilizing Super Orthogonal Convolutional Code
  doc.#15-22-0562-01-06ma
  17. Harmonization with 4ab: data rates & FEC doc.#15-22-0610-01-06m
  18. Interference Mitdgation with Orthogonal Matched Filters in Time and Space Domains doc.#15-22-0575-02-06ma
  19. Soft Spectrum Aaptation(SSA) Based on Pulse Shaping for Interference Mitigation between UWB radio and Other Coexisting Radio doc.#15-22-0652-01-06ma
  20. Discussion on Harmonization with TG4ab doc.#15-23-0610-02-06ma
  21. Timeline of TG6ma doc.#15-23-0176-01-06ma
  22. Progress Report of TG6ma doc.#15.23-0056-01-06ma
Slide 43

## Slide 44: Definition of Coexistence Environment Levels
Coexistence Level | Coexisting system(s) |  |  |  |  | Category
Level | 802.15.6ma | 802.15.6-2012 | Non-UWB (ex. Wi-Fi / Unlicensed / 3GPP) | 802.15 UWB (ex. 802.15.4) | Non-802.15 UWB (ex. ETSI SmartBAN) | Category
0 | - | - | - | - | - | Single BAN
1 (1a) | ✓ | - | - | - | - | Multiple 15.6 BANs
2 (1b) | ✓ | ✓ | - | - | - | 
3 | ✓ | - | ✓ | - | - | Non-UWB
4 (2a) | ✓ | - | - | ✓ | - | Multiple UWB systems
5 (2b) | ✓ | - | - | - | ✓ | 
6 (2c) | ✓ | - | - | ✓ | ✓ | 
7 | ✓ | ✓ | ✓ | ✓ | ✓ | Final Boss
The coexistence level has been redefied to 8 levels, which can be represented by 3 bits and would be suitable to include in PHY or MAC headers.

## Slide 45: Progress Report(1/5)
IEEE 802.15.6-2012 Std |  |  | IEEE 802.15.6ma revision | Status | Notes
Contents | Page |  | Contents |  | 
1. Overview | 1 |  | 1. Overview | TBD | Changes target for the May meeting. The text requires revision to reflect the new changes.
1.1 Scope | 1 |  | 1.1 Scope | TBD | Changes target for the May meeting. The text requires revision to reflect the new changes.
1.2 Purpose | 1 |  | 1.2 Purpose | TBD | Changes target for the May meeting. The text requires revision to reflect the new changes.
2. Normative references | 2 |  | 2. Normative references | Done | No new change.
3. Definitions, acronyms, and abbreviations | 2 |  | 3. Definitions, acronyms, and abbreviations |  | 
3.1 Definitions | 2 |  | 3.1 Definitions | TBD | The text requires revision to reflect the new changes. We need to finish all new changes to add new Definitions, Terms, Acronyms
3.2 Special terms | 7 |  | 3.2 Special terms | TBD | The text requires revision to reflect the new changes. We need to finish all new changes to add new Definitions, Terms, Acronyms
3.3 Acronyms and abbreviations | 7 |  | 3.3 Acronyms and abbreviations | TBD | The text requires revision to reflect the new changes. We need to finish all new changes to add new Definitions, Terms, Acronyms
4. General framework elements | 10 |  | 4. General framework elements |  | 
4.1 General | 10 |  | 4.1 General | Done | No new change.
4.2 Network topology | 10 |  | 4.2 Network topology | 70% | C2C topology: 70% The text requires revision to reflect the new changes: 30%
4.3 Reference model | 11 |  | 4.3 Reference model | Done | No new change.
4.4 Time base | 12 |  | 4.4 Time base | TBD | The text requires revision to reflect the new changes.
4.5 MAC and security state diagrams | 12 |  | 4.5 MAC and security state diagrams | Done | No new change.
4.6 Security paradigm | 15 |  | 4.6 Security paradigm | Done | No new change.

## Slide 46: Progress Report(2/5)
5. MAC frame formats | 16 |  | 5. MAC frame formats |  | 
5.1 Conventions | 16 |  | 5.1 Conventions | TBD | The text requires revision to reflect the new changes.
5.2 General format | 17 |  | 5.2 General format | TBD | The text requires revision to reflect the new changes.
5.3 Management type frames | 27 |  | 5.3 Management type frames | TBD | The text requires revision to reflect the new changes.
5.4 Control type frames | 55 |  | 5.4 Control type frames | TBD | The text requires revision to reflect the new changes.
5.5 Data type frames | 60 |  | 5.5 Data type frames | TBD | The text requires revision to reflect the new changes.
5.6 MAC/PHY Capability fields | 61 |  | 5.6 MAC/PHY Capability fields | TBD | The text requires revision to reflect the new changes.
5.7 Information elements | 65 |  | 5.7 Information elements | TBD | The text requires revision to reflect the new changes.
6. MAC functions | 77 |  | 6. MAC functions |  | It may take some time rewetting with the new MAC proposal. Propose to insert the new MAC functionality and push down (renumber) the rest of clauses when applicable.
6.1 General | 77 |  | 6.1 General | TBD | The text requires revision to reflect the new changes.
6.2 Frame processing | 78 |  | 6.2 Frame processing | TBD | The text requires revision to reflect the new changes.
6.3 Access classification and division | 88 |  | 6.3 Access classification and division | TBD | The text requires revision to reflect the new changes.
6.4 BAN creation/operation and node connection/disconnection | 90 |  | 6.4 BAN creation/operation and node connection/disconnection | TBD | The text requires revision to reflect the new changes.
6.5 Random access | 92 |  | 6.5 Random access | TBD | The text requires revision to reflect the new changes.
6.6 Improvised access and unscheduled access | 98 |  | 6.6 Improvised access and unscheduled access | TBD | The text requires revision to reflect the new changes.
6.7 Scheduled access and scheduled-polling access | 107 |  | 6.7 Scheduled access and scheduled-polling access | TBD | The text requires revision to reflect the new changes.
6.8 Access continuation, termination, and timeout | 110 |  | 6.8 Access continuation, termination, and timeout | TBD | The text requires revision to reflect the new changes.
6.9 MICS band communication | 116 |  | 6.9 MICS band communication | TBD | The text requires revision to reflect the new changes.
6.10 Two-hop star topology extension | 121 |  | 6.10 Two-hop star topology extension | TBD | The text requires revision to reflect the new changes.
6.11 Clock synchronization and guard time provisioning | 132 |  | 6.11 Clock synchronization and guard time provisioning | TBD | The text requires revision to reflect the new changes.
6.12 Power management | 140 |  | 6.12 Power management | TBD | The text requires revision to reflect the new changes.
6.13 Coexistence and interference mitigation | 142 |  | 6.13 Coexistence and interference mitigation | TBD | The text requires revision to reflect the new changes.
6.14 MAC/PHY capability handling/interaction and Application Specific IE usage | 147 |  | 6.14 MAC/PHY capability handling/interaction and Application Specific IE usage | TBD | The text requires revision to reflect the new changes.
6.15 MAC sublayer parameters | 148 |  | 6.15 MAC sublayer parameters | TBD | The text requires revision to reflect the new changes.
IEEE 802.15.6-2012 Std |  |  | IEEE 802.15.6ma revision |  | Status | Notes

## Slide 47: Progress Report(3/5)
7. Security services | 151 |  | 7. Security services | Done | No new change.
7.1 Security association and disassociation | 151 |  | 7.1 Security association and disassociation | Done | No new change.
7.2 PTK creation and GTK distribution | 163 |  | 7.2 PTK creation and GTK distribution | Done | No new change.
7.3 Message security | 165 |  | 7.3 Message security | Done | No new change.
7.4 Optional cipher functions | 172 |  | 7.4 Optional cipher functions | Done | No new change.
8. Narrowband PHY specification | 172 |  | 8. Narrowband PHY specification | Done | No new change.
8.1 Data-rate-dependent parameters | 173 |  | 8.1 Data-rate-dependent parameters | Done | No new change.
8.2 PLCP preamble | 176 |  | 8.2 PLCP preamble | Done | No new change.
8.3 PLCP header | 178 |  | 8.3 PLCP header | Done | No new change.
8.4 PSDU | 181 |  | 8.4 PSDU | Done | No new change.
8.5 Constellation mapping | 185 |  | 8.5 Constellation mapping | Done | No new change.
8.6 General requirements | 187 |  | 8.6 General requirements | Done | No new change.
8.7 PHY layer timing | 188 |  | 8.7 PHY layer timing | Done | No new change.
8.8 Transmitter specifications | 190 |  | 8.8 Transmitter specifications | Done | No new change.
8.9 Receiver specifications | 194 |  | 8.9 Receiver specifications | Done | No new change.
5 |  |  |  |  |  | 
IEEE 802.15.6-2012 Std |  |  | IEEE 802.15.6ma revision |  | Status | Notes

## Slide 48: Progress Report(4/5)
9. Ultra wideband PHY specification | 196 |  | 9. Ultra wideband PHY specification | Done | The text requires revision to reflect the new changes.
9.1 Definition of hubs and devices | 196 |  | 9.1 Definition of hubs and devices | TBD | Changes target for the May meeting. The text requires revision to reflect the new changes.
9.2 Modes of operation | 197 |  | 9.2 Modes of operation | TBD | Changes target for the May meeting. The text requires revision to reflect the new changes.
9.3 Rules for use of modes and options | 197 |  | 9.3 Rules for use of modes and options | TBD | Changes target for the May meeting. The text requires revision to reflect the new changes.
9.4 Pulse shape option | 198 |  | 9.4 Pulse shape option | TBD | Changes target for the May meeting. The text requires revision to reflect the new changes.
9.5 UWB PHY frame format | 198 |  | 9.5 UWB PHY frame format | Done | 
9.6 PSDU construction | 198 |  | 9.6 PSDU construction | TBD | The text requires revision to reflect the new changes.
9.7 PHR construction | 201 |  | 9.7 PHR construction | TBD | The text requires revision to reflect the new changes.
9.8 Synchronization header | 204 |  | 9.8 Synchronization header | TBD | The text requires revision to reflect the new changes.
9.9 IR-UWB symbol structure | 206 |  | 9.9 IR-UWB symbol structure | TBD | The text requires revision to reflect the new changes.
9.10 UWB modulations | 209 |  | 9.10 UWB modulations | TBD | The text requires revision to reflect the new changes. 9.10.1 & 9.10.2 Deprecate?
9.11 IR-UWB PSDU timing parameters | 215 |  | 9.11 IR-UWB PSDU timing parameters | TBD | The text requires revision to reflect the new changes.
9.12 Operating frequency bands | 217 |  | 9.12 Operating frequency bands | TBD | The text requires revision to reflect the new changes.
9.13 Transmit spectral mask | 218 |  | 9.13 Transmit spectral mask | TBD | The text requires revision to reflect the new changes.
9.14 IR-UWB pulse shapes | 219 |  | 9.14 IR-UWB pulse shapes | TBD | Move to an Annex The text requires revision to reflect the new changes.
9.15 Type II hybrid ARQ mechanism | 224 |  | 9.15 Type II hybrid ARQ mechanism | TBD | Deprecate? The text requires revision to reflect the new changes.
9.16 FM-UWB | 228 |  | 9.16 FM-UWB | TBD | Deprecate? The text requires revision to reflect the new changes.
9.17 General UWB PHY requirements | 231 |  | 9.17 General UWB PHY requirements | TBD | The text requires revision to reflect the new changes.
9.18 General radio specifications | 232 |  | 9.18 General radio specifications | TBD | The text requires revision to reflect the new changes.
IEEE 802.15.6-2012 Std |  |  | IEEE 802.15.6ma revision |  | Status | Notes

## Slide 49: Progress Report(5/5)
10. Human body communications PHY specification | 235 |  | 10. Human body communications PHY specification | TBD | Deprecate? Under consideration to be removed
10.1 General | 235 |  | 10.1 General | TBD | Deprecate? Under consideration to be removed
10.2 HBC packet structure | 235 |  | 10.2 HBC packet structure | TBD | Deprecate? Under consideration to be removed
10.3 HBC transmitter | 236 |  | 10.3 HBC transmitter | TBD | Deprecate? Under consideration to be removed
10.4 PLCP Preamble | 237 |  | 10.4 PLCP Preamble | TBD | Deprecate? Under consideration to be removed
10.5 Start frame delimiter and rate indicator | 239 |  | 10.5 Start frame delimiter and rate indicator | TBD | Deprecate? Under consideration to be removed
10.6 PHY Header | 242 |  | 10.6 PHY Header | TBD | Deprecate? Under consideration to be removed
10.7 PSDU | 244 |  | 10.7 PSDU | TBD | Deprecate? Under consideration to be removed
10.8 Transmitter specifications | 247 |  | 10.8 Transmitter specifications | TBD | Deprecate? Under consideration to be removed
10.9 Receiver specifications | 248 |  | 10.9 Receiver specifications | TBD | Deprecate? Under consideration to be removed
10.10 General requirements | 248 |  | 10.10 General requirements | TBD | Deprecate? Under consideration to be removed
10.11 PHY layer timing | 249 |  | 10.11 PHY layer timing | TBD | Deprecate? Under consideration to be removed
Annex A (informative) Bibliography | 250 |  | Annex A (informative) Bibliography | TBD | The text requires revision to reflect the new changes.
Annex B (informative) Coexistence applicability guide | 251 |  | Annex B (informative) Coexistence applicability guide | TBD | The text requires revision to reflect the new changes.
Annex C (informative) Ultra wideband | 252 |  | Annex C (informative) Ultra wideband | TBD | The text requires revision to reflect the new changes.
Annex D (informative) Features of human body communication | 256 |  | Annex D (informative) Features of human body communication | TBD | Under consideration to be removed
IEEE 802.15.6-2012 Std |  |  | IEEE 802.15.6ma revision |  | Status | Notes

## Slide 50
TG 6ma Timeline
Tech Req Doc(TRD) July 2022
TRD,CMD
Call Proposals Sept 2022
Presentation of proposalsNov2022 Jan.2023
Harmonization of Proposals
Mar 2023
Std Draft V0
May 2023
Finish integration of technical proposals. Draft v1
July2023
WG pre-ballot
Sept 2023
Comments and resolution for pre-ballot.
Nov 2023
WG letter ballot (LB)
Jan. 2024
Revcom Approve
Jul 2024
SB recirculation if required
Jun 2024
RevcomSubmission
June 2024
Notes: SASB/RevCom scheduled for 2024 a guess
EC approval to SB, SB submission
Mar 2024
SB recirculation
May 2024

## Slide 51
Note: the deadlines are subject to change.
Timeline details.
Topic | Deadline | Notes
Technical Requirements Document (TRD). Channel Model Document (CMD). Call for Proposals. | Sept. 2022 | TRD describes the technical requirements baseline for the evaluation of proposals. The CMD contains the channel models for different use cases targeted by the Std. Announcement of call for proposals.
Due day for proposals | March 10th, 2023 | Postponed from January 2023
Presentation of proposals | Nov. 2022, January, March 2023 | Start of discussions for harmonization of proposals.
Harmonization of Proposals | March 2023 | Agreements on key technologies.
Std Draft v.0 | May 2023 | Mostly editorial revisions and start integrating text of agreed proposals.
Std Draft v. 1 | July 2023 | Finish integration of technical proposals.
Std Draft v. 1 recirculation | August 2023 | TG approval
WG pre-ballot | September 2023 | WG pre-ballot submission.
Comments and resolution for pre-ballot. | November 2023 | Finish resolutions to pre-ballot comments and recirculation.
WG letter ballot (LB) | January 2024 | LB submission
LB recirculation | January 2024 | Comment-resolutions to LB recirculation
Conditional approval for Sponsor Ballot (SB) | January 2024 | Seek conditional approval
Final LB recirculation. EC approval | March 2024 | Just before the March meeting.
EC approval to SB | March 2024 | 
SB submission | March 2024 | 
SB recirculation | May 2024 | Resolutions to SB.
Conditional/unconditional approval to RevCom | May 2024 | Submission to SASB agenda
SB recirculation if required | June 2024 | 
RevCom submission | June 2024 | RevCom approval

## Slide 52: Contributions
・TG15.6ma opening report for March 2023 meeting 15-23-0107-03-06ma
・TG15.6ma Agenda of March Meeting in 2023 15-23-0106-05-06ma
・TG6ma Progress Report 15-2300056-00-06ma
・Definition of Coexistence Levels and How to Support Higher Levels 15-22-0631-01-06ma
・MAC Protocol Proposal for Multiple BAN environment(Level 1) 15-22-0639-01-06ma
・MAC Protocol Using Negotiation among Coordinators in Coexistence of Multiple Wireless BANs 0633-01
・MAC proposal for coexisting dependable BANs 15-22-0594-00106ma
・Preliminary harmonization with 4ab: MAC operation 15-22-0634-01-06m
・QoS-aware Hybrid ARQ Scheme Utilizing Decomposable Error Correcting Codes for Wireless Body Area Networks 15-22-0561-01-06ma ・
・Evaluation of IEEE 802.15.6 Ultra-wideband Physical Layer Utilizing Super Orthogonal Convolutional Code
  15-22-0562-01-06ma
  ・Harmonization with 4ab: data rates & FEC 15-22-0610-01-06ma
  ・Overview of FEC proposals for 15-22-0611-01-06ma
  ・Propagation Characteristics of UWB Communication Applications for HBAN Use Cases 23-0145-00-06ma
  ・Propagation Characteristics of UWB Communication Applications for VBAN Use Cases 23-0146-00-06ma
  ・Propagation Simulations of UWB Communication Applications for HBAN and VBAN Use Cases 23-0020-00
  ・Summary of Channel and Environmental Modeling Activities for BANs on TG15.6ma 15-22-0091-005-06ma
  ・Summary Table of Channel and Environmental Modeling Activities for BANs on TG15.6madoc.23-0045-01
  ・Utization of Channel and Environmental Model for Design and Evaluation of PHY proposals for BANs on TG15.6ma 15-22-0152-00-06ma
  ・Qualitative approach to coexistence and QoS mechanisms 15-23-0101-01-06ma
  ・Simulation results for Nagoya I. T. and YRP-IAI MAC proposal 15-23-0147-00-06ma
・MAC Protocol Proposal for Multiple BAN Environment (Level 1) 15-22-0639-02-06ma
・MAC Bridging for Time-Sensitive Networking of 802.15.6ma 15-22-0024-03-06ma
・Preliminary MAC simulation results for the Nagoya Institute of Technology and YRP-IAI proposal 23-0070-00
･Summary of Updates of Channel Model Document for TG6ma 15-22-0091-05-06ma
・Summary of Channel Coding Proposals for Dependable BANs on TG15.6ma 15-22-0611-02-06ma
・Overview of MAC Protocol Proposals 15-22-0656-01-06ma
・Remained Issues in Determined all specification of new standard 802.15.6ma 15.22-0663-01-06ma
・TG 15.6ma timeline 15-22-0522-03-06ma
・TG15.6ma Meeting Minutes for March 2023 15-23-0190-00-06ma
・TG15.6ma Closing Report for Marc 2023 15-23-0175-00-06ma
Slide 52

## Slide 53: Contacts and Conference call
Chair; Ryuji Kohno, YNU/YRP-IAI
kohno@ynu.ac.jp, kohno@yrp-iai.jp
Vice-Chair; Marco Hernandez, YRP-IAI/CWC
Marco.Hernandez@ieee.org
Secretary; Daisuke Anzai, NIT
anzai@nitech.ac.jp
Takumi Kobayashi, YNU/TCU
kobayashi-takumi-ch@ynu.ac.jp
Tech. Ed.; Minsoo Kim, YRP-IAI
minsoo@minsookim.com
Slide 53

## Slide 54
IEEE 802.15.7a Higher Rate, Longer Range OCC TG Closing report March 16, 2023
Slide 54

## Slide 55: Accomplishment for the meeting
3 Slots (on Tue., Wed., and Thur.)
1st Slot:
  Meeting Objectives and Agenda Approval (156-00)
  Approval January meeting minutes (98-00)
  Approval CRG teleconference minutes from Feb. to March (127-00)
  Presentation document on 802.15 Letter Ballot 1st Recirculation Comment Submission IEEE P802.15.7a (99-000)
  Comment Resolution for 802.15 Letter Ballot 1st Recirculation (114-01)
Slide 55

## Slide 56: Accomplishment for the meeting
2nd Slot:
  Meeting Objectives and Agenda Approval (156-01)
  Comment Resolution for Volker and Tero
Slide 56

## Slide 57: Accomplishment for the meeting
3rd Slot:
  Meeting Objectives and Agenda Approval (156-02)
  Comment Resolution for Tero
  Resolve Volker's NO vote
  TG motion
  Plan for May meeting
  Teleconference schedule
  Updating webpage
Slide 57

## Slide 58
TG Motion #1
TG7a Motion to approve January 2023 Interim Meeting Minutes
Motion to approve the January 2023 Interim Meeting minutes of TG7a in IEEE P802.15-23-0098-00-007a
Moved By: Yeong Min Jang
Seconded By: Sang-Kyu Lim
Approved by unanimous consent
Slide 58

## Slide 59
TG Motion #2
TG7a Motion to approve CRG Teleconference Minutes from February to March 2023
Motion to approve the CRG Teleconference Minutes from February to March 2023
of TG7a in IEEE P802.15-23-0127-00-007a
Moved By: Yeong Min Jang
Seconded By: Sang-Kyu Lim
Approved by unanimous consent
Slide 59

## Slide 60: Plan for Teleconference Meeting
4 slots (3:00 am (EST) on April 5, April 12, April 26, May 3)
Complete comment resolution for LB192 and LB195 (LB 1st Recirculation)
Get editorial support from IEEE publication staff and IEEE 802.15 Technical Editor
Slide 60

## Slide 61: Plan for May Meeting
3 slots (8:00 am on Tue., Wed., and Thur.)
Complete comment resolution for LB192 and LB195(LB 1st Recirculation) and prepare the D4 document for LB 2nd Recirculation
Affirm New Officer for IEEE 802.15.7a
  Secretaries: Ida Bagus Krishna Yoga Utama (Kookmin University)
Slide 61

## Slide 62: TG16t Lic-NB March 2023 Closing Report

## Slide 63: TG16t March Plenary Agenda
Introductions, Secretary, Review and Approve Agenda
Policy Review
Presentation and Review of Contributions for Draft
Adjourn
Slide 63

## Slide 64: Meeting Plan for week
Tuesday PM1 1:30pm EDT
Wednesday PM1 1:30pm EDT
Thursday AM2 10:30am EDT
Thursday PM1 1:30pm EDT
Slide 64

## Slide 65: Contributions for March 2023 Plenary
08-Mar-2023 ET | 2023 | 118 | 0 | TG16t (Lic-NB) | P802.15.16t D0.4 Review | Vishal Kalkundrikar (Ondas)
14-Mar-2023 ET | 2023 | 163 | 0 | TG16t (Lic-NB) | Response to DPP Comments | Menashe Shahar | 14-Mar-2023 11:50:01 ET | Download, Revise
14-Mar-2023 ET | 2023 | 159 | 0 | TG16t (Lic-NB) | SEM12.5kHzMaskJ | Ondas | 14-Mar-2023 08:46:31 ET | Download, Revise
14-Mar-2023 ET | 2023 | 158 | 0 | TG16t (Lic-NB) | Cyber Security changes | Ondas | 14-Mar-2023 08:27:22 ET | Download, Revise
14-Mar-2023 ET | 2022 | 643 | 5 | TG16t (Lic-NB) | Direct Peer to Peer | Vishal Kalkundrikar (Ondas) | 15Mar-2023 08:07:27 ET | Download, Revise
Slide 65

## Slide 66: March Progress
Review Document 118r0.
Review Document 163.
Review document 158
Review document 159
Review document 643r3, 4, 5
Slide 66

## Slide 67: Draft Review Plan
Plan for draft review
  Harry to adopt and incorporate 643r5 except for DPP Mode 2 TDD
  Doc 158 revision on Cyber Security – follow up document to be submitted by Yael from Ondas. March 21
  Complete Draft 0.8 Harry to provide to TG by March 27
  Teleconference with Task Group to review of D0.8 Wednesday April 5 8am PT
  Any changes from review to become draft D0.9
  Initiate WG Comment Collection on Draft 0.9 Monday April 17
  Review comments – May Interim
  May Interim - Motion for WG Letter Ballot on D1.0 – starting 2 weeks after May Interim
Initiate Plan to include broader set of stakeholders (from first meeting of TG16t) in Letter Ballot to receive comments. Request access from WG Chair.
Slide 67

## Slide 68: Project Timeline
Milestone | Date
Task Group Start | Jan 2020
SRD Approval | April 2021
SDD Approval | Jan 2022
Draft Development | 
Informal TG review of draft | Mar 2023
Working Group Letter Ballot | May 2023
Working Group Recirculation Letter Ballot | Sep 2023
SA Ballot | Nov 2023
Forward to RevCom | Mar 2024
PAR Expiration Date: 31 Dec 2024
If needed, request PAR extension July 2024
Slide 68

## Slide 69: Plans
Teleconference April 5, 8am PT
4 Meeting slots in May, same days and times as March
At May interim, Review and resolve comments from comment collection on D0.9
Slide 69

## Slide 70: SG Privacy March 2023 Closing Report

## Slide 71
Agenda for March
Address comments to PAR from other WGs
Slide 71

## Slide 72
Detailed Agenda for March
Tuesdays 14th of March 0800-1000
    Opening slides, Address comments to PAR
Wednesday 15th of March 09:00-10:00
    Resolve last of the comments
    Task group motions
Wednesday 15th of March 1330-1530
    Approve minutes
    Form a responses to other WGs
    Go through closing report
  Thursday 16th of March 0800-1000
    Checking if we have received responses to comments
Slide 72

## Slide 73
More information
See Wng presentation 15-22-0477-00.
Slide 73

## Slide 74
TG Motion
Request that the PAR and CSD contained in documents 15-23-0040-02 and 15-23-0041-05, respectively, be approved for submission to the WG for its approval and that the EC be requested to forward the PAR to NesCom.
Moved by:
Seconded by:
Slide 74

## Slide 75
WG Motion
WG Motion: move that the PAR and CSD contained in documents 15-23-0040-02 and 15-23-0041-05 respectively, be approved by the IEEE 802.15 WG and that the EC be requested to forward the PAR to NesCom. The 802.15 working group chair and technical editor are authorized to make additional modifications to the PAR and CSD as needed to reflect EC discussion at its closing meeting.
Moved by: Tero Kivinen
Seconded by: Phil Beecher
Slide 75

## Slide 76
WG Motion
Motion: that the 802.15 Working Group seeks approval from the IEEE 802 LMSC to extend the study group in 802.15 to develop the PAR and CSD documents for “Study Group Privacy”
Moved by: Tero Kivinen
Seconded by: Phil Beecher
Slide 76

## Slide 77
Meeting achievements
Comments database 15-23-0182-00
EC slides 15-23-0183-01
PAR 15-23-0040-03
CSD 15-23-0041-05
All comments were resolved, PAR and CSD was updated.
Slide 77

## Slide 78
Agenda for TG4ac for May
Two sessions
  Start discussing about the solutions.
Slide 78

## Slide 79: SC IETF March 2023 Closing Report

## Slide 80
Agenda for March
Discuss what has happened since IETF 115 (London, November 5 – 11, 2022) and now.
Discuss what will be going on before IETF 116 in Yokohama (March 25 – 31, 2023)
Slide 80

## Slide 81
IETF 115
IETF 115 was held between Saturday 5th of November and Friday 11th of November in London.
The proceedings are available:
  https://datatracker.ietf.org/meeting/115/proceedings
Slide 81

## Slide 82
IETF 116
IETF 116 will be held in Yokohama, Japan between 25th of March and 31sof March, 2023.
Registration is now open:
  https://registration.ietf.org/
Slide 82

## Slide 83
Working groups to cover
Raw – Reliable and Available Wireless
6lo – IPv6 over Networks of Resource-constrained Nodes
Lpwan – IPv6 over Low Power Wide-Area Networks
Lake – Lightweight Authenticated Key Exchange
Suit – Software Updates for Internet of Things
Slide 83

## Slide 84
Raw – Reliable and Available Wireless
Will be meeting in IETF 116, no agenda posted
Document Status
  RFC Editor queue
    https://datatracker.ietf.org/doc/draft-ietf-raw-ldacs/
  In IESG Review
    https://datatracker.ietf.org/doc/draft-ietf-raw-use-cases/
  Awaiting write up
    https://datatracker.ietf.org/doc/draft-ietf-raw-technologies/
Slide 84

## Slide 85
Raw WG Documents
WG Documents
  https://datatracker.ietf.org/doc/draft-ietf-raw-architecture/
  https://datatracker.ietf.org/doc/draft-ietf-raw-oam-support/
Expired WG drafts
  https://datatracker.ietf.org/doc/draft-ietf-raw-framework/
  https://datatracker.ietf.org/doc/draft-ietf-raw-industrial-requirements/
Slide 85

## Slide 86
Raw Under Consideration
  Under Consideration
    https://datatracker.ietf.org/doc/draft-bernardos-raw-mec/
Slide 86

## Slide 87
6lo – IPv6 over Networks of Resource-constrained Nodes
Will be meeting in IETF 116, no agenda posted
Document status
  Transmission of IPv6 Packets over Power Line Communication (PLC) Networks was published as RFC9354
  In RFC Editor queue
    https://datatracker.ietf.org/doc/draft‐ietf‐6lo‐nfc/
  In IESG Evaluation
    https://datatracker.ietf.org/doc/draft‐ietf‐6lo‐use‐cases/
Slide 87

## Slide 88
6lo Work in progress
  Work in progress
    IPv6 ND Multicast Address Listener Registration
      https://datatracker.ietf.org/doc/draft‐ietf‐6lo‐multicast‐registration/
    Transmission of SCHC-compressed Packets over IEEE 802.15.4
      https://datatracker.ietf.org/doc//draft-gomez-6lo-schc-15dot4/
Slide 88

## Slide 89
Lpwan – IPv6 over Low Power Wide-Area Networks
Will be meeting in IETF 116, no agenda posted
Document status
  A YANG Data Model for Static Context Header Compression (SCHC) was published as RFC9363
  RFC Editor queue
    https://datatracker.ietf.org/doc/draft-ietf-lpwan-schc-over-nbiot/
    https://datatracker.ietf.org/doc/draft-ietf-lpwan-schc-over-sigfox/
  IESG Evaluation
    https://datatracker.ietf.org/doc/draft-ietf-lpwan-schc-compound-ack/
Slide 89

## Slide 90
Lpwan Work in Progress
  Work in progress
    https://datatracker.ietf.org/doc/draft-ietf-lpwan-architecture/
  Planning for recharter to include for example ppp and 802.15.x
Slide 90

## Slide 91
Lake – Lightweight Authenticated Key Exchange
Will be meeting in IETF 116, no agenda posted
Document status
  Waiting for publication
    https://datatracker.ietf.org/doc/draft-ietf-lake-edhoc/
  Work in progress
    https://datatracker.ietf.org/doc/draft-ietf-lake-traces/
Slide 91

## Slide 92
Suit – Software Updates for Internet of Things
Will be meeting in IETF 116, no agenda posted
Document status
  Publication requested
  https://datatracker.ietf.org/doc/draft-ietf-suit-manifest/
Work in Progress
  https://datatracker.ietf.org/doc/draft-ietf-suit-firmware-encryption/
  https://datatracker.ietf.org/doc/draft-ietf-suit-report/
  https://datatracker.ietf.org/doc/draft-ietf-suit-mud/
  https://datatracker.ietf.org/doc/draft-ietf-suit-trust-domains/
  https://datatracker.ietf.org/doc/draft-ietf-suit-update-management/
  https://datatracker.ietf.org/doc/draft-moran-suit-mti/
Slide 92

## Slide 93
BoFs in IETF 116
List of requested BoFs can be found from https://datatracker.ietf.org/doc/bof-requests
List of approved BoFs can be found from https://datatracker.ietf.org/wg/bofs/
The list of BoFs requests curretly in:
  bpf: BPF/eBPF
  sml: Structured Email
  dbound2: Domain Boundaries
  vcon: vCon
  keytrans: Key Transparency
Slide 93

## Slide 94
BPF/eBPF
BPF, is a revolutionary technology with origins in the Linux kernel that can run sandboxed programs in a privileged context such as the operating system kernel. It is used to safely and efficiently extend the capabilities of the kernel without requiring changing kernel source code or load kernel modules.
(e)BPF is increasing being used beyond just the Linux kernel, with implementations in network interface cards, Windows, etc. As such, this effort aims to document and standardize existing (e)BPF use. The IETF should also define processes for future extensions since (e)BPF has constantly been added to over time.
Slide 94

## Slide 95
Structured email
The goal of structured email is to replace or extend text-based email messages with message parts that describe content in a machine-readable way. The proposed approach aims to enable novel ways of how users and automated programs can interact via email while retaining downwards compatibility with existing email standards, e.g., by specifying certain header fields and MIME body parts based on the Internet Message Format [RFC5322]. An additional discovery mechanism would help senders to determine which types of structured email an intended recipient is willing to accept.
The purpose of this BoF is to provide a space to discuss requirements, existing solutions, and to identify areas for standardization.
Not WG forming
Slide 95

## Slide 96
Domain Boundaries (DBOUND)
The Domain Boundaries (DBOUND) WG was a previous WG which focused on developing a specification to represent differing administrative control between "related" DNS names (such as example.com and foo.example.com).
This WG was concluded without agreement on a problem statement in mid-2017. However, there's been additional recent interest in the work the former WG did, recent developments in related working groups/their standards (e.g. DMARC), and discussions on the mailing list/at past IETF meetings regarding if the previous use-cases/draft problem statement still align with today's needs.
This BOF aims to discuss those use-cases and previous draft problem statements.
Slide 96

## Slide 97
Vcon
There appeared to be support for starting a WG for Vcon and it did not seem to fit in an existing WG.
This BOF request is to review and refine a charter for a new Vcon WG.
The goal of forming a Vcon WG is to define a standard SON based container for data and information relating to a human conversation.
With a standard container, it can:
    Ease export of conversation data from communication services and silos
    Ease integration of import of conversation data into services which provide transcription, translation and analysis
    Ease tracking of individuals' data and conversation for redaction or deletion
    Ease protection of individual private data and conversations
Slide 97

## Slide 98
Key Transparency
While there are several established protocols for end-to-end encryption, relatively little attention has been given to securely distributing the end-user public keys for such encryption. As a result, these protocols are often still vulnerable to eavesdropping by active attacks, such as a service provider distributing malicious public keys to selectively intercept communication.
Key Transparency (KT) is a safe, publicly-auditable way to distribute cryptographically-sensitive data like public keys. It builds on top of previous protocols, primarily Certificate Transparency, in ways that make it more suitable for the use-case of end-to-end encryption. Importantly, users can efficiently search a KT server for only the entries that are relevant to them and check that the server responded honestly. KT servers can also better preserve their users' privacy, by controlling when or if one user is allowed to learn another user's data.
This effort aims to standardize a common protocol for Key Transparency that
  works for a large range of use-cases
  provides clean security guarantees
  is able to be thoroughly studied by security researchers
  has trustworthy open source implementations.
Slide 98

## Slide 99: SC Maint./Rules March 2023 Closing Report

## Slide 100: SC Meeting Objectives – Agenda
    March 13/14, 2022
    Policy and Procedure
    Approve Agenda
    Review 802 PAR Requests
    Prepare motion to remove IEEE Std 802.15.6 from list of standards to be inactive – no action required
    Issue with 802.15.4 CCA timing – 15-23-0168-00-0mag by Thomas Almholt
    Recess
    March 16, 2022
    Review any change requests for Operations Manual
    Review Project Action Items - https://mentor.ieee.org/802.15/dcn/23/15-23-0083-00-0mag-project-task-list.xlsx
    A.o.B.
    Adjourn
Slide 100
Notes: March 23
Page 100

## Slide 101: PAR Review SCM
PARs to be considered November Plenary - Comments due March 14th 18:00
March 12-18, 2023 Atlanta, GA
802.1CS-2020/Cor 1- Link-local Registration Protocol - Corrigendum 1 Corrections to Management Modules and Protocol Encoding, PAR modification
802.1ASdm - Amendment: Hot Standby and Clock Drift Error Reduction, PAR modification and CSD
802.1Qdt - Amendment: Priority-based Flow Control Enhancements, PAR modification and CSD
802.1Qdx - Amendment: YANG Data Models for the Credit-Based Shaper, PAR and CSD
802.1DU - Standard: Cut-Through Forwarding Bridges and Bridged Networks, PAR and CSD
802.15.4 - Amendment: Privacy Enhancements, PAR and CSD
Feedback to be reviewed on Thursday 16th March
Slide 101

## Slide 102: P802.1CS-2020/Cor1 - PAR modification
PAR: https://www.ieee802.org/1/files/public/docs2023/maint-draft-cs-2020-cor1-PAR-modification-0123-v02.pdf
No comments.
Slide 102

## Slide 103: P802.1ASdm – PAR modification and CSD
PAR: https://www.ieee802.org/1/files/public/docs2023/dm-draft-PAR-modification-0123-v01.pdf
No comments.
CSD: https://www.ieee802.org/1/files/public/docs2023/dm-draft-CSD-modification-0123-v01.pdf
No comments.
Slide 103

## Slide 104: P802.1Qdt – PAR modification and CSD
PAR: https://www.ieee802.org/1/files/public/docs2023/dt-draft-PAR-modification-0123-v01.pdf
No comments.
CSD: https://www.ieee802.org/1/files/public/docs2023/dt-draft-CSD-modification-0123-v01.pdf
No comments.
Slide 104

## Slide 105: P802.1Qdx - amendment PAR and CSD
PAR: https://www.ieee802.org/1/files/public/docs2023/dx-draft-PAR-0123-v01.pdf
No comments.
CSD: https://www.ieee802.org/1/files/public/docs2023/dx-draft-CSD-0123-v01.pdf
No comments.
Slide 105

## Slide 106: P802.1DU – new standard PAR and CSD
PAR: https://www.ieee802.org/1/files/public/docs2023/du-draft-PAR-0123-v01.pdf
No comments.
CSD: https://www.ieee802.org/1/files/public/docs2023/du-draft-CSD-0123-v01.pdf
No comments.
Slide 106

## Slide 107: SCM other items
    Change requests for Operations Manual - none
    Review Project Action Items - https://mentor.ieee.org/802.15/dcn/23/15-23-0083-00-0mag-project-task-list.xlsx
Slide 107
Notes: March 23
Page 107

## Slide 108: SCM other items
    Change requests for Operations Manual - none
    Review Project Action Items - https://mentor.ieee.org/802.15/dcn/23/15-23-0083-00-0mag-project-task-list.xlsx
Slide 108
Notes: March 23
Page 108

## Slide 109: SC Meeting Achievements
    Reviewed PARs from 802.1
    Change requests for Operations Manual - none
    Reviewed and edited Project Action Items template –will be reposted as https://mentor.ieee.org/802.15/dcn/23/15-23-0083-01-0mag-project-task-list.xlsx
Slide 109
Notes: March 23
Page 109

## Slide 110: SC THz March 2023 Closing Report

## Slide 111: Meetings/Contributions
2 meetings on Mon PM1, Tue PM2 (joint withTG3mb)
Listening contributions:
  Thomas Kürner (TU Braunschweig, Germany): Overview on the Horizon Europe 6G SNS Project TERRAMETA (23/0132r1)
  Thomas Kürner (TU Braunschweig, Germany): Overview on the Horizon Europe 6G SNS Project TIMES (23/0133)
  Overview on IEEE Std 802.15.3 (Presentation to joint 802.15/802.1 Meeting) (23/0135r1)

## Slide 112: Response to Liaison form ETSI ISG THz
Discussing the Liaison Statement from ETSI ISG THz (18-23-0024)
Formulating the response to the liaison statement (15-22-134r3)

## Slide 113: SC Motion
Move that SC THz formally request that the 802.15 WG reviews and approve the response to the liaison from ETSI ISG THz in doc. IEEE 802.15-23-0134-03 and forward it to 802.18 TAG for submission to 802 EC.
Mover: Iwao Hosako
Seconder: Harry Bims
6Y/0N/0 Abstain

## Slide 114: WG Motion
Move that 802.15 WG reviews and approves the response to the liaison from ETSI ISG THz in doc. IEEE 802.15-23-0134-03 and forward it to 802.18 TAG for submission to 802 EC.
Mover:
Seconder:

## Slide 115: Next Meetings
  Requested May meetings slots for SC THz:
    None
    Next SC THz meeting will take place in July at the Berlin Plenary

## Slide 116: SC WNG March 2023 Closing Report

## Slide 117
Agenda 18 January 2023
Opening and Meeting Reminders
Presentations and discussion
  Low data rate extension of the 802.15.4-2020 OFDM PHY
  CSMA Gap Analysis Between IEEE Std 802.15.4 and Japanese Standard JJ-300.10
  802.15.4 Channel Plan update for India sub-1GHz band
Any other business
Adjourn
Slide 117

## Slide 118: The usual question
What do you propose the Working Group do next?
Slide 118

## Slide 119: The usual question
Options include:
  Contribute into a current project
  Start an interest group to determine if there is interest in a new standards activity
      If interest is present, a study group will follow to determine if a new project is needed and if so define the project
  Seek further collaboration with the group
Slide 119