## Slide 1
Project: IEEE P802.15 Working Group for Wireless Specialty Networks (WSN)
Submission Title: Licensed Narrowband Amendment TG16t May Interim Closing Report
Date Submitted: 2023-05-18
Source: Tim Godfrey, EPRI
Abstract: Meeting Agenda and Presentation
Purpose: Chair’s presentation for task group meeting
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG16t May Interim Agenda
Introductions, Secretary, Review and Approve Agenda
Policy Review
Contributions for Comment Resolution on Draft
Adjourn

## Slide 3: Plan for week
Tuesday PM1 1:30pm EDT
Wednesday PM1 1:30pm EDT
Thursday AM2 10:30am EDT
Thursday PM1 1:30pm EDT

## Slide 4: Contributions for May 2023 Interim
25-Apr-2023 ET | 2023 | 212 | 1 | TG16t (Lic-NB) | P802.15.16t D0.9 Review | Vishal Kalkundrikar (Ondas) | 25-Apr-2023 12:03:44 ET
17-May-2023 ET | 2022 | 643 | 12 | TG16t (Lic-NB) | Direct Peer to Peer | Vishal Kalkundrikar (Ondas) | 17-May-2023 11:06:08 ET | Download, Revise
17-May-2023 ET | 2022 | 643 | 11 | TG16t (Lic-NB) | Direct Peer to Peer | Juha Juntunen (MCC) | 17-May-2023 10:59:23 ET | Download

## Slide 5: Action Items
Vishal to apply 15-22-0643-13-016t-direct-peer-to-peer changes to 643, and post as 643r14.
From 643r14, update into Framemaker – D0.91
Vishal to Send D0.91 to Harry
  Harry to complete any P-MP updates in framemaker.
  Yael will review contribution on security updates and verify that they are correctly captured in the draft. The interpretations of the document are captured in Clause 2 of the D0.9 draft as editing instructions. Yael should review these instructions for correctness.
    Harry and Yael will meet offline to review implementation of her contribution as draft text.
  Harry will release D0.92
Vishal or Harry to send updated draft D0.92 to Clint to get posted in Private Area.
  Announce availability by email to TG reflector
  TG review at teleconference

## Slide 6: Plan following May Interim
Task Group will review D0.92 at Teleconference - May 30th and 9am PT.
If any changes needed, update to D0.93,
Circulate (.92 or .93 as applicable) externally to 802.15 WG, and early participants in TG16t from industry.
Conduct comment collection during June to close by June 30
Review and resolve comments in Berlin
Start WG Letter Ballot on D1.0 after Berlin

## Slide 7: Project Timeline
Milestone | Date
Task Group Start | Jan 2020
SRD Approval | April 2021
SDD Approval | Jan 2022
Draft Development | 
Informal TG review of draft | Mar 2023
Working Group Letter Ballot | July 2023
Working Group Recirculation Letter Ballot | Sep 2023
SA Ballot | Jan 2024
Forward to RevCom | July 2024
PAR Expiration Date: 31 Dec 2024
If needed, request PAR extension July 2024