## Slide 1
Project: IEEE P802.15 Working Group for Wireless Specialty Networks (WSN)
Submission Title: Licensed Narrowband Amendment TG16t July Closing Report
Date Submitted: 2023-07-13
Source: Tim Godfrey, EPRI
Abstract: Meeting Agenda and Presentation
Purpose: Chair’s presentation for task group meeting
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2
Project: IEEE P802.15 Working Group for Wireless Specialty Networks (WSN)
Submission Title: Licensed Narrowband Amendment TG16t July Closing Report
Date Submitted: 2023-07-09
Source: Tim Godfrey, EPRI
Abstract: Meeting Agenda and Presentation
Purpose: Chair’s presentation for task group meeting
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 3: Plan for week
Tuesday PM1 1:30pm EDT
Wednesday PM1 1:30pm EDT
Thursday AM2 10:30am EDT
Thursday PM1 1:30pm EDT

## Slide 4: TG16t July Plenary Agenda
Introductions, Secretary, Review and Approve Agenda
Policy Review
Contributions and Comment Resolution on pre-Draft
Adjourn

## Slide 5: July Meeting Start Status
Discussions at 30 May teleconference on developing next draft
Draft 0.92 was not ready for comment collection
Several updates to document 643 on DPP text have been uploaded.

## Slide 6: Contributions for July 2023 Plenary
11-Jul-2023 ET | 2023 | 385 | 0 | TG16t (Lic-NB) | D0.92 for Vishal comments | Juha Juntunen (MCC) | 11-Jul-2023 05:26:33 ET | Download, Revise
11-Jul-2023 ET | 2022 | 643 | 21 | TG16t (Lic-NB) | Direct Peer to Peer | Vishal Kalkundrikar (Ondas) | 11-Jul-2023 05:16:15 ET | Download, Revise
11-Jul-2023 ET | 2023 | 382 | 0 | TG16t (Lic-NB) | DPP Relative Changes | Vishal Kalkundrikar (Ondas) | 11-Jul-2023 05:16:54 ET | Download, Revise
Tuesday

## Slide 7: Contributions for July 2023 Plenary
Wednesday
12-Jul-2023 ET | 2023 | 398 | 0 | TG16t (Lic-NB) | DPP Pairing and Authentication PPT | Vishal Kalkundrikar (Ondas) | 12-Jul-2023 07:13:09 ET | Download, Revise
12-Jul-2023 ET | 2022 | 643 | 22 | TG16t (Lic-NB) | Direct Peer to Peer | Vishal Kalkundrikar (Ondas) | 12-Jul-2023 04:30:40 ET | Download, Revise
12-Jul-2023 ET | 2023 | 385 | 2 | TG16t (Lic-NB) | D0.92 for Vishal comments | Juha Juntunen (MCC) | 12-Jul-2023 02:11:43 ET | Download, Revise

## Slide 8: Contributions for July 2023 Plenary
Thursday
13-Jul-2023 ET | 2022 | 643 | 23 | TG16t (Lic-NB) | Direct Peer to Peer | Vishal Kalkundrikar (Ondas) | 13-Jul-2023 03:29:13 ET | Download, Revise
13-Jul-2023 ET | 2023 | 410 | 0 | TG16t (Lic-NB) | direct peer to peer comments JJ | Juha Juntunen (MCC) | 13-Jul-2023 03:09:52 ET | Download, Revise
12-Jul-2023 ET | 2023 | 385 | 3 | TG16t (Lic-NB) | D0.92 for Vishal comments | Juha Juntunen (MCC) | 12-Jul-2023 09:26:06 ET | Download, Revise

## Slide 9: Meeting Notes
Review draft P802.16t_ D0.92_forVishal.pdf (Dated 6/27)
Review notes in “15-23-0385-01-016t-d0-92-for-vishal-comments (Review Notes)”
  Upload to Mentor with review comments up to 8.6.7.5 TX signal filtering
Wednesday
  Presentation of “: DPP Pairing and Authentication Presentation” 398r0.
  Further work on TLS details and mode for AES will be applied to additional update to DPP document 643 next revision.
  Upload notes in “15-23-0385-03-016t-d0-92-for-vishal-comments (Review Notes)”
    Actions for Yael and Vishal
  Adjust 15-22-0643 to follow draft format and structure. Align Word clauses to draft structure.
  Vishal will update 643r22 and convert to framemaker, and use it as master going forward.
Thursday
  Define “Band” as a “frequency range that is partitioned into sub-channels”

## Slide 10: Output Documents
Tuesday and Wednesday comment resolutions in 15-23-0385-03-016t-d0-92-for-vishal-comments.docx
Thursday comment resolutions in 15-23-0410-02-016t-direct-peer-to-peer-comments-jj.docx.
Latest DPP Clause draft text 15-22-0643-23-016t-direct-peer-to-peer.docx

## Slide 11: Next Steps following July Plenary
Comment resolutions from Thursday in are in 15-23-0410-01-016t-direct-peer-to-peer-comments-jj.docx.
Other comment resolutions in 15-23-0385-03-016t-d0-92-for-vishal-comments.docx
Incorporate new definition into Clause 3:
  Define “Band” as a “frequency range that is partitioned into sub-channels”
Vishal and Yael to create updated DPP text in 643r24.
Vishal and Harry to update draft to 0.93 based on 643r24 and new definition for Clause 3.
Develop list of 3rd party stakeholders to review draft from participants in TG in first year.
Draft 0.93 created by August 3rd
  Conduct WG Comment Collection starting August 5th running for 30 days.
  Share Draft 0.93 and 802.16-2017 with 3rd parties
Conduct Comment Resolution in September Interim (Sept 11-14)
Based on resolutions, develop draft 1.0 following September Interim.
Start WG Letter Ballot 1.0 when D1.0 is ready (Late September)

## Slide 12: Project Timeline
Milestone | Date
Task Group Start | Jan 2020
SRD Approval | April 2021
SDD Approval | Jan 2022
Draft Development | 
Informal TG review of draft | Mar 2023
Working Group Letter Ballot | July Sept 2023
Working Group Recirculation Letter Ballot | Sep Nov 2023
SA Ballot | Jan Mar 2024
Forward to RevCom | July Sept 2024
PAR Expiration Date: 31 Dec 2024
If needed, request PAR extension July 2024