## Slide 1
Project: IEEE P802.15 Working Group for Wireless Specialty Networks (WSN)
Submission Title: Licensed Narrowband Amendment TG16t January 2024
Date Submitted: 2024-01-18
Source: Tim Godfrey, EPRI
Abstract: TG Closing Report
Purpose: TG Closing Report
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG16t January Interim Agenda
Introductions, Secretary, Review and Approve Agenda
Policy Review
Review of contributions
Resolution of Comments from LB201 on P802.16t_D1.0 TG16t Draft 1.0
Preparation for recirculation Letter Ballot
Adjourn

## Slide 3: Plan for week
Tuesday PM1 1:30pm EST
Wednesday PM1 1:30pm EST
Thursday AM2 10:30am EST
Thursday PM1 1:30pm EST

## Slide 4: January Meeting Start Status
LB201 First Letter Ballot
  OPENING OF BALLOT: Monday, December 11, 2023
  CLOSING OF BALLOT: Wednesday, January 10, 2024, at 18:00
214 Comments
Comment Resolution Spreadsheet:
  15-24-0049-00-016t-TG16t-Letter-Ballot-201-Comments-and-Resolutions.xlsx
VOTERS | 138
VOTED | 77
YES | 68
ABSTAIN | 7
NO | 2
% VOTERS | 55.80%
% YES | 97.14%
% ABSTAIN | 9.09%
Did Not Vote | 61
Did Not Vote % | 44.2%

## Slide 5: Contributions for January 2024 Plenary
10-Jan-2024 ET | 2024 | 16 | 0 | TG16t (Lic-NB) | SecurityChangesOnD1.0 | Ondas | 10-Jan-2024 12:00:23 ET | Download, Revise
10-Jan-2024 ET | 2024 | 15 | 0 | TG16t (Lic-NB) | SubchGroupRelocation_IE | Vishal Kalkundrikar (Ondas) | 10-Jan-2024 11:45:19 ET | Download, Revise
10-Jan-2024 ET | 2024 | 14 | 0 | TG16t (Lic-NB) | Simplified NE with Authentication Changes | Vishal Kalkundrikar (Ondas) | 10-Jan-2024 11:37:41 ET | Download, Revise
10-Jan-2024 ET | 2023 | 542 | 1 | TG16t (Lic-NB) | ALLOC-MAG and IE updated | Ondas | 10-Jan-2024 11:28:17 ET | Download, Revise

## Slide 6: Comment Resolution
All comments resolved
Motion to approve resolution to LB201 comments in 802.15-24-0049r4-TG16t-LB201-Comments-and-Resolutions.xlsx
TG Motion
  Moved Menashe
  Second Vishal
  Approved with unanimous consent

## Slide 7: Formation of Comment Resolution Group
Move that 802.15 WG approve the formation of a Comment Resolution Group (CRG) for the WG balloting of the P802.15.16t_D02 with the following membership: Tim Godfrey (Chair), Vishal Kalkundrikar, Harry Bims, Tero Kivinen, and Joerg Robert. The 802.15.16 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Approved by Task Group
  Unanimous Consent

## Slide 8: Teleconference / CRG Meeting
Tuesday February 6, 2024
8am PT, 11am ET, 17:00 Europe, 21:30 India
Approved with unanimous consent

## Slide 9: Project Timeline
Milestone | Date
Task Group Start | Jan 2020
SRD Approval | April 2021
SDD Approval | Jan 2022
Draft Development | 
Informal TG review of draft | Mar 2023
Working Group Letter Ballot | Nov 2023
Working Group Recirculation Letter Ballot | March 2024
SA Ballot | Mar 2024
Forward to RevCom | Nov 2024
PAR Expiration Date: 31 Dec 2024
Request PAR Extension July 2024