## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [January 2024 SG Next Gen SUN PHY Closing Report]
Date Submitted: [18 January, 2024]
Source: [Joerg ROBERT] Company [TU Ilmenau/Fraunhofer IIS]
Address [Helmholtzplatz 2, Ilmenau, 98693, Germany]
E-Mail:[joerg.robert@ieee.org]
Abstract: []
Purpose: [Information to WG15]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: SG Next Gen SUN PHY Closing Report
Joerg Robert (TU Ilmenau/Fraunhofer IIS)

## Slide 3: Agenda and Achievements
Final agenda is posted in 15-24/0007r4
4 meeting slots
Main agenda topics:
  Discussion of use-cases
  Discussion of Channel Models
  FCC Requirements for “Digital Communication Systems”
  Initial discussion of Technical Guidance Document
  Discussion of Timeline

## Slide 4: Timeline
May 2024: Become TG
November 2024: Finish channel model discussions
May 2025: Deadline for new material
November 2025: First draft
January 2026: Working group pre-ballot review
May 2026: 1st Letter Ballot
September 2026: 2nd Letter Ballot
November 2026: 1st SA Ballot
January 2027: 2nd SA Ballot
March 2027: Submission to RevCom

## Slide 5: Telephone Conferences
February 7th, 4pm CET, 10am ET, duration 2h

## Slide 6: Plan for Denver in March 2024
Continued discussion on use-cases
Further discussion on channel models
Initial draft of technical guidance document
Discussion of proposals
4 meeting slots requested

## Slide 7: Meeting Minutes
Meeting minutes will be published in 15-24/0083r0

## Slide 8: Thank You! Any Questions?