## Slide 1
P802.15.4me Report to EC on Unconditional Approval to go to SA Ballot
Date: 2024-03-11
March 2024
Gary Stuebing - Cisco Systems
Slide 1
Author(s):
Name | Affiliations | Email
Gary Stuebing | Cisco Systems | Gstuebing@cisco.com
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 1

## Slide 2
Introduction
This document contains the report to the IEEE 802 LSCM in support of a request for unconditional approval to send IEEE P802.15.4me DX.0 to SA Ballot.
The WG motion to request unconditional approval was approved during the March session of the 802.15 working group on dd March 2024.
  Passed in the Working Group xx yes, x no, x abstain
Slide 2
Gary Stuebing - Cisco Systems
March 2024
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 2

## Slide 3
Status Summary
The TG04me Draft went through 4 WG Letter Ballots. Draft P802.15.4me/D3last achieved 95.96% approval rate (> 75% needed for an approved draft)
The TG has resolved 323 comments received on drafts P802.15.4/D0first
The TG has resolved 313 comments received on drafts P802.15.4/D01
The TG has resolved 87 comments received on drafts P802.15.4/D02
The TG received 16 comments, all withdrawn for P802.15.4/D03last
Slide 3
Gary Stuebing - Cisco Systems
March 2024

## Slide 4
March 2024
Gary Stuebing - Cisco Systems
)
Slide 4
802.15 WG Letter Ballot Results – P802.15.4
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
197 | 23-Sep-2023 | Technical Letter Ballot for P802.15.4/D00 | Technical | 133 | 97 | 72.93 | 5 | 5.15% | 87 | 5 | 94.57%
200 | 08-Nov-2023 | First recirculation draft, P802.15.4/D01 | Recirculation | 137 | 100 | 72.99% | 4 | 4.0% | 89 | 7 | 92.71%
202 | 11-Jan-2024 | Second recirculation draft, P802.15.4/D02 | Recirculation | 137 | 102 | 74.45% | 6 | 5.88% | 92 | 4 | 95.83%
203 | 05-Feb-2024 | Third recirculation draft, P802.15.4/D03 | Recirculation | 137 | 103 | 75.18% | 4 | 3.88% | 95 | 4 | 95.96%
 |  |  | Final Tally | 137 | 103 | 75.18% | 4 | 3.88% | 95 | 4 | 95.96%
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 4

## Slide 5
802.15 WG Letter Ballot Comments – P802.15.4me
March 2024
Gary Stuebing - Cisco Systems
)
Slide 5
Ballot ID | Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
197 | 23-Sep-2023 | Technical Letter Ballot for P802.15.4/D00 | 323 (77 T, 241 E, 3 Gen 2 Unclassified)
200 | 08-Nov-2023 | First recirculation draft, P802.15.4/D01 | 313 (126 T, 186 E, 1 Unclassified)
202 | 11-Jan-2024 | Second recirculation draft, P802.15.4/D02 | 87 (27 T, 56 E, 4 Unclassified)
203 | 05-Feb-2024 | Third recirculation draft, P802.15.4/D03 | 16 (3 T, 13 E) (*ALL COMMENTS WITHDRAWN BY SUBMITTERS)
Total |  |  | 739 (233 T, 496 E, 3 G, 7 Unclassified)
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 5

## Slide 6
IEEE-SA Mandatory Editorial Coordination
Mandatory Editorial Coordination (MEC) completed in the final report doc.: IEEE SA 802.15.4me MEC Review – DCN 15-24-0053-00-04me
Slide 6
Tero Kivinen (Self)
March 2024

## Slide 7
Unsatisfied comments by “No” voting commenter (92 must-be-satisfied comments received in LB197) No unsatisfied comments, 6 “No” votes in LB197
March 2024
Gary Stuebing - Cisco Systems
Slide 7
Voter | 197 | 203 |  |  |  | Total
Hendricus De Ruijter | 6 | 0 |  |  |  | 6
Tero Kivinen | 0 | 0 |  |  |  | 0
Alexander Krebs | 16 | 0 |  |  |  | 16
Vinod Kristen | 1 | 0 |  |  |  | 1
Dries Nierynck | 2 | 0 |  |  |  | 2
Robert Joerg | 59 | 0 |  |  |  | 59
Total |  |  |  |  |  | 
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 7

## Slide 8
Unsatisfied Comments in Categories (33 must-be-satisfied comments received in LB200) No unsatisfied comments, 4 “No” votes in LB200
March 2024
Gary Stuebing - Cisco Systems
)
Slide 8
Voter | 200 | 203 |  |  |  | Total
Alexander Krebs | 16 | 0 |  |  |  | 16
Tero Kivinen | 0 | 0 |  |  |  | 0
Dries Nierynck | 3 | 0 |  |  |  | 0
Robert Joerg | 8 | 0 |  |  |  | 59
Total |  |  |  |  |  | 
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 8

## Slide 9
Unsatisfied Comments in Categories (27 must-be-satisfied comments received in LB202) No unsatisfied comments, 1 “No” votes in LB202
March 2024
Gary Stuebing - Cisco Systems
)
Slide 9
Voter | 202 | 203 |  |  |  | Total
Billy Verso | 24 | 0 |  |  |  | 0
Total |  |  |  |  |  | 
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 9

## Slide 10
Unsatisfied comments (No must-be-satisfied comments received in LB202) No unsatisfied comments, no No votes in LB203
Slide 10
March 2024
Gary Stuebing - Cisco Systems

## Slide 11
TGxxx Timeline
March 2024
Gary Stuebing - Cisco Systems
Slide 11
 | Open | Close
First SA Ballot | Mmm dd, 202x | Mmm dd, 202x
Second SA Ballot | Mmm dd, 202x | Mmm dd, 202x
Third SA Ballot | Mmm dd, 202x | Mmm dd, 202x
EC to Revcom | Mmm 202x | 
Revcom to SB | Mmm 202x | 
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 11