IEEE P802.15

Wireless Personal Area Networks

|  |  |  |
| --- | --- | --- |
| Project | IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs) | |
| Title | Mar24 Session Minutes for Privacy | |
| Date Submitted | 13 March 2024 | |
| Source | Ann T Krieger | E-mail: AnnKrieger.dod@gmail.com |
| Re: | March 2024 Plenary Session | |
| Abstract | Meeting minutes for the TG 4ac | |
| Purpose | Provide meeting minutes | |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend, or withdraw material contained herein. | |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. | |

# IEEE 802.15 TG4ac - Privacy

## Tuesday 12 March 2024

1. **10:30am** The TG chair Tero Kivinen (self) called the meeting in order.
2. Displaying the opening report (doc # [*15-24-0149-01*](https://mentor.ieee.org/802.15/dcn/24/15-24-0149-01-04ac-march-opening-and-closing.pptx)):

* A call was made for essential patents. No one had anything to disclose.
* The agenda was approved
* The minutes from the Jan Meeting (doc # [*15-24-0059-00*](https://mentor.ieee.org/802.15/dcn/24/15-24-0059-00-04ac-jan24-meeting-minutes-for-privacy.docx)) were approved, no objections

Agenda:

* Work on required primitives and frame formats.

More Information:

* “List of issues to be solved” (doc# [*15-23-0422-04*](https://mentor.ieee.org/802.15/dcn/23/15-23-0422-04-04ac-list-of-issues-to-be-solved.docx))
* The project task list (doc # [*15-23-0397-00*](https://mentor.ieee.org/802.15/dcn/23/15-23-0397-00-04ac-project-task-list-for-tg4ac.xlsx))
* The timeline was presented expecting the first version of the draft in Mar 2024, but that has been moved to May 2024.

Updated the “list of issues to be solved” - (doc# [*15-23-0422-05*](https://mentor.ieee.org/802.15/dcn/23/15-23-0422-05-04ac-list-of-issues-to-be-solved.docx))

Started working on the primitives document (doc # [15-24-0166-00](https://mentor.ieee.org/802.15/dcn/24/15-24-0166-00-04ac-privacy-primitives.docx)).

**12:00 pm** This meeting was recessed.

**Tuesday 12 March 2024**

**1:32pm** TG chair Tero Kivinen (self) called the meeting to order.

Continued working on the “Primitives” document (doc # [15-24-0166-00](https://mentor.ieee.org/802.15/dcn/24/15-24-0166-00-04ac-privacy-primitives.docx))

* Identifiers include: Network Identifier, Network key, and Device identifier.
* Primitives discussed:
  + Sending list of addresses
  + Confirmation of receipt of address list
  + Request to get list of addresses
  + Assignment of addresses to remote peer
  + Confirmation of address assignment
  + Network announcement
  + Network request
  + Updating key source
  + Confirmation of updating key source

Worked on the closing report (doc # [*15-24-0149-01*](https://mentor.ieee.org/802.15/dcn/24/15-24-0149-01-04ac-march-opening-and-closing.pptx)):

* Will meet in May for 2 slots.
* Coordinate that we don’t overlap with TG4ab, 802.11 TGbi
  + If not, then have at least 1 meeting not overlapped with TG4ab.
* Plan on working on draft.

**2:33pm** Meeting adjourned.