## Slide 1
Project: IEEE P802.15 Working Group for Wireless Specialty Networks (WSN)
Submission Title: Licensed Narrowband Amendment TG16t May 2024
Date Submitted: 2024-05-16
Source: Tim Godfrey, EPRI
Abstract: Closing Report
Purpose: Closing Report for task group meeting
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG16t May Interim Agenda
Introductions, Secretary, Review and Approve Agenda
Policy Review
Review of contributions
Review of Comment resolution from LB204 on P802.16t_D2.0 TG16t Draft 2.0
Preparation for recirculation Letter Ballot of D3.0
Adjourn

## Slide 3: Plan for week
Monday AM2 10:30am CEST
Tuesday AM2 10:30am CEST
Wednesday PM1 1:30pm CEST
Thursday AM2 10:30am CEST

## Slide 4: Contributions for May 2024 Interim
16-May-2024 ET | 2024 | 308 | 0 | TG16t (Lic-NB) | IEEE802.16 RevisionProposal | Menashe Shahar (Ondas)

## Slide 5: Comment Resolution Review
Review of P802.16t_D2.0pdf
  Resolve TBD items in 15-24-0214-01-016t-TG16t LB204 Consolidated Comments and Resolutions.xlsx
Review resolved comments in 214r1, and Harry will develop a draft 2.1.
Tuesday: Additional editorial comments added in 15-24-0214-02-016t-TG16t LB204 Consolidated Comments and Resolutions.xlsx
Tuesday – implement comment resolutions to create D2.1
  If complete and ready, rename to D3.0, and conduct motions to start recirculation WG Letter Ballot.

## Slide 6: Motions
TG Motion to approve LB204 comment resolutions in 15-24-0214-04-016t-TG16t LB204 Consolidated Comments and Resolutions.xlsx
  Unanimous consent
TG Motion to start Recirculation Letter Ballot
  Move that TG16t formally request that the 802.15 WG start a WG Recirculation requesting approval of document P802-15-16t_D3.0 and to forward document P802-15-16_D3.0, to Standards Association ballot.
    Moved Vishal
    Second Harry
    Unanimous Consent
Motion text for WG:
  Move that 802.15 WG formally request that 802.15 WG start a WG recirculation WG Recirculation requesting approval of document P802-15-16t_D3.0 and to forward document P802-15-16t_D3.0, to Standards Association ballot.

## Slide 7: Formation of Comment Resolution Group
Move that 802.15 WG approve the formation of a Comment Resolution Group (CRG) for the WG balloting of the P802.15.16t_D03 with the following membership: Tim Godfrey (Chair), Vishal Kalkundrikar, Harry Bims, Tero Kivinen, and Joerg Robert. The 802.15.16 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
TG Vote
  Moved Vishal
  Second Harry
  Unanimous Consent

## Slide 8: Teleconference / CRG Meeting
Tuesday June 11, 9am PT

## Slide 9: TG Motion to request PAR extension
MOTION: “802.15 WG requests that the IEEE 802 LMSC forward the 802.15.16t PAR extension documentation contained in 15-24-0299-00-016t-P802.16t_PAR-Extension.pdf to NesCom.”
  Moved Harry
  Second Menashe
  Unanimous Consent

## Slide 10: Plan to form SA Ballot pool, and start SA Ballot
If no new comments on D3.0, send to SA Ballot
If new comments are received, then create D4.0.
Plan to initiate SA ballot in July.
Initiate MEC

## Slide 11: Longer Term Plans
Initiate a revision PAR to develop a revision to 802.16.
Revision PAR to be submitted in July under 48-hour rule (no CSD required due to licensed spectrum).

## Slide 12: Project Timeline
Milestone | Date
Task Group Start | Jan 2020
SRD Approval | April 2021
SDD Approval | Jan 2022
Draft Development | 
Informal TG review of draft | Mar 2023
Working Group Letter Ballot | Nov 2023
Working Group Recirculation Letter Ballot | March 2024
SA Ballot | May 2024
Forward to RevCom | Nov 2024
PAR Expiration Date: 31 Dec 2024
Request PAR Extension July 2024

## Slide 13: Future Meetings
July 2024 Plenary
  July 15-18 – Montreal, QC, Canada
Sept 2024 Interim
  Sept 9-12 – Waikoloa, Hawaii, USA

## Slide 14: Closing
Any Other Business
Actions
Adjourn