## Slide 1
P802.16 Report to LMSC on Unconditional Approval to go to SA Ballot
Date: 2024-07-16
July 2024
Tim Godfrey (EPRI)
Slide 1
Author(s):
Name | Affiliations | Email
Tim Godfrey | EPRI | tim.godfrey@ieee.org
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 1

## Slide 2
Introduction
This document contains the report to the IEEE 802 LMSC in support of a request for unconditional approval to send IEEE P802.16t D3.0 to SA Ballot.
The WG motion to request unconditional approval was approved during the July session of the 802.15 working group on 18 July 2024.
  Passed in the Working Group xx yes, x no, x abstain
Slide 2
Tim Godfrey (EPRI)
July 2024
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 2

## Slide 3
Status Summary
The TG16t Draft went through 3 WG Letter Ballots. Draft P802.16t/D3 achieved 100% approval rate (> 75% needed for an approved draft)
The TG has resolved 214 comments received on drafts P802.16t/D1.0
The TG has resolved 36 comments received on drafts P802.16t/D2.0
The TG did not receive any comments for P802.16t/D3.0
Slide 3
Tim Godfrey (EPRI)
July 2024

## Slide 4
July 2024
Tim Godfrey (EPRI)
Slide 4
802.15 WG Letter Ballot Results – P802.16t
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
LB201 | 10-Jan-2024 | Technical Letter Ballot for P802.16t/D1.0 | Technical | 138 | 78 | 57% | 8 | 9% | 68 | 2 | 97%
LB204 | 09-Apr-2024 | First recirculation draft, P802.16t/D2.0 | Recirculation | 138 | 49 | 36% | 4 | 8% | 45 | 0 | 100%
LB205 | 11-Jun-2024 | Second recirculation draft, P802.16t/D3.0 | Recirculation | 138 | 42 | 30% | 2 | 4.8% | 40 | 0 | 100%
 |  |  | Final Tally | 138 | 96 | 70% | 8 | 8% | 88 | 0 | 100%
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 4

## Slide 5
802.15 WG Letter Ballot Comments – P802.16t
July 2024
Tim Godfrey (EPRI)
Slide 5
Ballot ID | Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
LB201 | 10-Jan-2024 | Technical Letter Ballot for P802.16t/D1.0 | 214 (57 T, 137 E)
LB204 | 09-Apr-2024 | First recirculation draft, P802.16t/D2.0 | 36 (14 T, 21 E)
LB205 | 11-Jun-2024 | Second recirculation draft, P802.16t/D3.0 | 0 (0 T, 0 E)
Total |  |  | 250 (71 T, 158 E)
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 5

## Slide 6
IEEE-SA Mandatory Editorial Coordination
Mandatory Editorial Coordination (MEC) completed in the final report doc.
MEC Review will be initiated concurrent with the first SA ballot.
Slide 6
Tim Godfrey (EPRI)
July 2024

## Slide 7
Unsatisfied comments by “No” voting commenter (0 must-be-satisfied comments received in LB205) No unsatisfied comments, no “No” votes in LB205
July 2024
Tim Godfrey (EPRI)
Slide 7
Voter | xxx | xxx | xxx | xxx | xxx | Total
Total |  |  |  |  |  | 
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 7

## Slide 8
Unsatisfied Comments in Categories (0 must-be-satisfied comments received in LB205) No unsatisfied comments, no “No” votes in LB205
July 2024
Tim Godfrey (EPRI)
Slide 8
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 8

## Slide 9
Unsatisfied comments (No must-be-satisfied comments received in LB205) No unsatisfied comments, no No votes in LB205
Slide 9
July 2024
Tim Godfrey (EPRI)

## Slide 10
Estimated TG16t Timeline
July 2024
Tim Godfrey (EPRI)
Slide 10
 | Open | Close
First SA Ballot | July 2024 | August 2024
Second SA Ballot | Sept 2024 | Sept 2024
Third SA Ballot | Nov 2024 | Nov 2024
EC to Revcom | Dec 2024 | 
Revcom to SB | Jan 2025 | 
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 10