## Slide 1
P802.16 Report to LMSC on Unconditional Approval to go to SA Ballot
Date: 2024-08-21
July 2024
Tim Godfrey (EPRI)
Slide 1
Author(s):
Name | Affiliations | Email
Tim Godfrey | EPRI | tim.godfrey@ieee.org
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 1

## Slide 2
Introduction
This document contains the report to the IEEE 802 LMSC in support of a request to send IEEE P802.16t D4.0 to SA Ballot.
The WG motion to request sending the draft to SA Ballot was approved with a 802.15 working group letter ballot motion closing on 25 Aug 2024.
  Motion:
  IEEE 802.15 WG has reviewed and approves the CSD: ec-19-0222-00-ACSD-p802-16t.docx; and requests unconditional approval from the LMSC to submit P802.16t_D4.0 to Standards Association ballot.
  Moved by: Phil Beecher
  Seconded by: Tim Godfrey
  Passed in the Working Group x yes, y no, z abstain
Slide 2
Tim Godfrey (EPRI)
July 2024
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 2

## Slide 3
Status Summary
The TG16t Draft has completed 4 WG Letter Ballots. Draft P802.16t/D2.0, P802.16t/D3.0, and P802.16t/D4.0 achieved 100% approval rate (> 75% needed for an approved draft)
  The TG has resolved 214 comments received on draft P802.16t/D1.0
  The TG has resolved 36 comments received on draft P802.16t/D2.0
  The TG has resolved 39 comments received on draft P802.16t/D3.0
  The TG received 0 comments on draft P802.16t/D4.0
Slide 3
Tim Godfrey (EPRI)
July 2024

## Slide 4
July 2024
Tim Godfrey (EPRI)
Slide 4
802.15 WG Letter Ballot Results – P802.16t
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
LB201 | 10-Jan-2024 | Technical Letter Ballot for P802.16t/D1.0 | Technical | 138 | 78 | 57% | 8 | 9% | 68 | 2 | 97%
LB204 | 09-Apr-2024 | First recirculation draft, P802.16t/D2.0 | Recirculation | 138 | 49 | 36% | 4 | 8% | 45 | 0 | 100%
LB205 | 11-Jun-2024 | Second recirculation draft, P802.16t/D3.0 | Recirculation | 138 | 42 | 30% | 2 | 4.8% | 40 | 0 | 100%
LB208 | 12-Aug-2024 | Third recirculation draft, P802.16t/D4.0 | Recirculation | 138 | 37 | 27% | 2 | 5.4% | 35 | 0 | 100%
 |  |  | Total | 138 | 102 | 74% | 10 | 9.8% | 92 | 0 | 100%
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 4

## Slide 5
802.15 WG Letter Ballot Comments – P802.16t
July 2024
Tim Godfrey (EPRI)
Slide 5
Ballot ID | Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
LB201 | 10-Jan-2024 | Technical Letter Ballot for P802.16t/D1.0 | 194 (57 T, 137 E)
LB204 | 09-Apr-2024 | First recirculation draft, P802.16t/D2.0 | 35 (14 T, 21 E)
LB205 | 11-Jun-2024 | Second recirculation draft, P802.16t/D3.0 | 39 (1 T, 38 E)
LB208 | 12-Aug-2024 | Third recirculation draft, P802.16t/D4.0 | 0 (0 T, 0 E)
Total |  |  | 268 (72 T, 196 E)
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 5

## Slide 6
IEEE-SA Mandatory Editorial Coordination
Mandatory Editorial Coordination (MEC) completed on 8/2/24.
Feedback:
  Copyright statement needs to be added to the first page prior to initial SA Ballot
  Front matter needs to be updated prior to last SA Ballot recirc
Slide 6
Tim Godfrey (EPRI)
July 2024

## Slide 7
Unsatisfied comments by “No” voting commenter (0 must-be-satisfied comments received in LB208) No unsatisfied comments, no “No” votes in LB208
July 2024
Tim Godfrey (EPRI)
Slide 7
Voter | xxx | xxx | xxx | xxx | xxx | Total
Total |  |  |  |  |  | 
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 7

## Slide 8
Estimated TG16t Timeline
July 2024
Tim Godfrey (EPRI)
Slide 8
 | Open | Close
First SA Ballot | August 2024 | Sept 2024
Second SA Ballot | Sept 2024 | Oct 2024
Third SA Ballot | Nov 2024 | Dec 2024
EC to RevCom | Dec 2024 | 
RevCom to SB | Jan 2025 | 
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
John Doe, Some Company
Page 8

## Slide 9
LMSC Motion
Motion:
Approve sending P802.16t D4.0 to Standards Association Ballot.
Confirm the CSD for P802.16t in ec-19-0222-00-ACSD.
Moved by: Clint Powell
Seconded by: Tim Godfrey
The final WG15 package supporting this motion can be found at: 15-24-0367-04-016t
Slide 9
Tim Godfrey (EPRI)
July 2024