## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: 15.7a Higher Rate, Longer Range OCC TG Closing Report (September 2024)
Date Submitted: September 12, 2024
Source: Yeong Min Jang [Kookmin University].
Address
Voice: +82-2-910-5068 E-Mail: yjang@kookmin.ac.kr
Re:
Abstract: IEEE 802.15.7a Higher Rate, Longer Range OCC TG Closing Report for September 2024
Purpose: [Closing Report to WG]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2
IEEE 802.15.7a Higher Rate, Longer Range OCC TG Closing report September 12, 2024

## Slide 3: Accomplishment for the meeting
1 Slot (on AM1 Thur.)
  Meeting Objectives and Agenda Approval (474-01)
  IEEE 802.15.7a to RevCom (538-00)
  Discussion of TG and WG Motion
  Plan for Teleconference schedule
  Plan for November meeting
  Adjourn

## Slide 4
TG Motion #1
    TG Motion to approve the formation of CRG for the SA recirculation ballot
Move that 802.15.7a TG approve the formation of a Comment Resolution Group (CRG) for the SA balloting of the P802.15.7a with the following membership: Yeong Min Jang(Chair), Sangsung Choi, Sang-Kyu Lim, Ryuji Kohno, and Seongsoon Joo. The 802.15.7a CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved By: Ryuji Kohno
Seconded By: Phil Beecher
Approved by unanimous consent

## Slide 5
TG Motion #2
Motion: TG7a requests that 802.15 WG reviews and approves the CSD 15-19-0297-r3 and requests approval from the IEEE 802 LMSC to submit P802.15.7-D8 to RevCom.
        Move: Phil Beecher
        Second: Tim Godfrey
        Results: Unanimous consent

## Slide 6
WG Motion #1
    CRG formation for the SA Ballot
Move that 802.15 WG approve the formation of a Comment Resolution Group (CRG) for the SA balloting of the P802.15.7a with the following membership: Yeong Min Jang (Chair), Sangsung Choi, Sang-Kyu Lim, Ryuji Kohno, and Seongsoon Joo. The 802.15.7a CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved By:
Seconded By:
Approved by

## Slide 7
WG Motion #2
Motion: 802.15 WG has reviewed and approved the CSD 15-19-0297-r3 and requests approval from the IEEE 802 LMSC to submit P802.15.7 D8 to RevCom.
Moved By: Yeong Min Jang
Seconded By: Phil Beecher
Approved by

## Slide 8: Plan for November Meeting
1 slot (AM1 on Thur.)