## Slide 1
  GRIDMAN Task Group Opening Presentation Session #77
[IEEE 802.16 Mentor Presentation Template (Rev. 0)]
Document Number:
  IEEE 802.16-12-0037-00-Gdoc_GRIDMAN_Opening_presentation_s77
Date Submitted:
  16-January-2012
Source:
  Tim Godfrey Voice:
  EPRI E-mail:
  *<http://standards.ieee.org/faqs/affiliationFAQ.html>
Re:
Base Contribution:
  N/A
Purpose:
  Session #77 Opening Report / Agenda for GRIDMAN Task Group
Notice:
  This document does not represent the agreed views of the IEEE 802.16 Working Group or any of its subgroups. It represents only the views of the participants listed in the “Source(s)” field above. It is offered as a basis for discussion. It is not binding on the contributor(s), who reserve(s) the right to add, amend or withdraw material contained herein.
Copyright Policy:
  The contributor is familiar with the IEEE-SA Copyright Policy <http://standards.ieee.org/IPR/copyrightpolicy.html>.
Patent Policy:
  The contributor is familiar with the IEEE-SA Patent Policy and Procedures:
      <http://standards.ieee.org/guides/bylaws/sect6-7.html#6> and <http://standards.ieee.org/guides/opman/sect6.html#6.3>.
  Further information is located at <http://standards.ieee.org/board/pat/pat-material.html> and <http://standards.ieee.org/board/pat >.

## Slide 2: 802.16 GRIDMAN Task Group Opening Report Session #77, Jacksonville, Florida
16 January 2012

## Slide 3: GRIDMAN Purpose and Scope
GRIDMAN – “Greater Reliability in Disrupted Metropolitan Area Networks”
  Improving metropolitan area and field area wireless network reliability and robustness
Applications / Stakeholders
  Utilities: Smart Grid, Distribution Automation
  Public Safety
  Disaster Relief
  Government applications
  Critical Infrastructure

## Slide 4: GRIDMAN Status
During Session #76
  Comment resolution for 802.16rev3 base AWD. Commentary database for 802.16n: IEEE 802.16n-11/0026
    Resolved 35 AWD comments
    27 Accepted, 6 Superseded, 2 Withdrawn
  Comment resolution for 802.16.1 base AWD. Commentary database for 802.16.1a: IEEE 802.16n-11/0027
    Resolved 72 AWD comments
    64 Accepted, 1 Rejected, 5 Superseded, 2 Withdrawn
  One comment on GRIDMAN SRD rejected by commenter

## Slide 5: Session #76 Output Documents
Closing Report – IEEE 802.16n-11/0029
GRIDMAN 16n AWD Commentary Database at end of Session: IEEE 802.16n-11/0026r2
GRIDMAN 16.1a Commentary Database at end of Session: IEEE 802.16n-11/0027r2
GRIDMAN SRD Commentary Database at end of Session: IEEE IEEE 802.16n-11/0030r1
Minutes of Session #76 16-12-0038-00-000n-draft-minutes-of-session-76.docx
Two AWDs
  On 802.16rev3: 80216n-11_0032.pdf
  On 802.16.1: 80216n-11_0033.pdf

## Slide 6: Goals for Session #77
Comment resolution for SRD comments in commentary database 16-12-0104-00-Gdoc-commentary-database-on-gridman-srd.cmt
  1 technical comment
Comment resolution for AWD comments in commentary database
16-12-0102-00-Gdoc-commentary-database-on-802-16n-awd-802-16n-11-0032.cmt on AWD for 802.16rev3
  15 comments
    15 technical
Comment resolution for AWD comments in commentary database
16-12-0103-00-Gdoc-commentary-database-on-802-16-1a-awd-802-16n-11-0033.cmt on AWD for 802.16.1
  31 comments
    28 technical
    3 editorial

## Slide 7: Goals for Session #77
Letter Ballot on both AWD Drafts

## Slide 8: GRIDMAN Session #77 Agenda
Date | Time | Details
Monday 16 Jan 2012 St Johns | 16:00 – 18:00 | Review patent slides, attendance, roster. Approve agenda SRD Comments
Tuesday 17 Jan 2012 St Johns | 08:30 – 18:00 | AWD Comment resolution and Contributions (Start with 16rev3, but ask for comparable comments on 16.1 for each topic)
Wednesday 18 Jan 2012 St Johns | 08:00 – 10:00 | 802.16 WG PPC Plenary Session
 | 10:30 – 18:00 | AWD Comment resolution and Contributions
Thursday 19 Jan 2012 St Johns | 08:30 – 12:30 | Review AWD Compliance Spreadsheet and draft status
 | 13:30 – 15:30 | Evaluation and Motions for Letter Ballot Review work plan and schedule, New business and closing

## Slide 9: TG Motion 1 (16n)
Motion:
"To authorize the editor to generate Draft P802.16n/D1 based on IEEE 802.16n-11/0032 and the comment resolutions in "IEEE 802.16-12-0102-02-Gdoc" and request the WG to conduct a Letter Ballot on that draft.“
  Moved: Eldad Zeira
  Second: Eunkyung Kim
  Vote: 11: 0 : 0

## Slide 10: TG Motion 2 (16.1a)
Motion:
"To authorize the editor to generate Draft P802.16.1a/D1 based on IEEE 802.16n-11/0033 and the comment resolutions in "IEEE 802.16-12-0103-02-Gdoc" and request the WG to conduct a Letter Ballot on that draft.“
  Moved: Eldad Zeira
  Second: Sungcheol Chang
  Vote: 11 : 0 : 0

## Slide 11: Draft and LB schedule
The approval of the motion to send the drafts to Letter Ballot serves to baseline the drafts. The threshold for technical changes to the drafts will be at 75% approval for the remainder of the process.
Sponsor ballot pool(s) will open Jan 27 through Feb 26 (for 802.16n and 802.16.1a)
  Pool is valid for 6 months
Feb 13 – Drafts available
Feb 20 – Letter ballot opens
March 5 – Close of LB, comments due AOE
March 12 - Session #78

## Slide 12: SRD Change
One change to SRD in document 0049, Remedy 2 is accepted.
Updated SRD will be uploaded to Mentor as document IEEE 802.16-12-0132-00-Gdoc

## Slide 13: TGn Timetable
Approved SRD Nov 2010
SARM finalized, AWD ToC approved Jan 2011
Contributions for AWD Mar - July 2011
Contributions for AWD Sept 2011
Contributions / TG internal review ballot Nov 2011
WG LB Jan 2012
Recirc 1 Mar 2012
Recirc 2 May 2012
Start Sponsor Ballot July 2012
Sponsor completed Mar 2013
Approved Std June 2013

## Slide 14: Administrative
Review of Patent slides
  This slide set is available at http://standards.ieee.org/board/pat/pat-slideset.ppt
Don’t forget to sign in for your attendance
  http://murphy.events.ieee.org