## Slide 1
  GRIDMAN Task Group Closing Report - Session #77
[IEEE 802.16 Mentor Presentation Template (Rev. 0)]
Document Number:
  IEEE 802.16-12—0133-00-Gdoc
Date Submitted:
  2012-01-19
Source:
  Tim Godfrey Voice:
  EPRI E-mail:
  *<http://standards.ieee.org/faqs/affiliationFAQ.html>
Re:
Base Contribution:
  N/A
Purpose:
  Session #77 (Jacksonville, FL) Closing Report for GRIDMAN Task Group
Notice:
  This document does not represent the agreed views of the IEEE 802.16 Working Group or any of its subgroups. It represents only the views of the participants listed in the “Source(s)” field above. It is offered as a basis for discussion. It is not binding on the contributor(s), who reserve(s) the right to add, amend or withdraw material contained herein.
Copyright Policy:
  The contributor is familiar with the IEEE-SA Copyright Policy <http://standards.ieee.org/IPR/copyrightpolicy.html>.
Patent Policy:
  The contributor is familiar with the IEEE-SA Patent Policy and Procedures:
      <http://standards.ieee.org/guides/bylaws/sect6-7.html#6> and <http://standards.ieee.org/guides/opman/sect6.html#6.3>.
  Further information is located at <http://standards.ieee.org/board/pat/pat-material.html> and <http://standards.ieee.org/board/pat >.

## Slide 2: 802.16n GRIDMAN Closing Report Session #77, Jacksonville, Florida
19 January 2011

## Slide 3: Goals for Session #77
Comment resolution for SRD comments in commentary database IEEE 802.16-12-0104-00-Gdoc
  2 technical comments
Comment resolution for AWD comments in commentary database
IEEE 802.16-12-0102-00-Gdoc on AWD for 802.16rev3
  15 comments
    15 technical
Comment resolution for AWD comments in commentary database
IEEE 802.16-12-0103-00-Gdoc on AWD for 802.16.1
  31 comments
    28 technical
    3 editorial

## Slide 4: Accomplishments this week
Completed comment resolution for SRD: Resolutions in commentary database IEEE 802.16-12-0104-01-Gdoc
  Resolved 2 technical comments: 1 accepted, 1 rejected
Completed comment resolution on AWD for 802.16rev3: Resolutions in commentary database IEEE 802.16-12-0102-02-Gdoc
  15 comments: 14 accepted, 1 superceded
Completed comment resolution on AWD for 802.16.1: Resolutions in commentary database: IEEE 802.16-12-0103-02-Gdoc
  31 comments: 25 accepted, 1 Accept-modified, 4 superceded, 1 withdrawn

## Slide 5: Session #75 Output Documents
This closing Report – IEEE 802.16-12-0133-00-Gdoc
GRIDMAN AWD Commentary Database at end of Session for 802.16rev3 baseline : IEEE 802.16-12-0102-02-Gdoc
GRIDMAN AWD Commentary Database at end of Session for 802.16.1 baseline : IEEE 802.16-12-0103-02-Gdoc
GRIDMAN SRD Commentary Database at end of Session for 802.16.1 baseline : IEEE 802.16-12-0104-02-Gdoc
Updated SRD - IEEE 802.16-12-0132-00-Gdoc
Minutes of Session #77 – IEEE 802.16-12-0134-00-Gdoc
Two AWDs (Available Feb 13)
  On 802.16rev3: P802.16n/D1
  On 802.16.1: P802.16.1a/D1

## Slide 6: WG Motion 1
Motion:
"To generate WG Draft P802.16n/D1 based on IEEE 802.16n-11/0032 and the comment resolutions in "IEEE 802.16-12-0102-02-Gdoc" and to initiate a WG Letter Ballot on that draft."

## Slide 7: WG Motion 2
Motion:
"To generate WG Draft P802.16.1a/D1 based on IEEE 802.16n-11/0033 and the comment resolutions in "IEEE 802.16-12-0103-02-Gdoc" and to initiate a WG Letter Ballot on that draft."

## Slide 8: Timetable before Session #78
Feb 13 – AWD Drafts available
Feb 20 – Letter ballot opens
March 5 – Close of LB, comments due AOE
March 12 - Reply comments due, start of Session #78

## Slide 9: GRIDMAN Timetable
Approved SRD Nov 2010
SARM finalized, AWD ToC approved Jan 2011
Contributions for AWD Mar - July 2011
Contributions for AWD Sept 2011
Contributions for AWD Nov 2011
WG LB Jan 2012
WG LB Recirc 1 Mar 2012
WG LB Recirc 2 May 2012
Sponsor July 2012
Approved Std March 2013