## Slide 1
  P802.16r Small Cell Backhaul Closing Report – Session #86
[IEEE 802.16 Mentor Presentation Template (Rev. 0)]
Document Number:
  16-13-0158-00-Gdoc
Date Submitted:
  18 July 2013
Source:
  Ching-Tarng Hsieh Voice: +886-3-591-7379
  Industrial Technology Research Institute E-mail: chsieh@itri.org.tw
Re:
  NONE
Base Contribution:
  NONE
Purpose:
  This contribution summarizes the activities of the 802.16 Small Cell Backhaul TG for Session #86 and requests 802.16 action on the TG outputs.
Notice:
  This document does not represent the agreed views of the IEEE 802.16 Working Group or any of its subgroups. It represents only the views of the participants listed in the “Source(s)” field above. It is offered as a basis for discussion. It is not binding on the contributor(s), who reserve(s) the right to add, amend or withdraw material contained herein.
Copyright Policy:
  The contributor is familiar with the IEEE-SA Copyright Policy <http://standards.ieee.org/IPR/copyrightpolicy.html>.
Patent Policy:
  The contributor is familiar with the IEEE-SA Patent Policy and Procedures:
      <http://standards.ieee.org/guides/bylaws/sect6-7.html#6> and <http://standards.ieee.org/guides/opman/sect6.html#6.3>.
  Further information is located at <http://standards.ieee.org/board/pat/pat-material.html> and <http://standards.ieee.org/board/pat >.

## Slide 2: Summary of Meeting Sessions
During Session #8, the Small Cell Backhaul P802.16r held four meetings:
Monday 15 July 2013 16:00 PM – 18:00 PM
  M1
Tuesday 16 July 2013 09:00 AM – 10:00 AM
  M1
Tuesday 16 July 2013 10:30 AM – 12:30 PM
  M1
Thursday 18 July 2013 10:30 AM – 12:30 PM
  M1

## Slide 3: Summary of Input Contributions
REF | TITLE | SOURCE | ACTION
802.16-13-0142-04-000r | Overview of transport network architecture | Zein | NOTED
802.16-13-0137-00-000r | Small Cell Cross Industry Meeting Summary | Hsieh | NOTED
802.16-13-0144-01-000r | Proposed changes to IEEE 802.16r Architecture and Requirements | Marks | AGREED
802.16-13-0150-00- 000r | Proposed LS to ONF: Views of IEEE 802.16 Working Group regarding wireless OpenFlow | Marks | AGREED
802.16-13-0151-01-Gcon | View of Connection-Oriented Software-Defined Networking for Wireless Backhaul of Small Cells | Marks | Agreed as attachment to document #150

## Slide 4: Chair’s Summary of Discussions
The project reviewed five contributions about Small Cell Backhaul and related activities going on in other organizations
The group discussed connection-oriented SDN for wireless backhaul and related LS to ONF.
Assigned an ad hoc to draft an LS to SCF about IEEE 802.16r activity and SCF backhaul requirements (802.16-13-0153-00-WGLS, to be discussed at WG closing)
Discussed the Draft Architecture and Requirements Document (802.16-13-0073-01-000r), incorporated contribution 802.16-13-0144-01-000r in the document, and issued revision 3 of the document
Call for contributions and teleconference calls
  To be determined at the WG closing plenary
  Approved minutes of session #85

## Slide 5: Documents Agreed to Be Recommended for Plenary Approval
SG REF | TITLE | PLENARY REF
 | Proposed LS to ONF: Views of IEEE 802.16 Working Group regarding Wireless OpenFlow | 16-13-0150-00-000r
 | Draft LS to SCF: Cooperation with Small Cell Forum Backhaul SIG | 16-13-0153-00-000r

## Slide 6: Plenary Approval Motions (1)
MOTION: To approve the “Proposed LS to ONF: Views of IEEE 802.16 Working Group regarding Wireless OpenFlow”
(802.16-13-0150-02-000r)
  Mover: Ching-Tarng Hsieh
  Second: Harry Bims

## Slide 7: Plenary Approval Motions (2)
MOTION: To approve the “Draft LS to SCF: Cooperation with Small Cell Forum Backhaul SIG ”
(802.16-13-0153-01)
  Mover: Ching-Tarng Hsieh
  Second:Jaesun Cha