## Slide 1
  Proposal to Consider Transfer of 802.16 Projects
[IEEE 802.16 Mentor Presentation Template (Rev. 0)]
Document Number: IEEE 802.16-14-0038-02-Gcon
Date Submitted:
  2014-07-16
Source:
  Roger Marks Voice: +1 802 capable
  EthAirNet Associates E-mail: roger@ethair.net
  404 Montview Blvd
  Denver, CO 80207 USA
  *<http://standards.ieee.org/faqs/affiliationFAQ.html>
Re:
Base Contribution:
Purpose:
  To outline a proposal offering to transfer 802.16 projects to other IEEE 802 Working Groups.
Notice:
  This document does not represent the agreed views of the IEEE 802.16 Working Group or any of its subgroups. It represents only the views of the participants listed in the “Source(s)” field above. It is offered as a basis for discussion. It is not binding on the contributor(s), who reserve(s) the right to add, amend or withdraw material contained herein.
Copyright Policy:
  The contributor is familiar with the IEEE-SA Copyright Policy <http://standards.ieee.org/IPR/copyrightpolicy.html>.
Patent Policy:
  The contributor is familiar with the IEEE-SA Patent Policy and Procedures:
      <http://standards.ieee.org/guides/bylaws/sect6-7.html#6> and <http://standards.ieee.org/guides/opman/sect6.html#6.3>.
  Further information is located at <http://standards.ieee.org/board/pat/pat-material.html> and <http://standards.ieee.org/board/pat >.

## Slide 2: 802.16 Working Group Activity
Working Group has three PARs
WG participation as a whole is light
  9 members
  1 potential member
IEEE 802 EC members inquired during March Plenary regarding WG and project viability
  see IEEE 802 EC minutes and IEEE 802.16-14-0034-03

## Slide 3: Project Relocation
Maintaining a Working Group requires overhead.
For social and organizational reasons, participants may be more likely to engage in projects within their primary Working Group.
It is feasible that existing 802.16 projects could attract broader participation if relocated to other, more active 802 Working Groups.
Such feasibility is enhanced if the project could take advantage of synergy with other activities within the new Working Group home.

## Slide 4: IEEE Std 802.16 Amendment Projects
P802.16q: multi-tier (small-cells, etc.)
  PAR: August 2012 (expires Dec 2016)
  Good progress; draft in WG Letter Ballot
P802.16r: small-cell backhaul
  PAR: Dec 2012 (expires Dec 2016)
  incomplete Architecture and Requirements Document
  interest mainly in Ethernet backhaul and SDN aspects
Projects and base standard should not be renamed or renumbered.
If projects are moved, then ongoing maintenance of the base standard should be moved together with projects.
IEEE Std 802.16 is being used in specialized smart grid and utility applications that may be synergistic with, for example, 802.15 Working Group activities.

## Slide 5: Standalone Project
P802.16.3: Mobile Broadband Network Performance Measurements
  PAR: August 2012 (expires Dec 2016)
  Good progress; solid Architecture and Requirements Document
  not directed at 802.16 air interface; could be easily relocated to a different IEEE 802 Working Group
  could be renumbered without serious implications

## Slide 6: Possible Project Relocation
Consider opportunities to move projects into other 802 WGs.
Invite other WGs to consider interest in IEEE 802.16 standards and projects.
Change of WG assignment would require a PAR change, because PAR specifies WG.

## Slide 7: Suggestions
802.16 WG should solicit interest from other WGs in current base standards and projects
802.16 WG should solicit suggestions regarding practicality and advisability of various approaches
If nothing changes and the projects remain within 802.16, their development should continue as long as participants continue to advance the work
  additional participation from other WGs participants, and from those outside the current 802 community, should be encouraged
Any plan should be based on 802 EC coordination and consensus prior to formal decision.

## Slide 8: 802.16 Project Activity Schedules
https://mentor.ieee.org/802.16/dcn/14/16-14-0048