DA 12-1144

Released:  July 17, 2012

WIRELESS TELECOMMUNICATIONS BUREAU SEEKS COMMENT ON REQUESTS BY PROGENY LMS, LLC, FCR, INC., HELEN WONG-ARMIJO, AND PCS PARTNERS, L.P. FOR WAIVER AND EXTENSION OF TIME TO CONSTRUCT 900 MHZ MULTILATERATION LOCATION AND MONITORING SERVICE LICENSES

WT Docket 12-202

Comment Date:  August 16, 2012

Reply Comment Date:  August 31, 2012

By this Public Notice, the Wireless Telecommunications Bureau (Bureau) seeks comment on the requests for a waiver of Section 90.155(d) of the Commission’s Rules and extension of time filed by multiple licensees in the Multilateration and Location and Monitoring Service (M-LMS) to meet their construction deadlines for their 900 MHz M-LMS Economic Area (EA) licenses.  Section 90.155(d) of the Commission’s Rules requires M-LMS EA licensees either:  (1) to construct and place in operation a sufficient number of base stations that utilize multilateration location service to one-third of the EA’s population within five years of the initial license grant, and two-thirds of the population within ten years or, (2) in the alternative, to provide substantial service to their licensed area within the appropriate five and ten year benchmarks.  In an Order issued in November 2008, the Bureau extended these construction requirements for Progeny, FCR, Wong-Armijo, PCS Partners, and two other M-LMS licensees, requiring these licensees to meet the five-year construction requirement on or before July 19, 2012, and the ten-year requirement on or before July 19, 2014.

Progeny Waiver Request.  Progeny seeks the following extensions of the applicable construction requirements:  (1) a ninety day extension of the first construction deadline (until October 19, 2012) for 80 M-LMS licenses covering 40 specified EA’s; (2) a two year extension of both the first and second construction deadlines (until July 19, 2014, and July 19, 2016, respectively) of 40 licenses covering 20 EA’s; (3) a three year extension of the first and second construction deadlines (until July 19, 2015, and July 19, 2017, respectively) for 60 licenses covering 30 EA’s; and (4) a four year extension of these deadlines (until July 19, 2016, and July 19, 2018, respectively) for 48 licenses covering 25 EA’s.

Progeny plans to deploy a position location service under a waiver of two technical rules, which the Bureau granted in December 2011 under the conditions that Progeny file a report demonstrating that its M-LMS system will not cause unacceptable levels of interference to Part 15 devices and the Commission provides notification that Progeny may commence commercial service.  Progeny explains that it seeks a ninety day extension of the first construction deadline for its M-LMS stations in forty of its most populous and urban EA’s in order for the Commission to complete its review of Progeny’s Part 15 test demonstration and authorize Progeny to provide commercial service.  Progeny further explains that it seeks a two, three, or four year extension of the first and second construction deadlines for its M-LMS stations covering suburban and rural EA’s to enable Progeny “to undertake a phased and coordinated rollout of its position location service.”  Progeny claims a waiver is warranted due to the regulatory uncertainty and resulting delay surrounding Progeny’s M-MLS licenses.  Progeny asserts that because of the regulatory uncertainty, “the necessary M-LMS equipment remains unavailable on a mass-production scale despite Progeny’s diligent efforts to pursue its development.”  As such, Progeny argues that these “impediments are beyond their control and strict application of the construction deadlines would be inequitable and unduly burdensome.”  Progeny notes that it is diligently proceeding with the construction of its M-LMS network.

Progeny contends that a Commission grant “would serve the public interest because its M-LMS network will address public safety needs, including the critical need for improved location accuracy for emergency E911 services, particularly indoors and in dense urban areas.”  Progeny further asserts that the “unique spectrum sharing requirements of the 901-928 MHz band ensure that the band will continue to be used by other services and will not be left fallow while Progeny completes the construction of its M-LMS network.”

FCR and Wong-Armijo Waiver Requests.  FCR seeks a five-year extension of the first construction deadline (until July 19, 2017) for 13 M-LMS licenses covering 13 EA’s.  Wong-Armijo seeks a five-year extension of the first construction deadline (until July 19, 2017) for 84 M-LMS licenses covering 60 EA’s.  FCR and Wong-Armijo both claim a waiver is needed as nothing has changed since November of 2008, when the Commission extended the build-out dates for all M-LMS licenses, as there is still no nonproprietary, commercially available equipment, no M-LMS licensee provides a commercial service, the rules remain unchanged, and the LMS rulemaking remains pending.

PCS Partners Waiver Request.  PCS Partners seeks an extension of the first and second construction deadlines until five years after final Commission action on the rule changes proposed in the 904-928 MHz Bands NPRM for 32 M-LMS licenses covering 32 EA’s.  PCS Partners states that a waiver is needed because the factors the Bureau relied on in the LMS Extension Order remain materially unchanged.  PCS Partners states that “based on its continuing due diligence, PCS Partners believes there has been no material change in the equipment market since the [LMS Extension Order]” and there is no viable equipment that would permit PCS Partners to satisfy its initial construction deadline.  PCS Partners further claims that regulatory uncertainty remains, affecting the equipment market, and that resolution of the pending rulemaking proceeding would bring certainty to the future of licensed operations in the 902-928 MHz band.

Procedural Matters

Comments on the request are due no later than August 16, 2012.  Reply comments are due no later than August 31, 2012.  All filings should reference the docket number of this proceeding, WT 12-202.

This proceeding has been designated as a “permit-but-disclose” proceeding in accordance with the Commission's ex parte rules.  Persons making ex parte presentations must file a copy of any written presentation or a memorandum summarizing any oral presentation within two business days after the presentation (unless a different deadline applicable to the Sunshine period applies).  Persons making oral ex parte presentations are reminded that memoranda summarizing the presentation must (1) list all persons attending or otherwise participating in the meeting at which the ex parte presentation was made, and (2) summarize all data presented and arguments made during the presentation.  If the presentation consisted in whole or in part of the presentation of data or arguments already reflected in the presenter’s written comments, memoranda or other filings in the proceeding, the presenter may provide citations to such data or arguments in his or her prior comments, memoranda, or other filings (specifying the relevant page and/or paragraph numbers where such data or arguments can be found) in lieu of summarizing them in the memorandum.  Documents shown or given to Commission staff during ex parte meetings are deemed to be written ex parte presentations and must be filed consistent with rule 1.1206(b).  In proceedings governed by rule 1.49(f) or for which the Commission has made available a method of electronic filing, written ex parte presentations and memoranda summarizing oral ex parte presentations, and all attachments thereto, must be filed through the electronic comment filing system available for that proceeding, and must be filed in their native format (e.g., .doc, .xml, .ppt, searchable .pdf).  Participants in this proceeding should familiarize themselves with the Commission’s ex parte rules.

Comments may be filed using the Commission's Electronic Comment Filing System (ECFS) or by filing paper copies.  See Electronic Filing of Documents in Rulemaking Proceedings, 63 Fed. Reg. 24121 (1998).  Comments filed through the ECFS can be sent as an electronic file via the Internet to http:// www.fcc.gov/cgb/ecfs/.  Generally, only one copy of an electronic submission must be filed.  If multiple docket or rulemaking numbers appear in the caption of this proceeding, however, commenters must transmit one electronic copy of the comments to each docket or rulemaking number referenced in the caption.  In completing the transmittal screen, commenters should include their full name, U.S. Postal Service mailing address, and the applicable docket or rulemaking number.  Parties may also submit an electronic comment by Internet e-mail.  To get filing instructions for e-mail comments, commenters should send an e-mail to ecfs@fcc.gov, and should include the following words in the body of the message, “get form.” A sample form and directions will be sent in reply.

Parties who choose to file by paper must file an original and one copy of each filing.  If more than one docket or rulemaking number appears in the caption of this proceeding, commenters must submit two additional copies for each additional docket or rulemaking number.

Filings can be sent by hand or messenger delivery, by commercial overnight courier, or by first-class or overnight U.S. Postal Service mail (although we continue to experience delays in receiving U.S. Postal Service mail).  All filings must be addressed to the Commission's Secretary, Office of the Secretary, Federal Communications Commission.

-Effective December 28, 2009, all hand-delivered paper filings for the Commission’s Secretary must be delivered to FCC Headquarters at 445 12th St., S.W., Room TW-A325, Washington, DC20554.  All hand deliveries must be held together with rubber bands or fasteners.  Envelopes must be disposed of before entering the building.  The filing hours at this location are 8:00 a.m. to 7:00 p.m.  PLEASE NOTE:  The Commission’s former filing location at 236 Massachusetts Ave., N.E. is permanently closed.

-Commercial overnight mail (other than U.S. Postal Service Express Mail and Priority Mail) must be sent to 9300 East Hampton Drive, Capitol Heights, MD20743.

-U.S. Postal Service first-class mail, Express Mail, and Priority Mail should be addressed to 445 12th Street, S.W., Washington, DC20554.

Parties are requested to send one copy of their comments and reply comments to Best Copy and Printing, Inc., Portals II, 445 12th Street, S.W., Room CY-B402, Washington, D.C.20554, (800) 378-3160, e-mail FCC@BCPIWEB.com.

The request, and comments and reply comments filed in response to this Public Notice are available for viewing via the Commission's Electronic Comment Filing System (ECFS) by entering the docket number, WT 12-.   The documents also will be available for public inspection and copying during business hours in the FCC Reference Information Center, Portals II, 445 12th Street S.W., Room CY-A257, Washington, D.C. 20554.  They may also be purchased from Best Copy and Printing, Inc., telephone (800) 378-3160, facsimile (202) 488-5563, TTY (202) 488-5562, e-mail FCC@BCPIWEB.com.

Alternate formats of this Public Notice (computer diskette, large print, audio recording, and Braille) are available to persons with disabilities by contacting the Consumer & Governmental Affairs Bureau at (202) 418-0530 (voice), (202) 418-0432 (TTY), or send an e-mail to fcc504@fcc.gov.

For further information, contact Ms. Becky Schwartz of the Mobility Division, Wireless Telecommunications Bureau at (202) 418-7178, or via e-mail at Becky.Schwartz@fcc.gov.

Action by the Chief, Mobility Division, Wireless Telecommunications Bureau.

- FCC -

ATTACHMENT A

FILE NUMBERS, CALLSIGNS, MARKET CODES, MARKET DESCRIPTIONS, AND CHANNEL BLOCKS FOR WHICH WAIVER OF 90.155(D) IS REQUESTED BY PROGENY

| File Number | Call Sign | Market Code | Market Description | Channel Block |
| --- | --- | --- | --- | --- |
| 0005273211 | WPQP849 | BEA003 | Boston-Worcester-Lawrence-Lowe | B |
| 0005273212 | WPQP850 | BEA003 | Boston-Worcester-Lawrence-Lowe | C |
| 0005273213 | WPQP855 | BEA006 | Syracuse, NY-PA | B |
| 0005273214 | WPQP856 | BEA006 | Syracuse, NY-PA | C |
| 0005273215 | WPQP863 | BEA010 | New York-No. New Jer.-Long Isl | B |
| 0005273216 | WPQP864 | BEA010 | New York-No. New Jer.-Long Isl | C |
| 0005273217 | WPQP867 | BEA012 | Philadelphia-Wilmington-Atl. C | B |
| 0005273218 | WPQP868 | BEA012 | Philadelphia-Wilmington-Atl. C | C |
| 0005273219 | WPQP869 | BEA013 | Washington-Baltimore, DC-MD-VA | B |
| 0005273220 | WPQP870 | BEA013 | Washington-Baltimore, DC-MD-VA | C |
| 0005273221 | WPQP875 | BEA018 | Greensboro-Winston-Salem-High | B |
| 0005273222 | WPQP876 | BEA018 | Greensboro-Winston-Salem-High | C |
| 0005273223 | WPQP877 | BEA019 | Raleigh-Durham-Chapel Hill, NC | B |
| 0005273224 | WPQP878 | BEA019 | Raleigh-Durham-Chapel Hill, NC | C |
| 0005273225 | WPQP883 | BEA023 | Charlotte-Gastonia-Rock Hill, | B |
| 0005273226 | WPQP884 | BEA023 | Charlotte-Gastonia-Rock Hill, | C |
| 0005273227 | WPQP895 | BEA029 | Jacksonville, FL-GA | B |
| 0005273228 | WPQP896 | BEA029 | Jacksonville, FL-GA | C |
| 0005273229 | WPQP897 | BEA030 | Orlando, FL | B |
| 0005273230 | WPQP898 | BEA030 | Orlando, FL | C |
| 0005273231 | WPQP899 | BEA031 | Miami-Fort Lauderdale, FL | B |
| 0005273232 | WPQP900 | BEA031 | Miami-Fort Lauderdale, FL | C |
| 0005273233 | WPQP905 | BEA034 | Tampa-St. Petersburg-Clearwate | B |
| 0005273234 | WPQP906 | BEA034 | Tampa-St. Petersburg-Clearwate | C |
| 0005273235 | WPQP911 | BEA040 | Atlanta, GA-AL-NC | B |
| 0005273236 | WPQP912 | BEA040 | Atlanta, GA-AL-NC | C |
| 0005273237 | WPQP925 | BEA049 | Cincinnati-Hamilton, OH-KY-IN | B |
| 0005273238 | WPQP926 | BEA049 | Cincinnati-Hamilton, OH-KY-IN | C |
| 0005273239 | WPQP929 | BEA051 | Columbus, OH | B |
| 0005273240 | WPQP930 | BEA051 | Columbus, OH | C |
| 0005273241 | WPQP931 | BEA053 | Pittsburgh, PA-WV | B |
| 0005273242 | WPQP932 | BEA053 | Pittsburgh, PA-WV | C |
| 0005273243 | WPQP935 | BEA055 | Cleveland-Akron, OH-PA | B |
| 0005273244 | WPQP936 | BEA055 | Cleveland-Akron, OH-PA | C |
| 0005273245 | WPQP939 | BEA057 | Detroit-Ann Arbor-Flint, MI | B |
| 0005273246 | WPQP940 | BEA057 | Detroit-Ann Arbor-Flint, MI | C |
| 0005273247 | WPQP943 | BEA062 | Grand Rapids-Muskegon-Holland, | B |
| 0005273248 | WPQP944 | BEA062 | Grand Rapids-Muskegon-Holland, | C |
| 0005273249 | WPQP945 | BEA063 | Milwaukee-Racine, WI | B |
| 0005273250 | WPQP946 | BEA063 | Milwaukee-Racine, WI | C |
| 0005273251 | WPQP947 | BEA064 | Chicago-Gary-Kenosha, IL-IN-WI | B |
| 0005273252 | WPQP948 | BEA064 | Chicago-Gary-Kenosha, IL-IN-WI | C |
| 0005273253 | WPQP953 | BEA067 | Indianapolis, IN-IL | B |
| 0005273254 | WPQP954 | BEA067 | Indianapolis, IN-IL | C |
| 0005273255 | WPQP961 | BEA071 | Nashville, TN-KY | B |
| 0005273256 | WPQP962 | BEA071 | Nashville, TN-KY | C |
| 0005273257 | WPQP963 | BEA073 | Memphis, TN-AR-MS-KY | B |
| 0005273258 | WPQP964 | BEA073 | Memphis, TN-AR-MS-KY | C |
| 0005273259 | WPQP977 | BEA083 | New Orleans, LA-MS | B |
| 0005273260 | WPQP978 | BEA083 | New Orleans, LA-MS | C |
| 0005273261 | WPQP991 | BEA096 | St. Louis, MO-IL | B |
| 0005273262 | WPQP992 | BEA096 | St. Louis, MO-IL | C |
| 0005273263 | WPQP993 | BEA099 | Kansas City, MO-KS | B |
| 0005273264 | WPQP994 | BEA099 | Kansas City, MO-KS | C |
| 0005273265 | WPQQ212 | BEA125 | Oklahoma City, OK | B |
| 0005273266 | WPQQ213 | BEA125 | Oklahoma City, OK | C |
| 0005273267 | WPQQ214 | BEA127 | Dallas-Fort Worth, TX-AR-OK | B |
| 0005273268 | WPQQ215 | BEA127 | Dallas-Fort Worth, TX-AR-OK | C |
| 0005273269 | WPQQ218 | BEA131 | Houston-Galveston-Brazoria, TX | B |
| 0005273270 | WPQQ219 | BEA131 | Houston-Galveston-Brazoria, TX | C |
| 0005273271 | WPQQ224 | BEA134 | San Antonio, TX | B |
| 0005273272 | WPQQ225 | BEA134 | San Antonio, TX | C |
| 0005273273 | WPQQ226 | BEA141 | Denver-Boulder-Greeley, CO-KS- | B |
| 0005273274 | WPQQ227 | BEA141 | Denver-Boulder-Greeley, CO-KS- | C |
| 0005273275 | WPQQ234 | BEA152 | Salt Lake City-Ogden, UT-ID | B |
| 0005273276 | WPQQ235 | BEA152 | Salt Lake City-Ogden, UT-ID | C |
| 0005273277 | WPQQ236 | BEA153 | Las Vegas, NV-AZ-UT | B |
| 0005273278 | WPQQ237 | BEA153 | Las Vegas, NV-AZ-UT | C |
| 0005273279 | WPQQ242 | BEA158 | Phoenix-Mesa, AZ-NM | B |
| 0005273280 | WPQQ243 | BEA158 | Phoenix-Mesa, AZ-NM | C |
| 0005273281 | WPQQ246 | BEA160 | Los Angeles-Riverside-Orange C | B |
| 0005273282 | WPQQ247 | BEA160 | Los Angeles-Riverside-Orange C | C |
| 0005273283 | WPQQ248 | BEA161 | San Diego, CA | B |
| 0005273284 | WPQQ249 | BEA161 | San Diego, CA | C |
| 0005273285 | WPQQ252 | BEA163 | San Francisco-Oakland-San Jose | B |
| 0005273286 | WPQQ253 | BEA163 | San Francisco-Oakland-San Jose | C |
| 0005273287 | WPQQ257 | BEA167 | Portland-Salem, OR-WA | B |
| 0005273288 | WPQQ258 | BEA167 | Portland-Salem, OR-WA | C |
| 0005273289 | WPQQ261 | BEA170 | Seattle-Tacoma-Bremerton, WA | B |
| 0005273290 | WPQQ262 | BEA170 | Seattle-Tacoma-Bremerton, WA | C |
| 0005273309 | WPQP853 | BEA005 | Albany-Schenectady-Troy, NY | B |
| 0005273310 | WPQP854 | BEA005 | Albany-Schenectady-Troy, NY | C |
| 0005273311 | WPQP857 | BEA007 | Rochester, NY-PA | B |
| 0005273312 | WPQP858 | BEA007 | Rochester, NY-PA | C |
| 0005273313 | WPQP859 | BEA008 | Buffalo-Niagara Falls, NY-PA | B |
| 0005273314 | WPQP860 | BEA008 | Buffalo-Niagara Falls, NY-PA | C |
| 0005273315 | WPQP871 | BEA015 | Richmond-Petersburg, VA | B |
| 0005273316 | WPQP872 | BEA015 | Richmond-Petersburg, VA | C |
| 0005273317 | WPQP879 | BEA020 | Norfolk-Virginia Beach-Newport | B |
| 0005273318 | WPQP880 | BEA020 | Norfolk-Virginia Beach-Newport | C |
| 0005273319 | WPQP927 | BEA050 | Dayton-Springfield, OH | B |
| 0005273320 | WPQP928 | BEA050 | Dayton-Springfield, OH | C |
| 0005273321 | WPQP937 | BEA056 | Toledo, OH | B |
| 0005273322 | WPQP938 | BEA056 | Toledo, OH | C |
| 0005273323 | WPQP959 | BEA070 | Louisville, KY-IN | B |
| 0005273324 | WPQP960 | BEA070 | Louisville, KY-IN | C |
| 0005273325 | WPQP971 | BEA078 | Birmingham, AL | B |
| 0005273326 | WPQP972 | BEA078 | Birmingham, AL | C |
| 0005273327 | WPQP979 | BEA084 | Baton Rouge, LA-MS | B |
| 0005273328 | WPQP980 | BEA084 | Baton Rouge, LA-MS | C |
| 0005273329 | WPQP987 | BEA090 | Little Rock-North Little Rock, | B |
| 0005273330 | WPQP988 | BEA090 | Little Rock-North Little Rock, | C |
| 0005273331 | WPQQ206 | BEA118 | Omaha, NE-IA-MO | B |
| 0005273332 | WPQQ207 | BEA118 | Omaha, NE-IA-MO | C |
| 0005273333 | WPQQ210 | BEA124 | Tulsa, OK-KS | B |
| 0005273334 | WPQQ211 | BEA124 | Tulsa, OK-KS | C |
| 0005273335 | WPQQ216 | BEA130 | Austin-San Marcos, TX | B |
| 0005273336 | WPQQ217 | BEA130 | Austin-San Marcos, TX | C |
| 0005273337 | WPQQ232 | BEA151 | Reno, NV-CA | B |
| 0005273338 | WPQQ233 | BEA151 | Reno, NV-CA | C |
| 0005273339 | WPQQ238 | BEA156 | Albuquerque, NM-AZ | B |
| 0005273340 | WPQQ239 | BEA156 | Albuquerque, NM-AZ | C |
| 0005273341 | WPQQ240 | BEA157 | El Paso, TX-NM | B |
| 0005273342 | WPQQ241 | BEA157 | El Paso, TX-NM | C |
| 0005273343 | WPQQ244 | BEA159 | Tucson, AZ | B |
| 0005273344 | WPQQ245 | BEA159 | Tucson, AZ | C |
| 0005273345 | WPQQ250 | BEA162 | Fresno, CA | B |
| 0005273346 | WPQQ251 | BEA162 | Fresno, CA | C |
| 0005273347 | WPQQ265 | BEA172 | Honolulu, HI | B |
| 0005273348 | WPQQ266 | BEA172 | Honolulu, HI | C |
| 0005273354 | WPQP853 | BEA005 | Albany-Schenectady-Troy, NY | B |
| 0005273355 | WPQP854 | BEA005 | Albany-Schenectady-Troy, NY | C |
| 0005273356 | WPQP857 | BEA007 | Rochester, NY-PA | B |
| 0005273357 | WPQP858 | BEA007 | Rochester, NY-PA | C |
| 0005273358 | WPQP859 | BEA008 | Buffalo-Niagara Falls, NY-PA | B |
| 0005273359 | WPQP860 | BEA008 | Buffalo-Niagara Falls, NY-PA | C |
| 0005273360 | WPQP871 | BEA015 | Richmond-Petersburg, VA | B |
| 0005273361 | WPQP872 | BEA015 | Richmond-Petersburg, VA | C |
| 0005273362 | WPQP879 | BEA020 | Norfolk-Virginia Beach-Newport | B |
| 0005273363 | WPQP880 | BEA020 | Norfolk-Virginia Beach-Newport | C |
| 0005273364 | WPQP927 | BEA050 | Dayton-Springfield, OH | B |
| 0005273365 | WPQP928 | BEA050 | Dayton-Springfield, OH | C |
| 0005273366 | WPQP937 | BEA056 | Toledo, OH | B |
| 0005273367 | WPQP938 | BEA056 | Toledo, OH | C |
| 0005273368 | WPQP959 | BEA070 | Louisville, KY-IN | B |
| 0005273369 | WPQP960 | BEA070 | Louisville, KY-IN | C |
| 0005273370 | WPQP971 | BEA078 | Birmingham, AL | B |
| 0005273371 | WPQP972 | BEA078 | Birmingham, AL | C |
| 0005273372 | WPQP979 | BEA084 | Baton Rouge, LA-MS | B |
| 0005273373 | WPQP980 | BEA084 | Baton Rouge, LA-MS | C |
| 0005273374 | WPQP987 | BEA090 | Little Rock-North Little Rock, | B |
| 0005273375 | WPQP988 | BEA090 | Little Rock-North Little Rock, | C |
| 0005273376 | WPQQ206 | BEA118 | Omaha, NE-IA-MO | B |
| 0005273377 | WPQQ207 | BEA118 | Omaha, NE-IA-MO | C |
| 0005273378 | WPQQ210 | BEA124 | Tulsa, OK-KS | B |
| 0005273379 | WPQQ211 | BEA124 | Tulsa, OK-KS | C |
| 0005273380 | WPQQ216 | BEA130 | Austin-San Marcos, TX | B |
| 0005273381 | WPQQ217 | BEA130 | Austin-San Marcos, TX | C |
| 0005273382 | WPQQ232 | BEA151 | Reno, NV-CA | B |
| 0005273383 | WPQQ233 | BEA151 | Reno, NV-CA | C |
| 0005273384 | WPQQ238 | BEA156 | Albuquerque, NM-AZ | B |
| 0005273385 | WPQQ239 | BEA156 | Albuquerque, NM-AZ | C |
| 0005273386 | WPQQ240 | BEA157 | El Paso, TX-NM | B |
| 0005273387 | WPQQ241 | BEA157 | El Paso, TX-NM | C |
| 0005273388 | WPQQ244 | BEA159 | Tucson, AZ | B |
| 0005273389 | WPQQ245 | BEA159 | Tucson, AZ | C |
| 0005273390 | WPQQ250 | BEA162 | Fresno, CA | B |
| 0005273391 | WPQQ251 | BEA162 | Fresno, CA | C |
| 0005273392 | WPQQ265 | BEA172 | Honolulu, HI | B |
| 0005273393 | WPQQ266 | BEA172 | Honolulu, HI | C |
| 0005273400 | WPQP865 | BEA011 | Harrisburg-Lebanon-Carlisle, P | B |
| 0005273401 | WPQP866 | BEA011 | Harrisburg-Lebanon-Carlisle, P | C |
| 0005273402 | WPQP885 | BEA024 | Columbia, SC | B |
| 0005273403 | WPQP886 | BEA024 | Columbia, SC | C |
| 0005273404 | WPQP889 | BEA026 | Charleston-North Charleston, S | B |
| 0005273405 | WPQP890 | BEA026 | Charleston-North Charleston, S | C |
| 0005273406 | WPQP891 | BEA027 | Augusta-Aiken, GA-SC | B |
| 0005273407 | WPQP892 | BEA027 | Augusta-Aiken, GA-SC | C |
| 0005273408 | WPQP901 | BEA032 | Fort Myers-Cape Coral, FL | B |
| 0005273409 | WPQP902 | BEA032 | Fort Myers-Cape Coral, FL | C |
| 0005273410 | WPQP903 | BEA033 | Sarasota-Bradenton, FL | B |
| 0005273411 | WPQP904 | BEA033 | Sarasota-Bradenton, FL | C |
| 0005273412 | WPQP907 | BEA035 | Tallahassee, FL-GA | B |
| 0005273413 | WPQP908 | BEA035 | Tallahassee, FL-GA | C |
| 0005273414 | WPQP909 | BEA038 | Macon, GA | B |
| 0005273415 | WPQP910 | BEA038 | Macon, GA | C |
| 0005273416 | WPQP913 | BEA041 | Greenville-Spartanburg-Anderso | B |
| 0005273417 | WPQP914 | BEA041 | Greenville-Spartanburg-Anderso | C |
| 0005273418 | WPQP917 | BEA044 | Knoxville, TN | B |
| 0005273419 | WPQP918 | BEA044 | Knoxville, TN | C |
| 0005273420 | WPQP919 | BEA045 | Johnson City-Kingsport-Bristol | B |
| 0005273421 | WPQP920 | BEA045 | Johnson City-Kingsport-Bristol | C |
| 0005273422 | WPQP923 | BEA048 | Charleston, WV-KY-OH | B |
| 0005273423 | WPQP924 | BEA048 | Charleston, WV-KY-OH | C |
| 0005273424 | WPQP933 | BEA054 | Erie, PA | B |
| 0005273425 | WPQP934 | BEA054 | Erie, PA | C |
| 0005273426 | WPQP941 | BEA059 | Green Bay, WI-MI | B |
| 0005273427 | WPQP942 | BEA059 | Green Bay, WI-MI | C |
| 0005273428 | WPQP949 | BEA065 | Elkhart-Goshen, IN-MI | B |
| 0005273429 | WPQP950 | BEA065 | Elkhart-Goshen, IN-MI | C |
| 0005273430 | WPQP951 | BEA066 | Fort Wayne, IN | B |
| 0005273431 | WPQP952 | BEA066 | Fort Wayne, IN | C |
| 0005273432 | WPQP965 | BEA074 | Huntsville, AL-TN | B |
| 0005273433 | WPQP966 | BEA074 | Huntsville, AL-TN | C |
| 0005273434 | WPQP973 | BEA080 | Mobile, AL | B |
| 0005273435 | WPQP974 | BEA080 | Mobile, AL | C |
| 0005273436 | WPQP985 | BEA088 | Shreveport-Bossier City, LA-AR | B |
| 0005273437 | WPQP986 | BEA088 | Shreveport-Bossier City, LA-AR | C |
| 0005273438 | WPQP989 | BEA094 | Springfield, MO | B |
| 0005273439 | WPQP990 | BEA094 | Springfield, MO | C |
| 0005273440 | WPQP995 | BEA100 | Des Moines, IA-IL-MO | B |
| 0005273441 | WPQP996 | BEA100 | Des Moines, IA-IL-MO | C |
| 0005273442 | WPQP997 | BEA101 | Peoria-Pekin, IL | B |
| 0005273443 | WPQP998 | BEA101 | Peoria-Pekin, IL | C |
| 0005273444 | WPQP999 | BEA102 | Davenport-Moline-Rock Island, | B |
| 0005273445 | WPQQ200 | BEA102 | Davenport-Moline-Rock Island, | C |
| 0005273446 | WPQQ201 | BEA104 | Madison, WI-IA-IL | B |
| 0005273447 | WPQQ202 | BEA104 | Madison, WI-IA-IL | C |
| 0005273448 | WPQQ208 | BEA122 | Wichita, KS-OK | B |
| 0005273449 | WPQQ209 | BEA122 | Wichita, KS-OK | C |
| 0005273450 | WPQQ220 | BEA132 | Corpus Christi, TX | B |
| 0005273451 | WPQQ221 | BEA132 | Corpus Christi, TX | C |
| 0005273452 | WPQQ222 | BEA133 | McAllen-Edinburg-Mission, TX | B |
| 0005273453 | WPQQ223 | BEA133 | McAllen-Edinburg-Mission, TX | C |
| 0005273454 | WPQQ228 | BEA147 | Spokane, WA-ID | B |
| 0005273455 | WPQQ229 | BEA147 | Spokane, WA-ID | C |
| 0005273456 | WPQQ230 | BEA150 | Boise City, ID-OR | B |
| 0005273457 | WPQQ231 | BEA150 | Boise City, ID-OR | C |
| 0005273458 | WPQQ263 | BEA171 | Anchorage, AK | B |
| 0005273459 | WPQQ264 | BEA171 | Anchorage, AK | C |
| 0005273491 | WPQP865 | BEA011 | Harrisburg-Lebanon-Carlisle, P | B |
| 0005273492 | WPQP866 | BEA011 | Harrisburg-Lebanon-Carlisle, P | C |
| 0005273493 | WPQP885 | BEA024 | Columbia, SC | B |
| 0005273494 | WPQP886 | BEA024 | Columbia, SC | C |
| 0005273495 | WPQP889 | BEA026 | Charleston-North Charleston, S | B |
| 0005273496 | WPQP890 | BEA026 | Charleston-North Charleston, S | C |
| 0005273497 | WPQP891 | BEA027 | Augusta-Aiken, GA-SC | B |
| 0005273498 | WPQP892 | BEA027 | Augusta-Aiken, GA-SC | C |
| 0005273499 | WPQP901 | BEA032 | Fort Myers-Cape Coral, FL | B |
| 0005273500 | WPQP902 | BEA032 | Fort Myers-Cape Coral, FL | C |
| 0005273501 | WPQP903 | BEA033 | Sarasota-Bradenton, FL | B |
| 0005273502 | WPQP904 | BEA033 | Sarasota-Bradenton, FL | C |
| 0005273503 | WPQP907 | BEA035 | Tallahassee, FL-GA | B |
| 0005273504 | WPQP908 | BEA035 | Tallahassee, FL-GA | C |
| 0005273505 | WPQP909 | BEA038 | Macon, GA | B |
| 0005273506 | WPQP910 | BEA038 | Macon, GA | C |
| 0005273507 | WPQP913 | BEA041 | Greenville-Spartanburg-Anderso | B |
| 0005273508 | WPQP914 | BEA041 | Greenville-Spartanburg-Anderso | C |
| 0005273509 | WPQP917 | BEA044 | Knoxville, TN | B |
| 0005273510 | WPQP918 | BEA044 | Knoxville, TN | C |
| 0005273511 | WPQP919 | BEA045 | Johnson City-Kingsport-Bristol | B |
| 0005273512 | WPQP920 | BEA045 | Johnson City-Kingsport-Bristol | C |
| 0005273513 | WPQP923 | BEA048 | Charleston, WV-KY-OH | B |
| 0005273514 | WPQP924 | BEA048 | Charleston, WV-KY-OH | C |
| 0005273515 | WPQP933 | BEA054 | Erie, PA | B |
| 0005273516 | WPQP934 | BEA054 | Erie, PA | C |
| 0005273517 | WPQP941 | BEA059 | Green Bay, WI-MI | B |
| 0005273518 | WPQP942 | BEA059 | Green Bay, WI-MI | C |
| 0005273519 | WPQP949 | BEA065 | Elkhart-Goshen, IN-MI | B |
| 0005273520 | WPQP950 | BEA065 | Elkhart-Goshen, IN-MI | C |
| 0005273521 | WPQP951 | BEA066 | Fort Wayne, IN | B |
| 0005273522 | WPQP952 | BEA066 | Fort Wayne, IN | C |
| 0005273523 | WPQP965 | BEA074 | Huntsville, AL-TN | B |
| 0005273524 | WPQP966 | BEA074 | Huntsville, AL-TN | C |
| 0005273525 | WPQP973 | BEA080 | Mobile, AL | B |
| 0005273526 | WPQP974 | BEA080 | Mobile, AL | C |
| 0005273527 | WPQP985 | BEA088 | Shreveport-Bossier City, LA-AR | B |
| 0005273528 | WPQP986 | BEA088 | Shreveport-Bossier City, LA-AR | C |
| 0005273529 | WPQP989 | BEA094 | Springfield, MO | B |
| 0005273530 | WPQP990 | BEA094 | Springfield, MO | C |
| 0005273531 | WPQP995 | BEA100 | Des Moines, IA-IL-MO | B |
| 0005273532 | WPQP996 | BEA100 | Des Moines, IA-IL-MO | C |
| 0005273533 | WPQP997 | BEA101 | Peoria-Pekin, IL | B |
| 0005273534 | WPQP998 | BEA101 | Peoria-Pekin, IL | C |
| 0005273535 | WPQP999 | BEA102 | Davenport-Moline-Rock Island, | B |
| 0005273536 | WPQQ200 | BEA102 | Davenport-Moline-Rock Island, | C |
| 0005273537 | WPQQ201 | BEA104 | Madison, WI-IA-IL | B |
| 0005273538 | WPQQ202 | BEA104 | Madison, WI-IA-IL | C |
| 0005273539 | WPQQ208 | BEA122 | Wichita, KS-OK | B |
| 0005273540 | WPQQ209 | BEA122 | Wichita, KS-OK | C |
| 0005273541 | WPQQ220 | BEA132 | Corpus Christi, TX | B |
| 0005273542 | WPQQ221 | BEA132 | Corpus Christi, TX | C |
| 0005273543 | WPQQ222 | BEA133 | McAllen-Edinburg-Mission, TX | B |
| 0005273544 | WPQQ223 | BEA133 | McAllen-Edinburg-Mission, TX | C |
| 0005273545 | WPQQ228 | BEA147 | Spokane, WA-ID | B |
| 0005273546 | WPQQ229 | BEA147 | Spokane, WA-ID | C |
| 0005273547 | WPQQ230 | BEA150 | Boise City, ID-OR | B |
| 0005273548 | WPQQ231 | BEA150 | Boise City, ID-OR | C |
| 0005273549 | WPQQ263 | BEA171 | Anchorage, AK | B |
| 0005273550 | WPQQ264 | BEA171 | Anchorage, AK | C |
| 0005273555 | WPQP845 | BEA001 | Bangor, ME | B |
| 0005273556 | WPQP846 | BEA001 | Bangor, ME | C |
| 0005273557 | WPQP847 | BEA002 | Portland, ME | B |
| 0005273558 | WPQP848 | BEA002 | Portland, ME | C |
| 0005273559 | WPQP851 | BEA004 | Burlington, VT-NY | B |
| 0005273560 | WPQP852 | BEA004 | Burlington, VT-NY | C |
| 0005273561 | WPQP861 | BEA009 | State College, PA | B |
| 0005273562 | WPQP862 | BEA009 | State College, PA | C |
| 0005273563 | WPQP873 | BEA017 | Roanoke, VA-NC-WV | B |
| 0005273564 | WPQP874 | BEA017 | Roanoke, VA-NC-WV | C |
| 0005273565 | WPQP881 | BEA021 | Greenville, NC | B |
| 0005273566 | WPQP882 | BEA021 | Greenville, NC | C |
| 0005273567 | WPQP887 | BEA025 | Wilmington, NC-SC | B |
| 0005273568 | WPQP888 | BEA025 | Wilmington, NC-SC | C |
| 0005273569 | WPQP893 | BEA028 | Savannah, GA-SC | B |
| 0005273570 | WPQP894 | BEA028 | Savannah, GA-SC | C |
| 0005273571 | WPQP915 | BEA043 | Chattanooga, TN-GA | B |
| 0005273572 | WPQP916 | BEA043 | Chattanooga, TN-GA | C |
| 0005273573 | WPQP921 | BEA047 | Lexington, KY-TN-VA-WV | B |
| 0005273574 | WPQP922 | BEA047 | Lexington, KY-TN-VA-WV | C |
| 0005273575 | WPQP955 | BEA068 | Champaign-Urbana, IL | B |
| 0005273576 | WPQP956 | BEA068 | Champaign-Urbana, IL | C |
| 0005273577 | WPQP957 | BEA069 | Evansville-Henderson, IN-KY-IL | B |
| 0005273578 | WPQP958 | BEA069 | Evansville-Henderson, IN-KY-IL | C |
| 0005273579 | WPQP967 | BEA075 | Tupelo, MS-AL-TN | B |
| 0005273580 | WPQP968 | BEA075 | Tupelo, MS-AL-TN | C |
| 0005273581 | WPQP969 | BEA077 | Jackson, MS-AL-LA | B |
| 0005273582 | WPQP970 | BEA077 | Jackson, MS-AL-LA | C |
| 0005273583 | WPQP975 | BEA081 | Pensacola, FL | B |
| 0005273584 | WPQP976 | BEA081 | Pensacola, FL | C |
| 0005273585 | WPQP981 | BEA085 | Lafayette, LA | B |
| 0005273586 | WPQP982 | BEA085 | Lafayette, LA | C |
| 0005273587 | WPQP983 | BEA086 | Lake Charles, LA | B |
| 0005273588 | WPQP984 | BEA086 | Lake Charles, LA | C |
| 0005273589 | WPQQ203 | BEA107 | Minneapolis-St. Paul, MN-WI-IA | A |
| 0005273590 | WPQQ204 | BEA116 | Sioux Falls, SD-IA-MN-NE | B |
| 0005273591 | WPQQ205 | BEA116 | Sioux Falls, SD-IA-MN-NE | C |
| 0005273592 | WPQQ254 | BEA164 | Sacramento-Yolo, CA | A |
| 0005273593 | WPQQ255 | BEA166 | Eugene-Springfield, OR-CA | B |
| 0005273594 | WPQQ256 | BEA166 | Eugene-Springfield, OR-CA | C |
| 0005273595 | WPQQ259 | BEA169 | Richland-Kennewick-Pasco, WA | B |
| 0005273596 | WPQQ260 | BEA169 | Richland-Kennewick-Pasco, WA | C |
| 0005273597 | WPQQ267 | BEA173 | Guam & Northern Mariana Isl. | B |
| 0005273598 | WPQQ268 | BEA173 | Guam & Northern Mariana Isl. | C |
| 0005273599 | WPQQ269 | BEA174 | Puerto Rico & Virgin Isl. | B |
| 0005273600 | WPQQ270 | BEA174 | Puerto Rico & Virgin Isl. | C |
| 0005273601 | WPQQ271 | BEA176 | Gulf of Mexico | B |
| 0005273602 | WPQQ272 | BEA176 | Gulf of Mexico | C |
| 0005273607 | WPQP845 | BEA001 | Bangor, ME | B |
| 0005273608 | WPQP846 | BEA001 | Bangor, ME | C |
| 0005273609 | WPQP847 | BEA002 | Portland, ME | B |
| 0005273610 | WPQP848 | BEA002 | Portland, ME | C |
| 0005273611 | WPQP851 | BEA004 | Burlington, VT-NY | B |
| 0005273612 | WPQP852 | BEA004 | Burlington, VT-NY | C |
| 0005273613 | WPQP861 | BEA009 | State College, PA | B |
| 0005273614 | WPQP862 | BEA009 | State College, PA | C |
| 0005273615 | WPQP873 | BEA017 | Roanoke, VA-NC-WV | B |
| 0005273616 | WPQP874 | BEA017 | Roanoke, VA-NC-WV | C |
| 0005273617 | WPQP881 | BEA021 | Greenville, NC | B |
| 0005273618 | WPQP882 | BEA021 | Greenville, NC | C |
| 0005273619 | WPQP887 | BEA025 | Wilmington, NC-SC | B |
| 0005273620 | WPQP888 | BEA025 | Wilmington, NC-SC | C |
| 0005273621 | WPQP893 | BEA028 | Savannah, GA-SC | B |
| 0005273622 | WPQP894 | BEA028 | Savannah, GA-SC | C |
| 0005273623 | WPQP915 | BEA043 | Chattanooga, TN-GA | B |
| 0005273624 | WPQP916 | BEA043 | Chattanooga, TN-GA | C |
| 0005273625 | WPQP921 | BEA047 | Lexington, KY-TN-VA-WV | B |
| 0005273626 | WPQP922 | BEA047 | Lexington, KY-TN-VA-WV | C |
| 0005273627 | WPQP955 | BEA068 | Champaign-Urbana, IL | B |
| 0005273628 | WPQP956 | BEA068 | Champaign-Urbana, IL | C |
| 0005273629 | WPQP957 | BEA069 | Evansville-Henderson, IN-KY-IL | B |
| 0005273630 | WPQP958 | BEA069 | Evansville-Henderson, IN-KY-IL | C |
| 0005273631 | WPQP967 | BEA075 | Tupelo, MS-AL-TN | B |
| 0005273632 | WPQP968 | BEA075 | Tupelo, MS-AL-TN | C |
| 0005273633 | WPQP969 | BEA077 | Jackson, MS-AL-LA | B |
| 0005273634 | WPQP970 | BEA077 | Jackson, MS-AL-LA | C |
| 0005273635 | WPQP975 | BEA081 | Pensacola, FL | B |
| 0005273636 | WPQP976 | BEA081 | Pensacola, FL | C |
| 0005273637 | WPQP981 | BEA085 | Lafayette, LA | B |
| 0005273638 | WPQP982 | BEA085 | Lafayette, LA | C |
| 0005273639 | WPQP983 | BEA086 | Lake Charles, LA | B |
| 0005273640 | WPQP984 | BEA086 | Lake Charles, LA | C |
| 0005273641 | WPQQ203 | BEA107 | Minneapolis-St. Paul, MN-WI-IA | A |
| 0005273642 | WPQQ204 | BEA116 | Sioux Falls, SD-IA-MN-NE | B |
| 0005273643 | WPQQ205 | BEA116 | Sioux Falls, SD-IA-MN-NE | C |
| 0005273644 | WPQQ254 | BEA164 | Sacramento-Yolo, CA | A |
| 0005273645 | WPQQ255 | BEA166 | Eugene-Springfield, OR-CA | B |
| 0005273646 | WPQQ256 | BEA166 | Eugene-Springfield, OR-CA | C |
| 0005273647 | WPQQ259 | BEA169 | Richland-Kennewick-Pasco, WA | B |
| 0005273648 | WPQQ260 | BEA169 | Richland-Kennewick-Pasco, WA | C |
| 0005273649 | WPQQ267 | BEA173 | Guam & Northern Mariana Isl. | B |
| 0005273650 | WPQQ268 | BEA173 | Guam & Northern Mariana Isl. | C |
| 0005273651 | WPQQ269 | BEA174 | Puerto Rico & Virgin Isl. | B |
| 0005273652 | WPQQ270 | BEA174 | Puerto Rico & Virgin Isl. | C |
| 0005273653 | WPQQ271 | BEA176 | Gulf of Mexico | B |
| 0005273654 | WPQQ272 | BEA176 | Gulf of Mexico | C |

ATTACHMENT B

FILE NUMBERS, CALLSIGNS, MARKET CODES, MARKET DESCRIPTIONS, AND CHANNEL BLOCKS FOR WHICH WAIVER OF 90.155(D) IS REQUESTED BY FCR

| File Number | Call Sign | Market Code | Market Description | Channel Block |
| --- | --- | --- | --- | --- |
| 0005288395 | WPOJ871 | BEA008 | Buffalo-Niagara Falls, NY-PA | A |
| 0005288396 | WPOJ872 | BEA034 | Tampa-St. Petersburg-Clearwate | A |
| 0005288397 | WPOJ873 | BEA040 | Atlanta, GA-AL-NC | A |
| 0005288398 | WPOJ874 | BEA055 | Cleveland-Akron, OH-PA | A |
| 0005288399 | WPOJ875 | BEA153 | Las Vegas, NV-AZ-UT | A |
| 0005288400 | WPTH901 | BEA001 | Bangor, ME | A |
| 0005288401 | WPTH902 | BEA002 | Portland, ME | A |
| 0005288402 | WPTH903 | BEA045 | Johnson City-Kingsport-Bristol | A |
| 0005288403 | WPTH904 | BEA048 | Charleston, WV-KY-OH | A |
| 0005288404 | WPTH905 | BEA052 | Wheeling, WV-OH | A |
| 0005288405 | WPTH906 | BEA054 | Erie, PA | A |
| 0005288406 | WPTH907 | BEA061 | Traverse City, MI | A |
| 0005288407 | WPTH908 | BEA062 | Grand Rapids-Muskegon-Holland, | A |

ATTACHMENT C

FILE NUMBERS, CALLSIGNS, MARKET CODES, MARKET DESCRIPTIONS, AND CHANNEL BLOCKS FOR WHICH WAIVER OF 90.155(D) IS REQUESTED BY WONG-ARMIJO

| File Number | Call Sign | Market Code | Market Description | Channel Block |
| --- | --- | --- | --- | --- |
| 0005288450 | WPTH955 | BEA014 | Salisbury, MD-DE-VA | C |
| 0005288451 | WPTH956 | BEA016 | Staunton, VA-WV | C |
| 0005288452 | WPTH957 | BEA022 | Fayetteville, NC | B |
| 0005288453 | WPTH958 | BEA022 | Fayetteville, NC | C |
| 0005288454 | WPTH959 | BEA036 | Dothan, AL-FL-GA | B |
| 0005288455 | WPTH960 | BEA036 | Dothan, AL-FL-GA | C |
| 0005288456 | WPTH961 | BEA037 | Albany, GA | B |
| 0005288457 | WPTH962 | BEA037 | Albany, GA | C |
| 0005288458 | WPTH963 | BEA039 | Columbus, GA-AL | B |
| 0005288459 | WPTH964 | BEA039 | Columbus, GA-AL | C |
| 0005288460 | WPTH965 | BEA042 | Asheville, NC | B |
| 0005288461 | WPTH966 | BEA042 | Asheville, NC | C |
| 0005288462 | WPTH967 | BEA046 | Hickory-Morganton, NC-TN | B |
| 0005288463 | WPTH968 | BEA046 | Hickory-Morganton, NC-TN | C |
| 0005288464 | WPTH969 | BEA052 | Wheeling, WV-OH | B |
| 0005288465 | WPTH970 | BEA052 | Wheeling, WV-OH | C |
| 0005288466 | WPTH971 | BEA058 | Northern Michigan, MI | C |
| 0005288467 | WPTH972 | BEA060 | Appleton-Oshkosh-Neenah, WI | B |
| 0005288468 | WPTH973 | BEA060 | Appleton-Oshkosh-Neenah, WI | C |
| 0005288469 | WPTH974 | BEA061 | Traverse City, MI | C |
| 0005288470 | WPTH975 | BEA072 | Paducah, KY-IL | C |
| 0005288471 | WPTH976 | BEA076 | Greenville, MS | C |
| 0005288472 | WPTH977 | BEA079 | Montgomery, AL | B |
| 0005288473 | WPTH978 | BEA079 | Montgomery, AL | C |
| 0005288474 | WPTH979 | BEA082 | Biloxi-Gulfport-Pascagoula, MS | B |
| 0005288475 | WPTH980 | BEA082 | Biloxi-Gulfport-Pascagoula, MS | C |
| 0005288476 | WPTH981 | BEA087 | Beaumont-Port Arthur, TX | B |
| 0005288477 | WPTH982 | BEA087 | Beaumont-Port Arthur, TX | C |
| 0005288478 | WPTH983 | BEA089 | Monroe, LA | B |
| 0005288479 | WPTH984 | BEA089 | Monroe, LA | C |
| 0005288480 | WPTH985 | BEA091 | Fort Smith, AR-OK | C |
| 0005288481 | WPTH986 | BEA092 | Fayetteville-Springdale-Rogers | C |
| 0005288482 | WPTH987 | BEA093 | Joplin, MO-KS-OK | C |
| 0005288483 | WPTH988 | BEA095 | Jonesboro, AR-MO | C |
| 0005288484 | WPTH989 | BEA097 | Springfield, IL-MO | B |
| 0005288485 | WPTH990 | BEA097 | Springfield, IL-MO | C |
| 0005288486 | WPTH991 | BEA098 | Columbia, MO | C |
| 0005288487 | WPTH992 | BEA103 | Cedar Rapids, IA | C |
| 0005288488 | WPTH993 | BEA105 | La Crosse, WI-MN | C |
| 0005288489 | WPTH994 | BEA106 | Rochester, MN-IA-WI | C |
| 0005288490 | WPTH995 | BEA108 | Wausau, WI | B |
| 0005288491 | WPTH996 | BEA108 | Wausau, WI | C |
| 0005288492 | WPTH997 | BEA109 | Duluth-Superior, MN-WI | B |
| 0005288493 | WPTH998 | BEA109 | Duluth-Superior, MN-WI | C |
| 0005288494 | WPTH999 | BEA110 | Grand Forks, ND-MN | C |
| 0005288495 | WPTI200 | BEA111 | Minot, ND | C |
| 0005288496 | WPTI201 | BEA112 | Bismarck, ND-MT-SD | C |
| 0005288497 | WPTI202 | BEA113 | Fargo-Moorhead, ND-MN | C |
| 0005288498 | WPTI203 | BEA114 | Aberdeen, SD | C |
| 0005288499 | WPTI204 | BEA115 | Rapid City, SD-MT-ND-NE | C |
| 0005288500 | WPTI205 | BEA117 | Sioux City, IA-NE-SD | C |
| 0005288501 | WPTI206 | BEA119 | Lincoln, NE | B |
| 0005288502 | WPTI207 | BEA119 | Lincoln, NE | C |
| 0005288503 | WPTI208 | BEA120 | Grand Island, NE | C |
| 0005288504 | WPTI209 | BEA121 | North Platte, NE-CO | C |
| 0005288505 | WPTI210 | BEA123 | Topeka, KS | B |
| 0005288506 | WPTI211 | BEA123 | Topeka, KS | C |
| 0005288507 | WPTI212 | BEA126 | Western Oklahoma, OK | C |
| 0005288508 | WPTI213 | BEA128 | Abilene, TX | C |
| 0005288509 | WPTI214 | BEA129 | San Angelo, TX | C |
| 0005288510 | WPTI215 | BEA135 | Odessa-Midland, TX | B |
| 0005288511 | WPTI216 | BEA135 | Odessa-Midland, TX | C |
| 0005288512 | WPTI217 | BEA136 | Hobbs, NM-TX | C |
| 0005288513 | WPTI218 | BEA137 | Lubbock, TX | B |
| 0005288514 | WPTI219 | BEA137 | Lubbock, TX | C |
| 0005288515 | WPTI220 | BEA138 | Amarillo, TX-NM | B |
| 0005288516 | WPTI221 | BEA138 | Amarillo, TX-NM | C |
| 0005288517 | WPTI222 | BEA139 | Santa Fe, NM | C |
| 0005288518 | WPTI223 | BEA140 | Pueblo, CO-NM | C |
| 0005288519 | WPTI224 | BEA142 | Scottsbluff, NE-WY | C |
| 0005288520 | WPTI225 | BEA143 | Casper, WY-ID-UT | B |
| 0005288521 | WPTI226 | BEA143 | Casper, WY-ID-UT | C |
| 0005288522 | WPTI227 | BEA144 | Billings, MT-WY | B |
| 0005288523 | WPTI228 | BEA144 | Billings, MT-WY | C |
| 0005288524 | WPTI229 | BEA145 | Great Falls, MT | C |
| 0005288525 | WPTI230 | BEA146 | Missoula, MT | C |
| 0005288526 | WPTI231 | BEA148 | Idaho Falls, ID-WY | C |
| 0005288527 | WPTI232 | BEA149 | Twin Falls, ID | C |
| 0005288528 | WPTI233 | BEA154 | Flagstaff, AZ-UT | B |
| 0005288529 | WPTI234 | BEA154 | Flagstaff, AZ-UT | C |
| 0005288530 | WPTI235 | BEA155 | Farmington, NM-CO | C |
| 0005288531 | WPTI236 | BEA165 | Redding, CA-OR | B |
| 0005288532 | WPTI237 | BEA165 | Redding, CA-OR | C |
| 0005288533 | WPTI238 | BEA168 | Pendleton, OR-WA | C |

ATTACHMENT D

FILE NUMBERS, CALLSIGNS, MARKET CODES, MARKET DESCRIPTIONS, AND CHANNEL BLOCKS FOR WHICH WAIVER OF 90.155(D) IS REQUESTED BY

PCS PARTNERS

| File Number | Call Sign | Market Code | Market Description | Channel Block |
| --- | --- | --- | --- | --- |
| 0005299291 | WPYE267 | BEA005 | Albany-Schenectady-Troy, NY | A |
| 0005299292 | WPYE268 | BEA006 | Syracuse, NY-PA | A |
| 0005299293 | WPYE269 | BEA007 | Rochester, NY-PA | A |
| 0005299294 | WPYE270 | BEA020 | Norfolk-Virginia Beach-Newport | A |
| 0005299295 | WPYE271 | BEA022 | Fayetteville, NC | A |
| 0005299296 | WPYE272 | BEA025 | Wilmington, NC-SC | A |
| 0005299297 | WPYE273 | BEA026 | Charleston-North Charleston, S | A |
| 0005299298 | WPYE274 | BEA042 | Asheville, NC | A |
| 0005299299 | WPYE275 | BEA046 | Hickory-Morganton, NC-TN | A |
| 0005299300 | WPYE276 | BEA049 | Cincinnati-Hamilton, OH-KY-IN | A |
| 0005299301 | WPYE277 | BEA050 | Dayton-Springfield, OH | A |
| 0005299302 | WPYE278 | BEA051 | Columbus, OH | A |
| 0005299303 | WPYE279 | BEA059 | Green Bay, WI-MI | A |
| 0005299304 | WPYE280 | BEA060 | Appleton-Oshkosh-Neenah, WI | A |
| 0005299305 | WPYE281 | BEA067 | Indianapolis, IN-IL | A |
| 0005299306 | WPYE282 | BEA070 | Louisville, KY-IN | A |
| 0005299307 | WPYE283 | BEA074 | Huntsville, AL-TN | A |
| 0005299308 | WPYE284 | BEA087 | Beaumont-Port Arthur, TX | A |
| 0005299309 | WPYE285 | BEA096 | St. Louis, MO-IL | A |
| 0005299310 | WPYE286 | BEA097 | Springfield, IL-MO | A |
| 0005299311 | WPYE287 | BEA099 | Kansas City, MO-KS | A |
| 0005299312 | WPYE288 | BEA104 | Madison, WI-IA-IL | A |
| 0005299313 | WPYE289 | BEA105 | La Crosse, WI-MN | A |
| 0005299314 | WPYE290 | BEA106 | Rochester, MN-IA-WI | A |
| 0005299315 | WPYE291 | BEA107 | Minneapolis-St. Paul, MN-WI-IA | C |
| 0005299316 | WPYE292 | BEA108 | Wausau, WI | A |
| 0005299317 | WPYE293 | BEA109 | Duluth-Superior, MN-WI | A |
| 0005299318 | WPYE294 | BEA125 | Oklahoma City, OK | A |
| 0005299319 | WPYE295 | BEA132 | Corpus Christi, TX | A |
| 0005299320 | WPYE296 | BEA133 | McAllen-Edinburg-Mission, TX | A |
| 0005299321 | WPYE297 | BEA135 | Odessa-Midland, TX | A |
| 0005299322 | WPYE298 | BEA157 | El Paso, TX-NM | A |

47 C.F.R. § 90.155(d).

See Progeny LMS, LLC (Progeny) Request for Waiver and Extension of Time (filed June 21, 2012) (Progeny Waiver Request); FCR, Inc. (FCR) Request for Waiver and Extension of Build-out Deadlines (filed July 11, 2012) (FCR Waiver Request); Helen Wong-Armijo (Wong-Armijo) Request for Waiver and Extension of Build-out Deadlines (filed July 11, 2012) (Wong-Armijo Waiver Request); PCS Partners, L.P. (PCS Partners) Request for Extension of Time (filed July 13, 2012) (PCS Partners Waiver Request).  The Attachments to this Public Notice list the related Universal Licensing System (ULS) file numbers.  The call signs and EA’s for which Progeny, FCR, Wong-Armijo, and PCS Partners request a waiver are also listed in the Attachments to the Public Notice.

See 47 C.F.R. § 90.155(d).

See Requests of Progeny LMS, LLC and PCS Partners, L.P. for Waiver of Multilateration Location and Monitoring Service Construction Rules, WT Docket No. 08-60, Order, 23 FCC Rcd 17250 (WTB, 2008) (LMS Extension Order).

See Progeny Waiver Request at 2 & Attachment B.

See id. at 2 & Attachment C.

See id. at 2-3 & Attachment D.

See id. at 2-3 & Attachment E.

See Request by Progeny LMS, LLC for Waiver of Certain Multilateration Location and

Monitoring Service Rules, WT Docket No. 11-49, Order, 26 FCC Rcd 16878, ¶ 29 (WTB and OET, rel. Dec. 20, 2011).  Under the waiver, Progeny may not commence commercial service until it files a report that provides details of the M-LMS system design, describes the process by which it carried out the field testing, including the particular types of Part 15 devices tested, and demonstrates that its M-LMS system will not cause unacceptable levels of interference to Part 15 devices that operate in the 902-928 MHz band.  If the Commission determines that there are no significant interference issues, the Commission will notify Progeny that it may commence commercial service.  Id. at  ¶¶ 29, 35.

Progeny Waiver Request at i, Attachment B.

Id. at i, 2-3.

Id. at i, 3-8.

Id. at i, 1, 3, 8-12.

Id. at I, 16-17.

Id. at ii, 16.

Progeny Waiver Request at i-ii, 3, 12-15.

Id. at ii, 3, 17.

See FCR Waiver Request at 1.

See Wong-Armijo Waiver Request at 1.

See FCR Waiver Request at 2; Wong-Armijo Waiver Request at 2.  See LMS Extension Order.  See Amendment of the Commission’s Part 90 Rules in the 904-909.75 and 919.75-928 MHz Bands, Notice of Proposed Rulemaking, 21 FCC Rcd. 2809 (2006) (904-928 MHz Bands NPRM).

See PCS Partners Waiver Request at 1, 6 & Attachment 1-A; 904-928 MHz Bands NPRM.  PCS Partners states that due to limitations in the FCC’s Universal Licensing System, PCS Partners is unable to specify more than one requested extension date and also is unable to specify a requested date later than expiration of the licenses (July 25, 2013).  See id. at  6.

Id. at 1.

Id. at 3, 5.

Id. at 3-6.

See 47 C.F.R. §§ 1.1200(a), 1.1206.