IEEE P802.19

Wireless Coexistence

| Project | IEEE P802.19 Coexistence TAG |  |
| --- | --- | --- |
| Title | Procedure for Development of the “Recommended Practice on Methods of Assessing Coexistence of Wireless Networks” |  |
| Date Submitted | [July 17, 2006] |  |
| Source | [Stephen J. Shellhammer] [Qualcomm, Inc.] [5775 Morehouse Drive] [San Diego, CA 92121] | Voice: [(858) 658-1874] Fax: [(858) 651-3004] E-mail: [shellhammer@ieee.org] |
| Re: | [PAR – Recommended Practice on Methods for Assessing Coexistence of Wireless Networks] |  |
| Abstract | [The is for development of the 802.19 Recommended Practice] |  |
| Purpose | [] |  |
| Notice | This document has been prepared to assist the IEEE P802.19. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |  |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.19. |  |

- Introduction

The 802.19 PAR [1] is for a Project to develop a Recommended Practice on Methods for Assessing Coexistence of Wireless Networks.  The call-for-submissions [2] for contribution for the Recommended Practice was distributed after the approval of the PAR by NesCom.

This document describes the process that the 802.19 TAG will use to evaluate the contributions and develop the Recommended Practice.

- Contribution: Presentation

Initial contributions will consist of a presentation on one of the following categories:

- Coexistence scenarios

- Coexistence metrics

- Methods for obtaining the value of the coexistence metrics

The presentation will be given at an 802.19 TAG session.  More information about the submission can be found in [2].

The contribution should fit within the scope of the PAR [1].

To give a contribution presentation there is no requirement to supply the presentation prior to the session.  Before the presentation is given it must be supplied to the chair so that it can be placed on the TAG web site.

After the submission has been presented the TAG will review the presentation and give the presenter feedback as to whether there is support within the TAG for this contribution. Since the recommended practice will include multiple coexistence scenarios, multiple coexistence metrics and multiple methods of obtaining the value of coexistence metrics, the TAG will accept multiple contributions. So there will be no down-select vote since acceptance of one contribution does not preclude acceptance of any other contribution.

The TAG will hold a straw poll to decide if there is enough interest in the proposal for the submitter to provide a technical specification. If there is sufficient interest then the submitter should prepare a detailed technical specification (Word document).

- Contribution: Technical Specification

The technical specification document will include a detailed description of the text intended to be included in the recommended practice.  The technical specification should cover one of the following areas of contribution,

- Coexistence scenarios

- Coexistence metrics

- Methods for obtaining the value of the coexistence metrics

The TAG will also accept contributions of text that include other general description to be included in the recommended practice.  These contributions will be driven by the need to develop a complete draft which will be ready for letter ballot.

In order to present a technical specification for a vote to be included in the working document the technical specification document must be supplied to the chair the Wednesday before the session, so that it can be placed on the TAG web site, unless an exception has been granted by the chair. Revisions of the technical specification can be made as a result of discussion with the TAG.  The final version of the technical specification must be supplied to the chair prior to the vote.

The format of the technical specification should conform to the formatting guidelines [3].

After a review of the technical specification the TAG will vote whether to include the text from the technical specification into the draft.  The draft consists of all accepted contributions.  Once the TAG has agreed that the draft is sufficiently complete it will be handed over to the technical editor, who will perform the necessary editorial changes so that the document is ready for letter ballot.

The vote on whether to accept the technical specification and include it in the draft will be held at either a plenary session or an interim session at which a quorum is present.  The vote is a technical vote and requires a 75% approval to pass. Subsequent technical changes to the draft require a 75% approval.

- TAG Letter ballot

When the TAG decides that the draft is ready for letter ballot there will be a vote to send the draft to letter ballot.  To send the draft to letter ballot the draft must be complete and meet the 802 policies and procedures (P&P).  The vote to send the draft to letter ballot is a technical vote and hence requires a 75% approval.

During letter ballot each of the liaisons will solicit comments on the draft from the organizations that they represent within the TAG.  The liaison will include the comments received from their organization in their vote on the draft.

- References

- IEEE 802.19 PAR – Recommended Practice on Methods for Assessing Coexistence of Wireless Networks, March 30, 2006, http://standards.ieee.org/board/nes/projects/802-19.pdf

- S. Shellhammer, Call for Submissions – Contributions for a Recommended Practice on Methods for Assessing Coexistence of Wireless Networks, IEEE 802.19-06/0011r4, April 4, 2006

- David Cypher, Special Formatting Instructions for Draft Content, IEEE 802.19-06/0019r0, May 2006