## Slide 1: 802.19 TG 1 May Session Opening Report
Notice: This document has been prepared to assist IEEE 802.19. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Author:

## Slide 2: Abstract
This document is prepared to summarize activities of 802.19 TG1 until May 2012 meeting and plans for May 2012 meeting

## Slide 3
March Session
Group accepted 2.07 as draft normative text.
Two motions to update the draft with below contributions
  12/41r1 Decision Topology Definitions
  11/135r2 Comment resolution -- CID 44
Group accepted 2.08 as draft normative text.
Motion to forward 2.08 to WG passed.
WG decided to start letter ballot.
Other Contributions
  12/43r0 Temporary resource release mechanism proposal
  12/42r0 A conflict handling proposal for distributed decision making
  12/39r1 Coexistence of CMs with different decision making algorithms
  12/16r2 Measurements and measurement reporting
  12/4r2 Possible Action Items

## Slide 4
Letter Ballot
Letter ballot failed
  Yes 17
  No 15
  Abstain 2
273 Comments received
  185 Technical comments
  5 General Comments
  83 Editorial Comments

## Slide 5
Goals for May meeting
Review of the draft.
Comment resolution for letter ballot.
Arranging teleconferences

## Slide 6: Timeline
 | 2010 |  |  |  |  |  | 2011 |  |  |  |  |  | 2012 |  |  |  |  |  | 2013 |  |  |  |  | 
 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11
Task Group formed | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
System Design Document completed |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Call for Proposals issued |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Contribution presentations with straw polls |  |  | x | x | x | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Proposal presentations |  |  |  |  | x | x | x | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Round of votes on proposals in clause order |  |  |  |  |  |  |  |  |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Create candidate draft document |  |  |  |  |  |  |  |  |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment ballot on the candidate draft |  |  |  |  |  |  |  |  |  | x | x | x | x |  |  |  |  |  |  |  |  |  |  | 
Comment resolutions on the candidate draft |  |  |  |  |  |  |  |  |  |  | x | x | x | x |  |  |  |  |  |  |  |  |  | 
Adoption of draft normative text |  |  |  |  |  |  |  |  |  |  |  |  |  | x |  |  |  |  |  |  |  |  |  | 
Letter ballot Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  | x |  |  |  |  |  |  |  |  | 
Recirculation Ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |