## Slide 1: TG1 Timeline Proposal
Notice: This document has been prepared to assist IEEE 802.19. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Date: 2013-01-17
Authors:

## Slide 2: Abstract
This contribution contains a timeline proposal for TG1 to be reviewed and considered in the 802.19 TG1 in January 2013 interim

## Slide 3: TG1 Timeline Proposal
Second Working Group Letter Ballot: October 2012
1st Recirculation Letter Ballot: March 2013
2nd Recirculation Letter Ballot: July 2013
Form Sponsor Ballot Pool: July 2013
Initial Sponsor Ballot: November 2013
Recirculation Sponsor Ballot: March 2014
Final WG/EC Approval: July 2014
RevCom/Standards Board Approval: September 2014