## Slide 1: TG1 Opening Report for March 2013
Notice: This document has been prepared to assist IEEE 802.19. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Date: 2013-03-17
Authors:

## Slide 2: Where we come from?
A WG LB on DF3.02 was hold from early October until early November
  The LB passed and resulted in 197 comments (168 technical, 9 general, 20 editorial)
  During the November 2012 plenary the TG reviewed all the comments and resolved 58 technical comments
  During the January 2013 interim the TG continued comment resolutions and closed 56 technical comments
Now the TG has 59 technical and 9 general comments to resolve

## Slide 3: This week
This week is dedicated to comment resolutions
  Comments and resolutions are available in file 19-12/0204r7
  The TG needs to address and resolve each comment since the LB passed
TG1 agenda can be found in 19-13/0032
Let’s continue comment review and discussion per topic and based on contributions
  The comment resolution file 19-12/0204r7 contains grouping
Let’s close every single comment so that we can proceed ask the WG to start a recirculation LB with a new updated draft

## Slide 4: Additionally...
Updated draft development schedule needs to be reviewed

## Slide 5: After comment resolutions, possibly on Thursday this week
Once the TG has resolved all the comments, the TG may kindly ask the WG chair to start a recirculation WG letter ballot with an updated draft

## Slide 6: Targeted TG1 Timeline
Second Working Group Letter Ballot: October 2012
Recirculation Letter Ballot: March 2013
Recirculation Letter Ballot: July 2013
Form Sponsor Ballot Pool: July 2013
Initial Sponsor Ballot: November 2013
Recirculation Sponsor Ballot: March 2014
Final WG/EC Approval: July 2014
RevCom/Standards Board Approval: September 2014