## Slide 1: TG1 Closing Report for May 2013
Notice: This document has been prepared to assist IEEE 802.19. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Date: 2013-05-16
Authors:

## Slide 2: Abstract
This is TG1 closing report from March 2013 interim meeting in Waikoloa, HI, USA

## Slide 3: Agenda and Results (1/2)
The TG focused on comment resolutions with 61 technical, 1 general, and 20 editorial comments
The TG heard several contributions related to the comments and were accepted as comment resolutions
  43 technical, 1 general, and 20 editorial comments were closed
  18 technical comments were opened
Approved comment resolutions available in 19-12/0057r4

## Slide 4: Agenda and Results (2/2)
TG1 created PAR extenstion request document and agreed that WG chair forward the PAR extension request created by TG1 and take any action required to renew the PAR
Agenda available in 19-13/0058r4
Draft meeting minutes available in 19-13/0076r0

## Slide 5: What’s Next?
The TG requested the TG editor to prepare by May 31, 2013, a new 802.19.1 draft which builds upon the DF3.03 and incorporates the changes approved by the TG1 during the May 2013 interim meeting
The TG Kindly ask the 802.19 WG chair to start a new 30-days WG Letter Ballot on the new 802.19.1 draft no later than June 7, 2013

## Slide 6: Teleconferences
Day | Date | Start Time | End Time | Call Host
Wednesday | May 29 | 1:00 AM Eastern Standard Time | 2:30 AM Eastern Standard Time | Hyunduk Kang
Wednesday | June 5 | 1:00 AM Eastern Standard Time | 2:30 AM Eastern Standard Time | Hyunduk Kang
Wednesday | June 12 | 1:00 AM Eastern Standard Time | 2:30 AM Eastern Standard Time | Hyunduk Kang
Wednesday | June 19 | 1:00 AM Eastern Standard Time | 2:30 AM Eastern Standard Time | Hyunduk Kang
Wednesday | June 26 | 1:00 AM Eastern Standard Time | 2:30 AM Eastern Standard Time | Hyunduk Kang
Wednesday | July 3 | 1:00 AM Eastern Standard Time | 2:30 AM Eastern Standard Time | Hyunduk Kang
Wednesday | July 10 | 1:00 AM Eastern Standard Time | 2:30 AM Eastern Standard Time | Hyunduk Kang

## Slide 7: July 2013 Plenary Objectives
Resolve comments all comments from the third Working Group Letter Ballot
Have the draft prepared for a recirculation WG LB after the July 2013 plenary meeting so that the ballot closes before the September 2013 interim meeting
Decide on whether the 802.19.1 draft is ready for the sponsor ballot

## Slide 8: Targeted TG1 Timeline
Third Working Group Letter Ballot: June 2013
Recirculation Letter Ballot: August 2013
Form Sponsor Ballot Pool: July 2013
Initial Sponsor Ballot: November 2013
Recirculation Sponsor Ballot: March 2014
Final WG/EC Approval: July 2014
RevCom/Standards Board Approval: September 2014