## Slide 1: TG1 Opening Report for July 2013
Notice: This document has been prepared to assist IEEE 802.19. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Date: 2013-07-14
Authors:

## Slide 2: Current Status
A WG LB 1st re-circulation on DF3.03 was done on April
  The TG1 had 82 comments to resolve
    General comments: 1
    Editorial comments: 20
    Technical comments: 61
During the May meeting, we closed
  43 technical, 1 general, and 20 editorial comments
  comment resolutions available in 19-13/0057r4
The TG1 has 18 technical comments to close

## Slide 3: This week
This week is dedicated to comment resolutions
  Comments and resolutions are available in file 19-13/0057r5
  The TG1 needs to address and resolve each comment
TG1 agenda can be found in 19-13/0082r1
Let’s start comment review and discussion per topic and based on contributions
Let’s try to close all remaining comments we have

## Slide 4: Tentative TG1 Timeline
Second Working Group Letter Ballot: October 2012
1st Recirculation Letter Ballot: April 2013
2nd Recirculation Letter Ballot: August 2013
Form Sponsor Ballot Pool: August 2013
3rd Recirculation Letter Ballot: October 2013
Initial Sponsor Ballot: November 2013
Recirculation Sponsor Ballot: March 2014
Final WG/EC Approval: July 2014
RevCom/Standards Board Approval: September 2014