## Slide 1: TG1 Closing Report for July 2013
Notice: This document has been prepared to assist IEEE 802.19. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Date: 2013-07-18
Authors:

## Slide 2: Abstract
This is TG1 closing report from July 2013 plenary meeting in Geneva, Switzerland

## Slide 3: Agenda and Results (1/2)
The TG focused on comment resolutions with remaining 18 technical comments
The TG heard several contributions related to the comments and were accepted as comment resolutions
  All technical comments were closed
Approved comment resolutions available in 19-13/0057r9

## Slide 4: Agenda and Results (2/2)
TG1 updated 802.19.1 project status (19-13/0080r1)
TG1 responded comments from 802.11 WG on 802.19.1 PAR extension
Agenda available in 19-13/0082r4
Draft meeting minutes available in 19-13/0094r0

## Slide 5: What’s Next?
The TG requested the TG editor to prepare by July 18, 2013, a new 802.19.1 draft which builds upon the DF3.04 and incorporates the changes approved by the TG1 during the July 2013 plenary meeting
The TG Kindly ask the 802.19 WG chair to start 15-days WG 2nd Recirculation Letter Ballot on the new 802.19.1 draft

## Slide 6: Teleconferences
Day | Date | Start Time | End Time | Call Host
Wednesday | August 21 | 1:00 AM Eastern Standard Time | 2:30 AM Eastern Daylight Time | S.Filin
Wednesday | August 28 | 1:00 AM Eastern Standard Time | 2:30 AM Eastern Daylight Time | S.Filin
Wednesday | September 4 | 1:00 AM Eastern Standard Time | 2:30 AM Eastern Daylight Time | S.Filin
Wednesday | September 11 | 1:00 AM Eastern Standard Time | 2:30 AM Eastern Daylight Time | S.Filin

## Slide 7: September 2013 Interim Objectives
Resolve all comments from the third Working Group 2nd Recirculation Letter Ballot
Decide on whether the 802.19.1 draft is ready for the sponsor ballot

## Slide 8: Targeted TG1 Timeline
Second Working Group Letter Ballot: October 2012
1st Recirculation Letter Ballot: April 2013
2nd Recirculation Letter Ballot: August 2013
Form Sponsor Ballot Pool: August 2013
3rd Recirculation Letter Ballot: October 2013
Initial Sponsor Ballot: November 2013
Recirculation Sponsor Ballot: March 2014
Final WG/EC Approval: July 2014
RevCom/Standards Board Approval: September 2014