## Slide 1: TG1 Closing Report for September 2013
Notice: This document has been prepared to assist IEEE 802.19. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Date: 2013-09-18
Authors:

## Slide 2: Results of the Week
Comments
  101 technical comments are resolved
  1 general comment is resolved
  28 editorial comments are resolved
Comment resolution status is in contribution 19-13-0057r15

## Slide 3: Schedule before November Meeting
TG1 technical editor will prepare draft before September 30, 2013
TG1 would like to kindly ask the IEEE 802.19 WG Chair to start the next WG Letter Ballot recirculation before October 5, 2013
Intended teleconference schedule
  October 23, 1 AM EDT (2 PM Tokyo time)
  October 30, 1 AM EDT (2 PM Tokyo time)
  November 6, 0 AM EST (2 PM Tokyo time)

## Slide 4: Intended Timeline
2012 October: Second WG Letter Ballot
2013 April: 1st Recirculation
2013 August: 2nd Recirculation
2013 October: 3rd Recirculation
November 2013: Sponsor Ballot
2014 March: 1st Recirculation
2014 July: Final WG and IEEE 802 EC Approval
2014 September: RevCom/Standards Board Approval
2014 October: Publication