## Slide 1: Plan of TG review
Date: 2016-05-17
Authors:
Notice: This document has been prepared to assist IEEE 802.19. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.

## Slide 2: Abstract
This is a plan of TG review.
  TG review will be started after this F2F meeting.
  After TG review, TG will prepare draft for WG Letter Ballot.

## Slide 3: Project timeline
Project timeline document
  Doc. 19-15/0096r0: Timeline document (N. Sato)

## Slide 4: [Recap] IEEE 802.19.1
After July 2011 meeting, the technical editor prepared candidate draft (D0.1).
TG1 run two week TG review and collected comments before September 2011 meeting.
  243 comments (101 Technical, 143 Editorial)
TG1 resolved TG review comments and run second TG review before November 2011 meeting.
  112 comments (23 General, 54 Technical, 35 Editorial)
TG1 resolved second TG review comments with big editorial changes until March 2012 meeting.
First WG Letter Ballot started after March 2012 meeting.
Please see TG1 meeting minutes;
  19-11/0116r0 (Sep. ‘11), 19-11/0151r0 (Nov. ‘11), 19-12/0030r0 (Jan. ‘12), 19-12/0049r0 (Mar. ‘12)

## Slide 5: Other WG
IEEE 802.11 WG has Comments Collection
  This is a 21-day comments collection period.
  Anybody who has access to the draft may provide comments. You need to vote in order to provide comments, but what you vote does not matter (i.e., has no effect). If you are an 802.11 voter, this comments collection will have no effect on your 802.11 membership, regardless of whether you respond or not.
  You must follow these instructions to provide comments. Do not send an email to provide comments. Providing comments by any method other than the web-based process described here will result in your comments being discarded.
  The draft is password protected in accordance with IEEE 802 Policies and Procedures. To obtain the draft, use the username and the password supplied to active members for the 802.11 WG private area.
  You need an IEEE-SA web account to vote. Instructions for getting an account, changing the registered email address and affiliation are here. If you get a new IEEE-SA web account, you will need to record an interest in C/LM/WG802.11, and let the WG chair know your new SA pin before you can vote using this account.
(example) TG ax Comments Collection #23
  For detail, please see below URL;
  http://www.ieee802.org/11/LetterBallots/CC23ax/CC23_instructions.html

## Slide 6: Plan of TG1a review
Follow IEEE 802.19 TG1 procedure
  After May ‘16 meeting, Technical editor will prepare the candidate draft before kicking off first TG review.
  On Jun. 17, 2016, kick off first TG review for four weeks.
  On Jul. 15, 2016, close comments collection.
  Hold teleconference the week of Jul. 18
  Start to resolve comments in July ‘16 meeting.
  After July or September ‘16 meeting, move to second review.
  Resolve all comments by the end of November ‘16 meeting and move to WG Letter Ballot after November ‘16 meeting.
  IEEE 802.19 voters may provide comments.
  If you are an IEEE 802.19 voter, this comments collection will have no effect on your IEEE 802.19 membership, regardless of whether you respond or not.