## Slide 1: July 2016 TG1a Closing Report
Date: 2016-07-28
Authors:
Notice: This document has been prepared to assist IEEE 802.19. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.

## Slide 2: Abstract
This is TG1a closing report from July 2016 IEEE 802.19 meeting in San Diego, CA.

## Slide 3: Results of the week (1/2)
Doc. 19-16/0115r1: TG1a D0.3 draft review comments and resolutions (C. Sun)
  Total 173 comments are received
    Technical: 32
    General: 20
    Editorial: 121
  Reviewed technical and general comments one by one
  The results: Doc. 19-16/0115r2
Technical contributions for resolutions were discussed
  Doc. 19-16/0123r0: Comment resolution on CID91 (S. Furuichi)
  Doc. 19-16/0124r0: Comment resolution on CID158 (S. Furuichi)

## Slide 4: Results of the week (2/2)
Project time line was reviewed
  No change (Doc. 19-15/0096r0) and move to TG review for comments collection
  The second TG review will run after September 2016 meeting
  Next milestone: WG LB will start after November 2016 meeting
Run TG motion
  Please see following slides;

## Slide 5: TG Motion
Instruct the TG editor to resolve editorial comments, and implement the resolutions for general and technical comments according to column I of doc. 19-16/0115r2.
  Move: S. Furuichi
  Second: M. Takai
  Approved by unanimous consent

## Slide 6: Conference calls
Day | Date | Start Time | End Time | Call Host
Wednesday | Aug. 31 | 2:00AM EDT | 3:00AM EDT | Naotaka Sato
Meeting Logistics
  Use “Join Me”
    Join the meeting: https://join.me/ieeesawg802.19 On a computer, use any browser. Nothing to download. On a phone or tablet, launch the join.me app and enter meeting code:ieeesawg802.19 Join the audio conference: Dial a phone number and enter access code, or connect via internet.
  The chair will send out a notification to IEEE 802.19 reflector in advance of the meeting

## Slide 7: September 2016 meeting Objectives
Continue to resolve comments from TG review
Run the second TG1 review after September 2016 meeting