## Slide 1: September 2017 Revision TG Closing Report
Date: 2017-09-14
Authors:
Notice: This document has been prepared to assist IEEE 802.19. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.

## Slide 2: Abstract
This is Revision TG closing report from September 2017 IEEE 802.19 meeting in Waikoloa, Hawaii.

## Slide 3: Results of the week
Reviewed the revision draft which technical editor provided
  Adapted the candidate draft (D0.0)
  Chair will provide editorial comments which TG found during this review to technical editor
  TG agreed to modify Annex A, B and C
Project time line for the revision work was updated
  DCN 19-17/0064r1 (see next slide)

## Slide 4: Original Timeline (19-17/0064r0)
 | 2017 |  | 2018 |  |  |  |  |  | 2019 |  |  |  |  | 
 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11
Revision group formed | x |  |  |  |  |  |  |  |  |  |  |  |  | 
Develop draft document | x | x |  |  |  |  |  |  |  |  |  |  |  | 
Adoption of draft text (Draft1.0) |  | x |  |  |  |  |  |  |  |  |  |  |  | 
Submit Draft 1.0 to Letter Ballot |  | x |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolutions in Letter Ballot |  |  | x |  |  |  |  |  |  |  |  |  |  | 
Submit Draft 2.0 to 1st Recirculation Ballot |  |  | x |  |  |  |  |  |  |  |  |  |  | 
Comment resolutions in 1st Recirculation Ballot |  |  |  | x |  |  |  |  |  |  |  |  |  | 
Submit Draft 3.0 to Sponsor Ballot |  |  |  | x |  |  |  |  |  |  |  |  |  | 
Comment resolutions in Sponsor Ballot |  |  |  |  | x |  |  |  |  |  |  |  |  | 
Submit Draft 4.0 to 1st Recirculation Ballot |  |  |  |  | x |  |  |  |  |  |  |  |  | 
Comment resolutions in 1st Recirculation Ballot |  |  |  |  |  | x |  |  |  |  |  |  |  | 
Submit Draft 5.0 to 2nd Recirculation Ballot |  |  |  |  |  | x |  |  |  |  |  |  |  | 
Comment resolutions in 2nd Recirculation Ballot |  |  |  |  |  |  | x |  |  |  |  |  |  | 
Final WG and 802 EC approval |  |  |  |  |  |  | x |  |  |  |  |  |  | 
IEEE-SA RevCom approval |  |  |  |  |  |  |  | x |  |  |  |  |  | 

## Slide 5: New timeline (19-17/0064r1)
 | 2017 |  | 2018 |  |  |  |  |  | 2019 |  |  |  |  | 
 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11
Revision group formed | x |  |  |  |  |  |  |  |  |  |  |  |  | 
Develop draft document | x | x |  |  |  |  |  |  |  |  |  |  |  | 
Adoption of draft text (Draft1.0) |  | x |  |  |  |  |  |  |  |  |  |  |  | 
Submit Draft 1.0 to Letter Ballot |  | x |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolutions in Letter Ballot |  |  | x |  |  |  |  |  |  |  |  |  |  | 
Submit Draft 2.0 to 1st Recirculation Ballot |  |  | x |  |  |  |  |  |  |  |  |  |  | 
Comment resolutions in 1st Recirculation Ballot |  |  |  | x |  |  |  |  |  |  |  |  |  | 
Submit Draft 3.0 to Sponsor Ballot |  |  |  | x |  |  |  |  |  |  |  |  |  | 
Comment resolutions in Sponsor Ballot |  |  |  |  | x |  |  |  |  |  |  |  |  | 
Submit Draft 4.0 to 1st Recirculation Ballot |  |  |  |  | x |  |  |  |  |  |  |  |  | 
Comment resolutions in 1st Recirculation Ballot |  |  |  |  |  | x |  |  |  |  |  |  |  | 
Submit Draft 5.0 to 2nd Recirculation Ballot |  |  |  |  |  | x |  |  |  |  |  |  |  | 
Comment resolutions in 2nd Recirculation Ballot |  |  |  |  |  |  | x |  |  |  |  |  |  | 
Final WG and 802 EC approval |  |  |  |  |  |  | x |  |  |  |  |  |  | 
IEEE-SA RevCom approval |  |  |  |  |  |  |  | x |  |  |  |  |  | 

## Slide 6: No Conference calls
Day | Date | Start Time | End Time | Call Host
Wednesday | xxx. xx | 2:00AM EDT | 3:00AM EDT | Naotaka Sato
Meeting Logistics
  Use “Join Me”
    Join the meeting: https://join.me/ieeesawg802.19 On a computer, use any browser. Nothing to download. On a phone or tablet, launch the join.me app and enter meeting code:ieeesawg802.19 Join the audio conference: Dial a phone number and enter access code, or connect via internet.
  The chair will send out a notification to IEEE 802.19 reflector in advance of the meeting

## Slide 7: November 2017 meeting Objectives
Modify Annex A, B and C
Send the revision draft to Working Group Letter Ballot