## Slide 1: March 2018 Revision TG Closing Report
Date: 2018-03-08
Authors:
Notice: This document has been prepared to assist IEEE 802.19. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.

## Slide 2: Abstract
This is Revision TG closing report from March 2018 IEEE 802.19 meeting in Rosemont, IL.

## Slide 3: Results of the week
Resolved all comments from the working group letter ballot
  Comment resolution sheet (19-17/0092r2)
Draft D2.0 is no changes.
  This draft will use for sponsor ballot
Ballot Resolution Committee (BRC) will be established
  Four volunteers: N. Sato, C. Sun, S. Furuichi and T. Baykas
Project time line for the revision work was changed
  DCN 19-17/0064r2
  Revision TG May session will be canceled

## Slide 4: Project time line
 | 2017 |  | 2018 |  |  |  |  |  | 2019 |  |  |  |  | 
 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11
Revision group formed | x |  |  |  |  |  |  |  |  |  |  |  |  | 
Develop draft document | x | x |  |  |  |  |  |  |  |  |  |  |  | 
Adoption of draft text (Draft1.0) |  | x |  |  |  |  |  |  |  |  |  |  |  | 
Submit Draft 1.0 to Letter Ballot |  | x |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolutions in Letter Ballot |  |  | x |  |  |  |  |  |  |  |  |  |  | 
Submit Draft 2.0 to 1st Recirculation Ballot |  |  | x |  |  |  |  |  |  |  |  |  |  | 
Comment resolutions in 1st Recirculation Ballot |  |  |  | x |  |  |  |  |  |  |  |  |  | 
Submit Draft 2.0 to Sponsor Ballot |  |  |  | x |  |  |  |  |  |  |  |  |  | 
Comment resolutions in Sponsor Ballot |  |  |  |  |  | x |  |  |  |  |  |  |  | 
Submit Draft 3.0 to 1st Recirculation Ballot |  |  |  |  |  | X |  |  |  |  |  |  |  | 
Comment resolutions in 1st Recirculation Ballot |  |  |  |  |  | X |  |  |  |  |  |  |  | 
Submit Draft 3.0 to 2nd Recirculation Ballot |  |  |  |  |  | X |  |  |  |  |  |  |  | 
Comment resolutions in 2nd Recirculation Ballot |  |  |  |  |  |  | x |  |  |  |  |  |  | 
Final WG and 802 EC approval |  |  |  |  |  |  | x |  |  |  |  |  |  | 
IEEE-SA RevCom approval |  |  |  |  |  |  |  | x |  |  |  |  |  | 
2018 RevCom Submittal Deadlines: September 6, October 15

## Slide 5: July 2018 meeting Objectives
Resolve all comments from sponsor ballot
Move to first recirculation sponsor ballot

## Slide 6: BRC teleconference
Schedule (1hour)
  Wednesday, Apr. 25, 2018: 2am EDT (Wednesday, Apr. 25, 2018 6am UTC, 2pm CST, 3pm JST/KST)
Meeting Logistics
  Use “Join Me”
    Join the meeting: https://join.me/ieeesawg802.19 On a computer, use any browser. Nothing to download. On a phone or tablet, launch the join.me app and enter meeting code:ieeesawg802.19 Join the audio conference: Dial a phone number and enter access code, or connect via internet.
  The chair will send out a notification to IEEE 802.19 reflector in advance of the meeting

## Slide 7: Motion slide for WG
Date: 2018-03-08
Authors:
Notice: This document has been prepared to assist IEEE 802.19. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.

## Slide 8: Motion #1
Request the IEEE 802 Executive Committee to approve forwarding IEEE P802.19.1-2018 D2.0 to Sponsor Ballot.
  Move: Naotaka Sato
  Second: Chen Sun
  Vote: Y: 7 /N: 0 /A: 0

## Slide 9: Motion #2
Move that 802.19 WG approve the formation of a Ballot Resolution Committee (BRC) for the Sponsor Ballot of the IEEE P802.19.1-REV D2.0 with the following membership: Naotaka Sato, Chen Sun, Sho Furuichi and Tuncer Baykas. The 802.19.1 BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.19 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector.
  Move: Naotaka Sato
  Second: Tancer Baykas
  Vote: Y: 7/N: 0 /A: 0