## Slide 1: 802.19.3 Update: PAR and CSD Considerations
Date: 2023-25-08
Notice: This document has been prepared to assist IEEE 802.19. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Authors:
Name | Affiliations | email
Takenori Sumi, Philip Orlik, Jianlin Guo, Yukimasa Nagai, Kieran Parsons, Perry Wang, Benjamin Rolfe | Mitsubishi Electric | Ben.Rolfe@ieee.org
Tuncer Baykas | Ofinno | 

## Slide 2: Purpose
Identify options to discuss
Support developing draft PAR and CSD (Updated per 31-August call)
  https://mentor.ieee.org/802.19/dcn/23/19-23-0017-01-0000-19-3a-par-draft.pdf
    (generated by myproject)
  https://mentor.ieee.org/802.19/dcn/23/19-23-0018-01-0000-802-19-3a-csd-draft.doc

## Slide 3: Project Options
Type of update: Amendment or Revision?
  Question about changing scope of base standard:
    Called out SUN FSK and we want to also provide for using SUN OFDM
  Took question to experts (IEEE staff, NESCOM members)
    Not a major change to scope so OK as an amendment
Conclusion: Move forward as amendment

## Slide 4: CSD
Needed for an amendment
Updated the 19.3 CSD
  Updated to latest document template and practice
  Updated for amendment content
  https://mentor.ieee.org/802.19/dcn/23/19-23-0018-01-0000-802-19-3a-csd-draft.doc

## Slide 5: Next Steps
Revise PAR and CSD text per this review and post
Review prior to Atlanta session
Resolve amendment vs revision
In September (Atlanta) Session:
  Resolve any WG comments
  Update PAR and CSD
  SG and WG Approval of PAR and CSD
Post Atlanta:
  Circulate to WGs and EC for review
In November plenary:
  Receive comments from WGs, EC (Tuesday 6pm local)
  Resolve comments and update PAR and CSD as needed (Wed 6pm)
  EC approval to forward PAR to NESCOM (Friday)
Post November:
  NESCOM meeting (05 Dec 2023)
Now

## Slide 6: Proposed SG Motion
Request that the PAR and CSD contained in documents [19-23-0017-02-0000-19-3a-par-draft.pdf] and [19-23-0018-02-0000-802-19-3a-csd-draft.doc], respectively, be approved for submission to the WG for its approval and that the EC be requested to forward the PAR to NesCom
Moved by:
Second by:

## Slide 7: Proposed WG Motion
WG approval of PAR and CSD
Request that the PAR and CSD contained in documents [19-23-0017-02-0000-19-3a-par-draft.pdf] and [19-23-0018-02-0000-802-19-3a-csd-draft.doc], respectively, be approved by the IEEE 802.19 WG and that the EC be requested to forward the PAR to NesCom. The 802.19 working group chair are authorized to make additional modifications to the PAR and CSD as needed to reflect EC discussion at its closing meeting.
Moved by:
Second by: