## Slide 1: TG 19.3a Agenda and Meeting Slides March 2024
Date: 2024-03-14
Notice: This document has been prepared to assist IEEE 802.19. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Authors:
Name | Affiliations | email
Benjamin Rolfe | BCA, et al | Ben.rolfe @ ieee.org

## Slide 2: Agenda
 | Topic | Presenter | Time
1 | Intro and overhead | Chair | 00:10
2 | Task Group Overview | Chair | 00:05
3 | Interference Spectrum Measurements | Robert | 00:30
4 | Next Steps | Chair | 00:10
5 | Adjourn |  | 

## Slide 3: Project Overview
PAR approved: https://development.standards.ieee.org/myproject-web/app#viewpar/14995/11032
Scope of the project: This amendment updates and expands coexistence recommendations to address new market requirements, increasing data traffic, greater device density of devices, and increased potential for congestion based on both IEEE Std 802.11-2020 and IEEE Std 802.15.4 sub-1 GHz standards. This amendment includes recommendations with respect to new devices, as well as compatibility with deployed legacy devices.

## Slide 4: TG Overview
1 | Task Group Chair | Benjamin Rolfe
2 | Task Group Technical Editor | Shoichi Kitazawa
3 | Task Group Vice Chair | Kazuto Yano
4 | Task Group Vice Chair | Joerg Robert
5 | Task Group Recording Secretary | Yukimasa Nagai

## Slide 5: Near Term Milestones
PAR Approval
Officer appointment
Call for contributions for May 2024 Wireless interim
Collect background information
  Use cases
  Technical constraints and characteristics
  Supporting data (simulation, measurements)
Discuss and agree on initial project timeline (May)
  Develop technical content
  Produce draft
  Working group ballot
  SA Ballot

## Slide 6: Call for Contributions
For May wireless interim session: Issue a call for contributions within project scope. Can include (but not limited to):
Background information
  Analysis such as simulations and/or measurements studies
  Regulatory updates
  Other relevant to support the group
Application and use case information
Use Case, technical requirements and constraints to consider

## Slide 7: Next Steps
Issue call for contributions for July
July plenary session!