IEEE P802
Media Independent Handover Services

Teleconference Minutes of the IEEE P802.21 Working Group

Chair: Vivek Gupta

6:00 PM PST, Tuesday, June 19th, 2008

# Agenda

- - SB Recirculation Results

- - SB Comments

- - Opens

- Sponsor ballot recirculation results were presented. Currently there are 7 Disapprove voters and the goal is to turn them around in the next round. Currently the ballot has achieved 95% Approval rating which is pretty good considering we have a very large ballot pool of 165 voters.

# SB Comments – Cmt #2 discussion

Document: https://mentor.ieee.org/802.21/file/08/21-08-0187-00-0000-mac-address-usage.ppt

- (… Missed this part of the discussion while checking on the resolution file format ..)

- Do we really need l2 and l3 broadcast?

- Possible use multicast address.

- More offline discussion of this top and the actual resolution is required.

# SB Comments update from WG Editor David Cypher

Document: https://mentor.ieee.org/802.21/file/08/21-08-0184-01-0000-sb-recirc-4-comments.txt

Please open Excel first and then import the document for better readability.

- The editors went through the SB recirculation 4 comments and propose the actual resolution in the updated comments file. Request the WG to review the resolution status and details. The comments marked “Discuss” in the Other1 field requires attention from the WG.

- Major editorial update to the draft can be found in contribution 21-08-0174-00-0000-technical-editor-s-comments-on-ieee-standard-style-manual-application-to-d11.doc. One important part is that the order of the Annex is changed based on the style manual. The MIB and RDF were also updated.

- Chair: For rejected comments, please send an email to the corresponding commenter with explanation.

- Comment 11 is marked as Editorial, but proposed resolution is technical. It is clear that the “set” is the “set of IE” rather than a verb. Disagree with this comment.

- Subir will take care of comments from Andrew Myles.

- Following are a list of comments that requires additional attention from the WG

  - Comment 24. Vivek will take the lead for a discussion among Ajay, Subir, and Michael. Registration was not mandatory is because the event subscription and the command execution can be rejected by the MN.

  - Comment 20 and 18. The paragraph needs to be updated. (Juan Carlos will provide update by tomorrow, otherwise need to reassign.)

  - Comment 13 and 36. The 802.11 frequency bands need to be updated (Juan Carlos and Subir will provide updates.)

  - Comment 12 is marked as Editorial; however, where the AP should be marked is not clear to the Editor. (Vivek will take the lead.)

  - Comment 9 and 10. Editors can update the flow accordingly.

  - Comment 91. Update with reference to 802.16.

  - Comment 57. The field can be removed.

  - Comment 38. Nada will address this comment for 802.11k.

- Chair: Please send the proposed resolution to David and Alice before next Monday so that they can update the comment resolution and upload before next meeting.

# Next Meeting

- Next meeting will be at 6:00AM PST June 24, 2008.

- Chair: We hope to start the next SB later next week.

- The teleconference closed at 7:25 PM PST.

# Attendance

| Name | Affiliation |
| --- | --- |
| Cheng, Yuu-Heng | Telcordia Technologies |
| Cypher, David | National Institute of Standards and Technology |
| Das, Subir | Telcordia Technologies |
| Golmie, Nada | National Institute of Standards and Technology |
| Gupta, Vivek | Intel Corporation |
| Ohba, Yoshihiro | Toshiba |
| Rajkumar, Ajay | Alcatel-Lucent |
| Zuniga, Juan Carlos | InterDigital Communications LLC |