## Slide 1
IEEE 802.21 Motions in July Plenary
DCN: 21-13-0131-00-0000
Title: Request for conditional Sponsor Ballot Approval for IEEE 802.21c
Date Submitted: July 18, 2013
Presented at EC Closing Plenary, July 19, 2013
Authors or Source(s):
Subir Das, Applied Communication Sciences
Abstract: This document contains WG Letter Ballots summary and motions for conditional Sponsor Ballot approval

## Slide 2: Topic
Slide 2
Request for EC Conditional Approval to forward the IEEE P802.21c for Sponsor Ballot

## Slide 3: Conditional Approval Rules Clause 12
Motions requesting Conditional Approval to forward where the prior ballot has closed shall be accompanied by:
Date the ballot closed
Vote tally including Approve, Disapprove and Abstain votes
Comments that support the remaining disapprove votes and Working Group responses.
Schedule for confirmation ballot and resolution meeting

## Slide 4: IEEE P802.21c WG Ballot Result #6C
• Date the last ballot closed: July 10th, 2013
• Vote tally including Approve, Disapprove and Abstain votes:
  Ballot Pool = 22, Return ratio= 81.81 (%), # of comments = 101 (T-37, E-64)
  Number of Approves = 16
  Number of Disapproves = 02
  Number of Abstains = 04
  Approval Ratio = 88.88%
• Comments that support the remaining disapprove votes and Working Group responses – All comments are accepted and requests are made to the disapprover voters

## Slide 5: IEEE P802.21c Draft History and Statistics
Slide 5
IEEE 802.21 WG Letter Ballot | Launch Date | # of Comments Received | Comment Resolution Status | Return Ratio | Approval Ratio | Draft Status
WG LB #6 (P802.21c Draft D1.0) | October 10, 2012 | 283 (153T / TR, 130E / ER) | Comments were addressed and Resolved | 68.18% | 46.70% | P802.21c Draft D2.0 Prepared
WG LB #6a (P802.21c Draft D2.0) | February 01, 2013 | 252 (118 T / TR, 134E / ER) | Comments were addressed and Resolved | 81.81% | 61.1% | P802.21c Draft D3.0 Prepared
WG LB #6b (P802.21c Draft D3.0) | April 26, 2013 | 143 (82 T / TR, 61 E / ER) | Comments were addressed and Resolved | 77.27% | 76.5% | P802.21c Draft D4.0 Prepared
WG LB#6c (P802.21c Draft D3.0) | June 25, 2013 | 101 (37T / TR, 64 E / ER) | Comments were addressed and Resolved | 81.81% | 88.88% | P802.21c Draft D5.0

## Slide 6: Links to WG Letter Ballot Comments
Slide 6
WG LB #6:
  https://mentor.ieee.org/802.21/dcn/12/21-12-0165-10-srho-lb-comments-and-resolution.xlsx
WG LB #6a:
  https://mentor.ieee.org/802.21/dcn/13/21-13-0063-03-0000-lb-comments-and-resolution.xlsx
WG LB #6b:
  https://mentor.ieee.org/802.21/dcn/13/21-13-0084-03-srho-802-21c-ballot-6b-comments-and-resolution.xlsx
WG LB #6c:
  https://mentor.ieee.org/802.21/dcn/13/21-13-0117-06-srho-802-21c-lb6c-comment-resolution.xlsx

## Slide 7: Links to Disapprove Voter’s Comments
Slide 7
https://mentor.ieee.org/802.21/dcn/13/21-13-0142-00-srho-lb6c-disapprove-vote-comments-and-resolution.xlsx

## Slide 8: Tentative Time-line for P802.21c Sponsor Ballot
Slide 8
July 26, 2013 – LB #6d recirculation
August 30, 2013 – LB#6e recirculation (if needed)
September 15-20, 2013 – Address comments
September 30, 2013 - Sponsor Ballot Pool formation
October 04, 2013 – 30 Days Sponsor Ballot Starts
November 15-20, 2013- Address Comments
December 02, 2013 – Sponsor Ballot Recirculation
January 19-24, 2014– Address Comments
February 10, 2014 – Sponsor Ballot recirculation
March 16-21, 2014 - Address Comments
April 2014 – Sponsor Ballot recirculation

## Slide 9: P802.21 WG Motion
Slide 9
Move to authorize the 802.21 WG Chair to make a motion to the IEEE 802 Executive Committee for conditional approval to forward the IEEE P802.21c Draft for Sponsor Ballot
Move: Anthony Chan
Second: Charlie Perkins
For: 10
Against: 00
Abstain: 00
Motion Passes

## Slide 10: Motion
Motion: To grant conditional approval, under Clause 12, to forward P802.21c Draft to Sponsor Ballot
Move: Subir Das
Second:
For:
Against:
Abstain:
Motion
Slide 10