## Slide 1
IEEE 802.21 MEDIA INDEPENDENT HANDOVER
DCN: 21-13-0186-00-REVP
Title: 802.21m Session #58-Closing Report
Date Submitted: September 19th 2013
To be presented at IEEE 802.21m TG, Nanjing Wireless Interim
Authors or Source(s): Charlie Perkins
Abstract: This contribution represents the closing report for the September 2013 meeting of the 802.21m task group

## Slide 2
  IEEE 802.21 presentation release statements
This document has been prepared to assist the IEEE 802.21 Working Group. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
The contributor grants a free, irrevocable license to the IEEE to incorporate material contained in this contribution, and any modifications thereof, in the creation of an IEEE Standards publication; to copyright in the IEEE’s name any IEEE Standards publication even though it may include portions of this contribution; and at the IEEE’s sole discretion to permit others to reproduce in whole or in part the resulting IEEE Standards publication. The contributor also acknowledges and accepts that this contribution may be made public by IEEE 802.21.
The contributor is familiar with IEEE patent policy, as stated in Section 6 of the IEEE-SA Standards Board bylaws <http://standards.ieee.org/guides/bylaws/sect6-7.html#6> and in Understanding Patent Issues During IEEE Standards Development http://standards.ieee.org/board/pat/faq.pdf>

## Slide 3: IEEE 802.21m: 802.21-2008 Revision Project Task Group Closing Report DCN 21-13-0186-00-REVP
Chair: Charlie Perkins (Futurewei)
Charlie.Perkins@huawei.com
Notes: doc.: IEEE 802.11-09/0xxxr0
November 2009

## Slide 4: Progress so far
Initiated working group
Determined purpose of the document revision project.
Collected proposals for revised Table of Contents for the new document as a way to envision organization for the new document
Agreement to pull Handover commands out of base document into a major component of 802.21.1
Populated initial issues spreadsheet

## Slide 5: Agenda for September 2013
Sessions: Wednesday PM1
  Thursday AM2 cancelled
Discuss problems with getting document source
Discuss 802.21m issues spreadsheet design and contents
  See: DCN 21-13-0182-01-REVP
Thanks to Subir Das for taking minutes
  See: DCN 21-13-0185-00-REVP

## Slide 6: Action Items
WG chair to follow-up with the IEEE-SA staff to obtain necessary document source files for 802.21-2008, 802.21a, and 802.21b specifications.
802.21m document editor to go over the comment resolution documents of 802.21c and 802.21d and figure out what comments were not addressed due to the previous inability of modifying the base specification.

## Slide 7: Teleconference (Tentative)
None scheduled

## Slide 8: Plan for next meeting
Get document source, begin editing process
Collect known issues for issues spreadsheet
Consider protocol mandates