## Slide 1
IEEE 802.21 MEDIA INDEPENDENT HANDOVER
DCN: 21-13-0186-00-REVP
Title: 802.21m Session #59 Closing Report
Date Submitted: November 14th 2013
To be presented at IEEE 802.21m TG, Dallas Wireless Plenary
Authors or Source(s): Charlie Perkins
Abstract: This contribution represents the closing report for the November 2013 meeting of the 802.21m task group

## Slide 2
  IEEE 802.21 presentation release statements
This document has been prepared to assist the IEEE 802.21 Working Group. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
The contributor grants a free, irrevocable license to the IEEE to incorporate material contained in this contribution, and any modifications thereof, in the creation of an IEEE Standards publication; to copyright in the IEEE’s name any IEEE Standards publication even though it may include portions of this contribution; and at the IEEE’s sole discretion to permit others to reproduce in whole or in part the resulting IEEE Standards publication. The contributor also acknowledges and accepts that this contribution may be made public by IEEE 802.21.
The contributor is familiar with IEEE patent policy, as stated in Section 6 of the IEEE-SA Standards Board bylaws <http://standards.ieee.org/guides/bylaws/sect6-7.html#6> and in Understanding Patent Issues During IEEE Standards Development http://standards.ieee.org/board/pat/faq.pdf>

## Slide 3: IEEE 802.21m: 802.21-2008 Revision Project Task Group Closing Report DCN 21-13-0221-00-REVP
Chair: Charlie Perkins (Futurewei)
Charlie.Perkins@huawei.com
Notes: doc.: IEEE 802.11-09/0xxxr0
November 2009

## Slide 4: Progress in previous meetings
Initiated working group
Determined purpose of the document revision project.
Collected proposals for revised Table of Contents for the new document as a way to envision organization for the new document
Agreement to pull Handover commands out of base document into a major component of 802.21.1
Populated initial issues spreadsheet
Received document source for 802.21-2008 specification

## Slide 5: Progress since Nanjing
Created document for base 802.21m specification
Created document for 802.21.1 handover services specification
Issues added to spreadsheet based on comment rejections from 802.21c and 802.21d
Reviewed text included as part of base 802.21m specification
Received document source for 802.21a and 802.21b
Discussed inclusion of text from 802.21b and 802.21a in base (802.21m) specification
Received framemaker (.tif) source for document figures

## Slide 6: Agenda for November 2013
Sessions: Tuesday PM2 and Wednesday AM2
Review 802.21m charter and mission
Review previous decisions, work plans
  Discussion of issues spreadsheet
    21-13-0182-01-REVP
  Review proposed terminology change
  No discussion of Protocol Mandates or Gap Analysis
Discuss problems with document source as received
Review current split of 802.21-2008 specification
  21-13-0210-00-REVP-802.21-2008_include
  21-13-0211-00-REVP-802.21-2008_exclude
Discuss submission of handover as use case to 802.21.1
Discuss handling of 802.21a and 802.21b
Teleconference schedule, next steps
Minutes: DCN 21-13-0224-00-REVP

## Slide 7: Action Items
WG chair to attempt to import Framemaker figures into Viso
WG chair to change MIH to MIS in all occurrences in document texts and figures
WG chair to prepare revised documents for consideration at session #60 during upcoming Interim meeting in January

## Slide 8: Teleconference (Tentative)
January 5, 2014

## Slide 9: Plan for next meeting
Incorporate text from 802.21a and 802.21b into base document for 802.21m
Add text to planned submission for handover services to 802.21.1