## Slide 1
IEEE 802.21 MEDIA INDEPENDENT HANDOVER
DCN: 21-14-0026-00-REVP-802-21m-session-60-closing-report
Title: 802.21m Session #60 Closing Report
Date Submitted: January 23, 2014
To be presented at IEEE 802.21m TG, Los Angeles Wireless Interim
Authors or Source(s): Charlie Perkins
Abstract: This contribution represents the closing report for the January 2014 meeting of the 802.21m task group

## Slide 2
  IEEE 802.21 presentation release statements
This document has been prepared to assist the IEEE 802.21 Working Group. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
The contributor grants a free, irrevocable license to the IEEE to incorporate material contained in this contribution, and any modifications thereof, in the creation of an IEEE Standards publication; to copyright in the IEEE’s name any IEEE Standards publication even though it may include portions of this contribution; and at the IEEE’s sole discretion to permit others to reproduce in whole or in part the resulting IEEE Standards publication. The contributor also acknowledges and accepts that this contribution may be made public by IEEE 802.21.
The contributor is familiar with IEEE patent policy, as stated in Section 6 of the IEEE-SA Standards Board bylaws <http://standards.ieee.org/guides/bylaws/sect6-7.html#6> and in Understanding Patent Issues During IEEE Standards Development http://standards.ieee.org/board/pat/faq.pdf>

## Slide 3: IEEE 802.21m: 802.21-2008 Revision Project Task Group Closing Report DCN 21-14-0026-00-REVP
Chair: Charlie Perkins (Futurewei)
Charlie.Perkins@huawei.com
Notes: doc.: IEEE 802.11-09/0xxxr0
November 2009

## Slide 4: Progress in previous meetings
Initiated working group
Determined purpose of the document revision project.
Collected proposals for revised Table of Contents for the new document as a way to envision organization for the new document
Agreement to pull Handover commands out of base document into a major component of 802.21.1
Populated initial issues spreadsheet
Created documents for 802.21m and 802.21.1 handover use case, using document source for 802.21-2008 specification
Decided important terminology changes
Received document source for 802.21a and 802.21b specification

## Slide 5: Progress since Dallas
Updated for base 802.21m document specification with text from 802.21a and 802.21b
Updated “exclude” document for 802.21.1 handover services specification
Issues added to spreadsheet based on problems encountered during document update.
Determined that framemaker (.tif) document figures do not work with Visio
Created new spreadsheet for editing Terminology and Acronym lists.
Updated base 802.21m document with numerous improvements and repairs to tables and lists.

## Slide 6: Agenda Overview for January 2014
Sessions: Tuesday PM1 and Wednesday AM1
Review 802.21m charter and mission, previous decisions, work plans
Introduce spreadsheet for managing terminology and acronyms
Review current split of 802.21-2008 specification, handling of 802.21a and 802.21b
Review submission of handover as use case to 802.21.1
Review suitability of 802.21m proposed document to serve accepted use cases for 802.21.1
Propose that 802.21.1 use cases explicitly examine gaps in 802.21m
Request help with figure creation and modification
Teleconference schedule, next steps
Minutes: DCN 21-14-0025-00-REVP

## Slide 7: Action Items
WG chair to request IEEE staff to translate Framemaker figures into Microsoft Word, using web-based tools for Framemaker
WG chair / editor to carefully indicate occurrences in document texts and figures
WG chair to prepare revised documents for consideration at session #61 during upcoming Plenary meeting in March
WG chair to update spreadsheet to indicate revisions as approved by WG
WG chair / editor to prepare clean document for 802.21m base document, using revisions as modified and approved according to WG discussion from Wednesday AM1 and AM2 consensus

## Slide 8: Teleconference (Tentative)
February 4, 2014 8:00am

## Slide 9: Plan for next meeting
Add text to planned submission for handover services to 802.21.1
Review updated and clean version (past revisions accepted) 802.21m base specification, continue with editorial improvements
Look for unused terms
Determine suitability of inclusion of new Link_SAP primitives