## Slide 1
IEEE 802.21 MEDIA INDEPENDENT HANDOVER
DCN: 21-14-0065-00-REVP-802-21m-session-61-closing-report
Title: 802.21m Session #61 Closing Report
Date Submitted: March 20, 2014
To be presented at IEEE 802.21 TG, Beijing Wireless Plenary
Authors or Source(s): Charlie Perkins
Abstract: This contribution represents the closing report for the March 2014 meeting of the IEEE 802.21 task group

## Slide 2
  IEEE 802.21 presentation release statements
This document has been prepared to assist the IEEE 802.21 Working Group. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
The contributor grants a free, irrevocable license to the IEEE to incorporate material contained in this contribution, and any modifications thereof, in the creation of an IEEE Standards publication; to copyright in the IEEE’s name any IEEE Standards publication even though it may include portions of this contribution; and at the IEEE’s sole discretion to permit others to reproduce in whole or in part the resulting IEEE Standards publication. The contributor also acknowledges and accepts that this contribution may be made public by IEEE 802.21.
The contributor is familiar with IEEE patent policy, as stated in Section 6 of the IEEE-SA Standards Board bylaws <http://standards.ieee.org/guides/bylaws/sect6-7.html#6> and in Understanding Patent Issues During IEEE Standards Development http://standards.ieee.org/board/pat/faq.pdf>

## Slide 3: IEEE 802.21m: 802.21-2008 Revision Project Task Group Closing Report DCN 21-14-0065-00-REVP
Chair: Charlie Perkins (Futurewei)
Charlie.Perkins@huawei.com
Notes: doc.: IEEE 802.11-09/0xxxr0
November 2009

## Slide 4: Progress in previous meetings
Initiated working group, determined purpose of the document revision project.
Collected proposals for revised Table of Contents for the new document as a way to envision organization for the new document
Agreement to pull Handover commands out of base document into a major component of 802.21.1
Populated issues spreadsheet, continuing with newer issues
Created documents for 802.21m and 802.21.1 handover use case, using document source for 802.21-2008 specification
Decided important terminology changes

## Slide 5: Progress in previous meetings (cont.)
Updated for base 802.21m document specification with text from 802.21a and 802.21b
Updated “exclude” document for 802.21.1 handover services specification
Determined that automatic conversion of framemaker (.tif) document figures to Microsoft Word or Visio is infeasible
Created new spreadsheet for editing Terminology and Acronym lists.
Updated base 802.21m document with numerous improvements and repairs to tables and lists.

## Slide 6: Agenda Overview for March 2014
Sessions: Tuesday AM2 and Wednesday AM1
Review 802.21m charter and mission, previous decisions, work plans
Review action items
Review base document modifications for acceptance / rejection
Propose that 802.21.1 TG explicitly examine gaps in 802.21m
Request IEEE editorial staff help with figure creation and modification
Minutes: DCN 21-14-0064-00-REVP

## Slide 7: Progress since Los Angeles Interim
Updated base 802.21m document specification according to recent action items
Issues added to spreadsheet based on problems encountered during document update.
Created new spreadsheet for transforming figures & equations
Agreement with IEEE editorial staff for figure transformation
  Sent spreadsheet to Lisa Perry and Michelle Turner
  Identified “high-value” figures to be transformed first
Updated base 802.21m document with numerous improvements and repairs to tables and lists.
Uploaded “clean” 802.21m base document

## Slide 8: Action Items
WG chair to prepare revised documents for consideration at session #62 during upcoming Interim meeting in May
Create spreadsheet for figures and equations
  identify which figures are highest priority for Lisa
  identify changes needed for each figure
  maintain status for each figure and modifications needed
  create and upload spreadsheet as 802.21m WG document
Get email to clarify David Cypher’s comment about undefined variable
Recommend 802.21.1 to carry out gap analysis on 802.21m features
WG chair / editor to prepare clean document for 802.21m base document, using revisions as modified and approved according to WG discussion from Tuesday AM2 and Wednesday AM1 consensus
Resubmit continuing 2013 documents to get 2014 document numbers

## Slide 9: Teleconference (Tentative)
none

## Slide 10: Plan for next meeting
Update issues spreadsheet with numerous recently found comments
Add text to planned submission for handover services to 802.21.1
Review updated and clean version (past revisions accepted) 802.21m base specification, continue with editorial improvements
Look for unused terms
Include new figures in text as they become available from IEEE editorial staff