## Slide 1
IEEE 802.21 MEDIA INDEPENDENT HANDOVER
DCN: 21-14-0102-00-REVP-802-21m-session-62-closing-report
Title: 802.21m Session #62 Closing Report
Date Submitted: May 16, 2014
To be presented at IEEE 802.21 TG, Beijing Wireless Plenary
Authors or Source(s): Charlie Perkins
Abstract: This contribution represents the closing report for the May 2014 meeting of the IEEE 802.21 task group

## Slide 2
  IEEE 802.21 presentation release statements
This document has been prepared to assist the IEEE 802.21 Working Group. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
The contributor grants a free, irrevocable license to the IEEE to incorporate material contained in this contribution, and any modifications thereof, in the creation of an IEEE Standards publication; to copyright in the IEEE’s name any IEEE Standards publication even though it may include portions of this contribution; and at the IEEE’s sole discretion to permit others to reproduce in whole or in part the resulting IEEE Standards publication. The contributor also acknowledges and accepts that this contribution may be made public by IEEE 802.21.
The contributor is familiar with IEEE patent policy, as stated in Section 6 of the IEEE-SA Standards Board bylaws <http://standards.ieee.org/guides/bylaws/sect6-7.html#6> and in Understanding Patent Issues During IEEE Standards Development http://standards.ieee.org/board/pat/faq.pdf>

## Slide 3: IEEE 802.21m: 802.21-2008 Revision Project Task Group Closing Report DCN 21-14-0102-00-REVP
Chair: Charlie Perkins (Futurewei)
Charlie.Perkins@huawei.com
Notes: doc.: IEEE 802.11-09/0xxxr0
November 2009

## Slide 4: Progress in previous meetings
Initiated working group, determined purpose of the document revision project.
Collected proposals for revised Table of Contents for the new document as a way to envision organization for the new document
Agreement to pull Handover commands out of base document into a major component of 802.21.1
Populated issues spreadsheet, continuing with newer issues
Created documents for 802.21m and 802.21.1 handover use case, using document source for 802.21-2008 specification
Decided important terminology changes

## Slide 5: Progress in previous meetings (cont.)
Updated for base 802.21m document specification with text from 802.21a and 802.21b
Updated “exclude” document for 802.21.1 handover services specification
Determined that automatic conversion of framemaker (.tif) document figures to Microsoft Word or Visio is infeasible
Created new spreadsheet for editing Terminology and Acronym lists.
Updated base 802.21m document with numerous improvements and repairs to tables and lists.

## Slide 6: Progress since Beijing Plenary
Updated base 802.21m document specification according to recent action items
Issues added to spreadsheet based on problems encountered during document update.
Received updated figure files from Michelle
Resubmitted continuing 2013 documents to get 2014 document numbers
Uploaded 802.21m base document after adding new figures for 802.21m review
Have redrawn some of the newly received figures which did not properly work when inserted

## Slide 7: Agenda Overview for May 2014
Sessions: Tuesday PM1 and Thursday AM2
Review 802.21m charter and mission, previous decisions, work plans
Review action items
Review base document modifications for acceptance / rejection
Determine needs for further editorial staff help with figure creation and modification, document progress
Minutes: DCN 21-14-0103-00-REVP

## Slide 8: Action Items from this meeting
WG chair to prepare revised documents for consideration at session #63 during upcoming Plenary meeting in July
Update spreadsheet for figures and equations
  maintain status for each figure and modifications needed
  create and upload spreadsheet as 802.21m WG document
(deferred) Recommend 802.21.1 to carry out gap analysis on 802.21m features
Confer with IEEE editorial staff to repair errors introduced when base document was inappropriately saved as .docx instead .doc
WG chair / editor to prepare clean document for 802.21m base document, using revisions as modified and approved according to WG discussion from Tuesday PM1 and Thursday AM2 consensus

## Slide 9: Teleconference (Tentative)
Thursday, May 22 with IEEE staff

## Slide 10: Plan for next meeting
Produce clean version in .doc format after completing conversion of agreed resolutions from .docx format document.
Update issues spreadsheet with numerous recently found comments
Report on interactions with IEEE staff from teleconference
Continue with editorial improvements after clean version
Redraw figures as necessary, coalesce table fragments
Resolve figure and table cross references properly
Build bibliographic database
Look for unused terms