| Project | IEEE 802.21m Media Independent Services Framework: 802.21-2008 Revision Project |  |
| --- | --- | --- |
| Title | Minutes of the 802.21-2008 Revision Project during IEEE 802.21 Wireless Interim meeting #62, May 2014 |  |
| DCN | 21-14-0103-00-REVP-802-21m-session-62-minutes |  |
| Date Submitted | May 16, 2014 |  |
| Source(s) | Charles Perkins | Voice:+1 408-330-4586 Mailto: charliep@computer.org |
| Abstract | This document documents discussion, agreements and action items noted in the 802.21m meetings during the IEEE 802.21 meeting #62 in May 2014 |  |
| Purpose | To become part of the formal record of the WG activities. |  |
| Notice | This document has been prepared to assist the IEEE 802.21 Working Group. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |  |
| Release | The contributor grants a free, irrevocable license to the IEEE to incorporate material contained in this contribution, and any modifications thereof, in the creation of an IEEE Standards publication; to copyright in the IEEE’s name any IEEE Standards publication even though it may include portions of this contribution; and at the IEEE’s sole discretion to permit others to reproduce in whole or in part the resulting IEEE Standards publication. The contributor also acknowledges and accepts that IEEE 802.2 may make this contribution public. |  |
| Patent Policy | The contributor is familiar with IEEE patent policy, as outlined in Section 6.3 of the IEEE-SA Standards Board Operations Manual <http://standards.ieee.org/guides/opman/sect6.html#6.3> and in Understanding Patent Issues During IEEE Standards Development <http://standards.ieee.org/board/pat/pat-material.html >. |  |

Date: 13 May 2014 AM2: 10:45-11:45

Chair: Charlie

Notes: Charlie

Participants: Subir, Yoshi, Charlie, Toru, Yazu

- 802.21m meeting is governed by 802.21 IPR disclosure agreements, etc.

- Review agenda: 21-14-0087-00-REVP-802-21m-session-62-agenda.pptx

- Detailed review of action items from Session #61 meeting

  - Resubmit continuing 2013 documents to get 2014 document numbers

  - Created spreadsheet for figures and equations

- Review current status of IEEE figures and document assistance

  - New Word and jpeg figure files have been received from IEEE

  - Most revised wording was accomplished, some more changes done later

  - Quite a few figures will have to be redrawn anyway (proposal: in Visio)

- Reviewed insertion of IEEE figures into document in preparation for creation of a new “clean” document for Thursday

Date: 15 May 2014 PM1: 1:45-2:40

Chair: Charlie

Notes: Charlie

Participants: Subir, Yoshi, Charlie, Toru, Yazu

- Briefly review agenda: 21-14-0087-00-REVP-802-21m-session-62-agenda.pptx

- Extraordinary current difficulties inadvertently introduced last year when document was saved as .docx

- As a result, document editor was unable to produce a clean document.

- New action items:

  - Work with IEEE to convert existing document to .doc format

  - Submit a clean version with the new figures ASAP

  - Resolve figure and table captions as cross references, and bibliographic citations

  - (deferred) Get email from Subir to understand comment from David Cypher about undefined variable

  - (deferred) Recommend 802.21.1 to carry out gap analysis on 802.21m features