## Slide 1
IEEE 802.21 MEDIA INDEPENDENT HANDOVER
DCN: 21-14-0147-00-REVP-802-21m-session-64-closing-report
Title: 802.21m Session #64 Closing Report
Date Submitted: September 18, 2014
To be presented at IEEE 802.21 TG, Athens Wireless Interim
Authors or Source(s): Charlie Perkins
Abstract: This contribution represents the closing report for the September 2014 meeting of the IEEE 802.21 task group

## Slide 2
  IEEE 802.21 presentation release statements
This document has been prepared to assist the IEEE 802.21 Working Group. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
The contributor grants a free, irrevocable license to the IEEE to incorporate material contained in this contribution, and any modifications thereof, in the creation of an IEEE Standards publication; to copyright in the IEEE’s name any IEEE Standards publication even though it may include portions of this contribution; and at the IEEE’s sole discretion to permit others to reproduce in whole or in part the resulting IEEE Standards publication. The contributor also acknowledges and accepts that this contribution may be made public by IEEE 802.21.
The contributor is familiar with IEEE patent policy, as stated in Section 6 of the IEEE-SA Standards Board bylaws <http://standards.ieee.org/guides/bylaws/sect6-7.html#6> and in Understanding Patent Issues During IEEE Standards Development http://standards.ieee.org/board/pat/faq.pdf>

## Slide 3: IEEE 802.21m: 802.21-2008 Revision Project Task Group Closing Report DCN 21-14-0147-00-REVP
Chair: Charlie Perkins (Futurewei)
Charlie.Perkins@huawei.com
Notes: doc.: IEEE 802.11-09/0xxxr0
November 2009

## Slide 4: Progress in previous meetings
Initiated working group, determined purpose of the document revision project.
Collected proposals for revised Table of Contents for the new document as a way to envision organization for the new document
Agreement to pull Handover commands out of base document into a major component of 802.21.1
Populated issues spreadsheet, continuing with newer issues
Created documents for 802.21m and 802.21.1 handover use case, using document source for 802.21-2008 specification
Decided important terminology changes

## Slide 5: Progress in previous meetings (cont.)
Updated for base 802.21m document specification with text from 802.21a and 802.21b
Updated “exclude” document for 802.21.1 handover services specification
Determined that automatic conversion of framemaker (.tif) document figures to Microsoft Word or Visio is infeasible
Created new spreadsheet for editing Terminology and Acronym lists.
Updated base 802.21m document with numerous improvements and repairs to tables and lists.
Created new spreadsheet for editing figures.

## Slide 6: Progress since San Diego Plenary
Chair to step down after September Interim meeting
Fixed many cross references to be live
Received redrawn figures from Antonio
Created SVN account for uploading files to facilitate proper editorial control
Resolved most of the remaining issues on the issues spreadsheet

## Slide 7: Agenda Overview for September 2014
Two sessions: Wednesday PM1 and Thursday PM2
Review 802.21m charter and mission, previous decisions, work plans
Review action items
Review base document modifications for acceptance / rejection
Chair resigns 802.21m position
Discuss handover 802.21m chair position
Describe function and revisions for figure modification spreadsheet, etc.
Minutes: DCN 21-14-0146-00-REVP

## Slide 8: Action Items from this meeting
WG chair / editor to prepare clean document for 802.21m base document, using revisions as modified and approved
Upload files to SVN repository
  Original IEEE figure zip file
  Updated figures
  Base protocol spec
  Handover use case document
  Issues spreadsheet
  Graphics spreadsheet
  Auxiliary sorting files for terminology, etc.
Update spreadsheet for figures and equations
  maintain status for each figure and modifications needed
  Add field for figures made by Visio
(deferred) WG chair to email David Cypher to clarify his comment
(deferred) Chair to send a reminder to Yoshi for PICS update
(deferred) 802.21.1 to carry out gap analysis on 802.21m features

## Slide 9: Teleconference (Tentative)
None scheduled

## Slide 10: Plan for next meeting
Continue with editorial improvements after clean version
Redraw figures as necessary, coalesce table fragments
Resolve figure and table cross references properly
Build bibliographic database
Look for unused terms
Proofread document