## Slide 1
IEEE 802.21 MEDIA INDEPENDENT HANDOVER
DCN: 21-14-0176-00-REVP-802-21m-session-64-closing-report
Title: 802.21m Session #65 Closing Report
Date Submitted: November 06, 2014
To be presented at IEEE 802.21m TG, November Plenary meeting
Authors or Source(s): Subir Das
Abstract: This contribution represents the closing report for the November 2014 meeting of the IEEE 802.21 task group

## Slide 2
  IEEE 802.21 presentation release statements
This document has been prepared to assist the IEEE 802.21 Working Group. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
The contributor grants a free, irrevocable license to the IEEE to incorporate material contained in this contribution, and any modifications thereof, in the creation of an IEEE Standards publication; to copyright in the IEEE’s name any IEEE Standards publication even though it may include portions of this contribution; and at the IEEE’s sole discretion to permit others to reproduce in whole or in part the resulting IEEE Standards publication. The contributor also acknowledges and accepts that this contribution may be made public by IEEE 802.21.
The contributor is familiar with IEEE patent policy, as stated in Section 6 of the IEEE-SA Standards Board bylaws <http://standards.ieee.org/guides/bylaws/sect6-7.html#6> and in Understanding Patent Issues During IEEE Standards Development http://standards.ieee.org/board/pat/faq.pdf>

## Slide 3: Progress in previous meetings
Initiated working group, determined purpose of the document revision project.
Collected proposals for revised Table of Contents for the new document as a way to envision organization for the new document
Agreement to pull Handover commands out of base document into a major component of 802.21.1
Populated issues spreadsheet, continuing with newer issues
Created documents for 802.21m and 802.21.1 handover use case, using document source for 802.21-2008 specification
Decided important terminology changes

## Slide 4: Progress in previous meetings (cont.)
Updated for base 802.21m document specification with text from 802.21a and 802.21b
Updated “exclude” document for 802.21.1 handover services specification
Determined that automatic conversion of framemaker (.tif) document figures to Microsoft Word or Visio is infeasible
Created new spreadsheet for editing Terminology and Acronym lists.
Updated base 802.21m document with numerous improvements and repairs to tables and lists.
Created new spreadsheet for editing figures.

## Slide 5: Session #65 802.21m Agenda
Update the progress on action items identified during Session #64
Review previous decisions, work plans
  Discussion of issues spreadsheet
    21-14-0121-02-REVP
Review current split of 802.21-2008 specification
  21-14-067-08-REVP-802.21-2008_include
  21-14-0093-00-REVP-802.21-2008_exclude

## Slide 6: Progress during this meeting
Discussed the current status due to leadership change
Yoshihiro ohba was requested to review DCN 0067-08
Yoshihiro presented
  https://mentor.ieee.org/802.21/dcn/14/21-14-0169-00-REVP-review-of-p802-21rev.ppt
TG discussed the next steps and way forward
Action Items
  Charlie will upload latest documents
    DCN 0067-09
    DCN 0121-03
  Charlie will review 802.21c and suggest what needs to go to 802.21m
  Yoshi will also do the same for 802.21d

## Slide 7: Teleconference (Tentative)
December 16, 2014 9-10 am, EST