## Slide 1
IEEE 802.21 Motions in March Plenary
DCN: 21-15-00036-00-0000
Title: Request for EC Unconditional Approval
Date Submitted: March 12, 2015
Presented at EC Closing Plenary, March 2015
Authors or Source(s):
Subir Das, Applied Communication Sciences
Abstract: This document contains Sponsor Ballots summary and motions for EC unconditional approval to forward the IEEE P802.21d Draft to the IEEE SA RevCom

## Slide 2: Sponsor Ballot Statistics
Slide 2
IEEE Sponsor / Re-circ Ballot | Response Ratio | Approval Ratio | Negative Votes | Number of Negative Comments Received | Comment Resolution Status | Draft Status
Sponsor Ballot#1 Opened: Aug 18, 2014, Closed Sep 17 2014 | 85% (1% Abstain) | 92% | 4 negative votes with comments, 0 negative vote without comment | 82 | Comments on P802.21d/D5 addressed, resolved and incorporated into P802.21d/D7 | P802.21d/D7 prepared and circulated
Sponsor Ballot Re-circ #1 Opened: Dec 12, 2014, Closed: Dec 28, 2014 | 87% (1% Abstain) | 96% | 2 negative votes with comments (no new negative voter) | 23 new comments | Comments on P802.21d/D7 addressed, resolved and incorporated into P802.21d/D8 | P802.21d/D8 prepared and circulated
Sponsor Ballot Re-circ #2 Opened: Feb 6, 2015, Closed Feb 21, 2015 | 89% (1% Abstain) | 100% | 0 | 0 | One non-negative comment on P802.21d/D8 addressed and resolved | P802.21d/D8
Number of People in the Sponsor Ballot Pool = 64

## Slide 3: Links to Sponsor Ballot Comments and Resolutions
Slide 3
SB #1: https://mentor.ieee.org/802.21/dcn/14/21-14-0142-07-MuGM-sb-commentary-file.xlsx
SB re-circ #1: https://mentor.ieee.org/802.21/dcn/14/21-14-0185-02-MuGM-sb-recirc-1-commentary-file.xls
SB re-circ #2: https://mentor.ieee.org/802.21/dcn/15/21-15-0017-01-MuGM-sb-recirc-2-commentary-file.csv

## Slide 4: Comment and Resolution Details (SB Re-Circ#2)
Slide 4
Commenter: Gillooly Gregory (Aclara)
Comment (General):
In the table entry LinkActionExecutionDelay, what is the behavior in the case of group operation? I assume No Delay.
Suggested remedy: Explicitly state behavior in case of group operation.
Commenter’s position: Approve; Must not be satisfied
Resolution Status: Rejected
Disposition Details: This comment is not based on the changed portions of the balloted proposed standard. Per 5.4.3.3 of IEEE-SA Standards Board Operations Manual, “portions of the balloted proposed standard affected by the changes, or portions of the balloted proposed standard that are the subject of unresolved comments associated with Do Not Approve votes”.
Despite of above, the WG discussed the comment, and concluded that the comment is not valid since the text in description column clearly mentions "This parameter shall be used for non-group operation."

## Slide 5: WG Motion
Slide 5
Approve the CSD for IEEE 802.21d in document number DCN: 21-12-0017-01-0000-group-management-5c.pdf
Moved by: Yoshihiro Ohba
Seconded by : Lily Chen
For: 07
Against: 0
Abstain: 0
Motion Passes

## Slide 6: WG Motion
Slide 6
Move to authorize the P802.21 WG Chair to ask 802 EC for approval of P802.21d/D8 to be sent to RevCom.
Moved by: Yoshihiro Ohba
Seconded by: Antonio de la Oliva
Yes: 07
No: 00
Abstain: 00
Result: Passes

## Slide 7: EC Motion
Slide 7
Approve the CSD for IEEE 802.21d in document number DCN: 21-12-0017-01-0000-group-management-5c.pdf
Moved by: Subir Das
Seconded by : Steve Shellhammer
For:
Against:
Abstain:
Motion

## Slide 8: EC Motion
Slide 8
IEEE 802 Executive Committee authorizes to forward P802.21d/D8 to IEEE SA RevCom.
Move: Subir Das
Second: Steve Shellhammer
For:
Against:
Abstain:
Motion