IEEE P802.22
Wireless RANs

| Spectrum Sensing Tiger Team Deliverables |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date: 2006-05-03 |  |  |  |  |
| Author(s): |  |  |  |  |
| Name | Company | Address | Phone | Email |
| Steve Shellhammer | Qualcomm | 5775 Morehouse Drive San Diego, CA 92121 | (858) 658-1874 | Shellhammer@ieee.org |

Abstract

A list of deliverables for the Spectrum Sensing Tiger Team.

Notice: This document has been prepared to assist IEEE 802.22. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s).  The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.

Release: The contributor grants a free, irrevocable license to the IEEE to incorporate material contained in this contribution, and any modifications thereof, in the creation of an IEEE Standards publication; to copyright in the IEEE’s name any IEEE Standards publication even though it may include portions of this contribution; and at the IEEE’s sole discretion to permit others to reproduce in whole or in part the resulting IEEE Standards publication.  The contributor also acknowledges and accepts that this contribution may be made public by IEEE 802.22.

Patent Policy and Procedures: The contributor is familiar with the IEEE 802 Patent Policy and Procedures

<http://standards.ieee.org/guides/bylaws/sb-bylaws.pdf>, including the statement "IEEE standards may include the known use of patent(s), including patent applications, provided the IEEE receives assurance from the patent holder or applicant with respect to patents essential for compliance with both mandatory and optional portions of the standard."  Early disclosure to the Working Group of patent information that might be relevant to the standard is essential to reduce the possibility for delays in the development process and increase the likelihood that the draft publication will be approved for publication.  Please notify the Chair <Carl R. Stevenson> as early as possible, in written or electronic form, if patented technology (or technology under patent application) might be incorporated into a draft standard being developed within the IEEE 802.22 Working Group. If you have questions, contact the IEEE Patent Committee Administrator at <patcom@ieee.org>.

# List of Deliverables

The Spectrum Sensing Tiger Team formed in January 2006.  The purpose of this document is to record the deliverables that the Tiger Team plans to complete, assign owners to each deliverable and record status of each deliverable.  This document allows the team to agree on what tasks need to be done and to manage those tasks.  In March Gerald put together a list of task for the tiger team [1].  This document builds on that list.

| Deliverable | Owners | Due Date | Status |
| --- | --- | --- | --- |
| Simulation Model document | Steve, Victor, Gerald, Max and Monisha | Current revision is done. | Current Draft includes three simulation scenarios for sensing of DTV signals. This document is usable in its current state. Additional simulation can be added to the document. 802.22-06/0028r5 Need to add NTSC Signals. Need to add Wireless Microphone Signals. |
| Description of Capture Signals | Victor | Update on what is available at May meeting. | Presentation given in March 802.22-06/0038r0 Need to capture NTSC and Wireless Microphone Signals. |
| Decide on which Captured Signals to be used in Simulation | Victor and Gerald | End of May meeting |  |
| Sensing Threshold Spreadsheet | Gerald |  | Spreadsheet distributed to the reflector Update given on May 3 802.22-06/0051r2 |
| Keep-out Region Spreadsheet. As needed update the Simulation Model Document. | Gerald | Current version is reasonably complete Steve to validate by May meeting | Spreadsheet distributed to the reflector 802.22-06/0052r0 Revisions in progress. Numbers for ATSC and NTSC are reasonably firmed up. Steve to validate spreadsheet and sim document |
| Develop theoretical model for required sensing time | Danijela and Monisha, Wen Gao Soo-Young |  | Gerald starting to include some of this in the sensing spreadsheet Part of sensing spreadsheet that was distributed on May 3 |
| Develop statistical multipath model (start with channel model document) | Gerald |  | Distributed document on May 3 |
| Agree on critical sensing requirements and incorporate into Simulation Document (PFA, PMD, Sensing Time) | Gerald, Steve, Winston |  | Next version of sensing spreadsheet is starting to include some of this material. Steve will bring in a strawman document to May meeting. |
| Define RF sensing model | Gerald |  | Included in Sensing Threshold spreadsheet |
| Review Simulation Results |  |  |  |
| Develop methodology to measure performance of the proposed sensing schemes | Gerald, Winston, Victor, Kyutae Lim, Huawei |  |  |
| Develop a test suite for measuring these sensing schemes | Gerald, Winston, Victor, Kyutae Lim, Huawei |  |  |
| Review test results |  |  |  |

# References

- Gerald Chouinard, Proposed tasks to be undertaken by the Sensing Tiger Team, IEEE 802.22-06/0040r1, March 2006